# Minutes JRA1 phone 24/05/2012

Table of contents

[Minutes JRA1 phone 24/05/2012 1](#_Toc327523902)

[Participant List 1](#_Toc327523903)

[Action Review 1](#_Toc327523904)

[Milestone & Deliverable 1](#_Toc327523905)

[Status update 2](#_Toc327523906)

[Monitoring FedCloud Scenario2 Capabilities 3](#_Toc327523907)

[new rt requirements 3](#_Toc327523908)

[egi tf abstracts 3](#_Toc327523909)

[AOB 3](#_Toc327523910)

## Participant List

David Meredith
Daniele Cesini
Iván Díaz Álvarez
Alvaro Simon
John Gordon
John Casson,
Emir Imamagic
Marian Babik

Christos Triantafyllidis

## Action Review

See rt jra1 queue

|  |
| --- |
|  |

## Milestone & Deliverable

https://wiki.egi.eu/wiki/JRA1\_Milestones#Second\_Year\_Milestones

PM22: **MS708** - Operational Tools Roadmap - (Incorporates accounting [MS709] and CIC portal plans [MS708])(KIT)

https://documents.egi.eu/secure/ShowDocument?docid=962

PMB review

PM23: **D7.2** - Annual Report on Operational Tool maintenance and development activity (INFN/IGI)

In external review (https://documents.egi.eu/document/1063)

**Annual Report**

in PMB review

**Periodic Report** – another annual report

due may 25 – Daniele will create it using material from d7.2

**EGI-InSPIRE 2nd Review important dates and agenda**

Rehearsals:

https://indico.egi.eu/indico/categoryDisplay.py?categId=13

2nd Review Meeting agenda and registration:

https://indico.egi.eu/indico/conferenceDisplay.py?confId=1046

|  |
| --- |
|  |

## Status update

Problem with accounting - missing DNs in the portal after apel upgrade. Problem and workaround documented:

https://twiki.cern.ch/twiki/pub/EMI/APELClient/Publisher\_System\_Administrator\_Guide.pdf

**Next releases:**

**SAM:**

Update-17 – in 2 weeks time to SR

**Messaging :**

update announced: [http://fusesource.com/wiki/display/ProdInfo/FUSE+Message+Broker+v5.5.1-fuse+Release+Notes](http://fusesource.com/wiki/display/ProdInfo/FUSE%2BMessage%2BBroker%2Bv5.5.1-fuse%2BRelease%2BNotes)
just bug fixing

**GOCDB:**

Discussion on custom types after the request from plgrid. David will send a proposal to omb+otag mailing list and continue there the discussion with the NGI.

accept the request from plgrid for custom types, adding ngi or vo in the reverse dns schema

Prefix will be CUSTUM.plgrid

Discussion on the decommissioning of the readonly instance: one month time after the announce, for those that use the official domain goc.egi.eu there should be no problem -

**GGUS:**

No GGUS

**OPS Portal:**

**CESGA Portals:**

no problem with the metrics

|  |
| --- |
| Problem with DNs in the accounting discussed earlier |

## Monitoring FedCloud Scenario2 Capabilities

https://wiki.egi.eu/wiki/Fedcloud-tf:Blueprint:Capabilities:Monitoring

|  |
| --- |
|  |

probe for dm cababilities of hte fedcloud, now changed a bit the plan, first test the upload of metadata and then verify is able to ulpoad images - if possible a probe will be created, 1 week time then passed to emir

## new rt requirements

|  |
| --- |
|  |

put on hold the multiple endpoints because sam needs time to evaluate the needed effort, further discussion at the tf
<https://rt.egi.eu/rt/Ticket/Display.html?id=3347>

## egi tf abstracts

more info:

<https://wiki.egi.eu/wiki/Operations/tf12>

discussion on the proposed tracks. David suggest to aggregate workshops ops tools and Infosys. Daniele will investigate with Tiziana.

|  |
| --- |
| Daniele will submit abstracts for the ops tools workshop and otag, all tools will be asked to present status and. Focus of the ws will be on regionalization. We will start organizing after the review. |

## AOB

**Next Meeting will be 07 June**