# UNICORE Integration Task Force, 6.6.2012

Participants: Krzysztof Benedyczak (KB), Emir Imamagic (EI), Mario David (MD), Mathilde Romberg (MR)

NGI participants: NGI\_DE, NGI\_PL

## Review of open actions

TF and Peter Solagna: Clarify certificate procedures from perspective of other middleware together with PL-Grid. – **IN PROGRESS** - Action will be handled by EI

KB: Test using local registry for probes – **DONE** - UCC 6.5.0 does not need global registry

TF & EI: Ask NGIs on interest in UNICORE deployment – **DONE** asked at the OMB

EI: Organize the next meeting – **DONE**

All: Send contacts that should be included to the list – **DONE** - Vera registered Jaakko Leinonen

## EMI UNICORE progress update, KB

**Accounting**

Deadlines for deploying SSM depend on APEL. Current deadline for formalizing SSM and updating CAR&StAR is middle of June. Then APEL needs to implement changes in production. Afterwards UNICORE needs to update existing testing integration code.

**Monitoring**

UCC 6.5.0 does not need global registry, which solves action on testing local registry for probes.

PL-Grid implemented solution that configures complex probes on top of SAM. This is open source and anyone can deploy it.

EI: When will new probes with 6.5.0 be available?

KB: Pessimistic deadline 2 months, but expect to be sooner.

EI: New probes will have dependencies similar to EMI1 so that we can transfer them to SAM repo?

KB: Yes.

## Integration of UNICORE tests into Operations portal, Monitoring update, EI

K.B. When will Update-19 be available?

EI: Pessimistic deadline 2 months, but expect to be sooner.

EI: Can Germany participate in SR?

MR: Cannot commit, will try.

KB: What does Germany use for monitoring UNICORE services now?

MR: Nagios with custom probes, managed by Karlsruhe. Now maybe switched to EMI probes.

MD: Suggests that Germany and Poland participate in SR, but not necessarily as formal EA.

**ACTION:** MD to notify Germany and Poland once the SR of SAM begins. Contacts will not be added to EA mailing list.

## SW provisioning for UMD2, MD

Have UNICORE with first UMD2 release, at the beginning of July.

KB: EMI and EGI should have higher level adoption time for EMIR.

MD: Will contact Tiziana and Peter to clarify EGI position on EMIR.

# Open actions

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Code** | **Description** | **Assigned to** | **Status** | **Further comments** |
| 01/01 | Clarify certificate procedures from perspective of other middleware together with PL-Grid. | Emir Imamagic | IN PROGRESS |  |
| 01/02 | Notify German and Poland via RT tickets once the SR of SAM Update-17 starts | Mario David | NEW |  |
| 01/03 | Integration of atomic job test in SAM Update-19 (https://tomtools.cern.ch/jira/browse/SAM-2722) | Emir Imamagic | NEW |  |
| 01/04 | Provide update once new probes based on UCC 6.5.0 are available. | Krzysztof Benedyczak | NEW |  |
| 01/05 | Organize next meeting at the beginning of July. | Emir Imamagic | NEW |  |