# MAPPER, 6.6.2012

Participants: Emir Imamagic (EI), Ilya Saverchenko (IS), Tomasz Piontek (TP), John Gordon (JG)

EGI participants: NGI_DE, NGI_PL

## Review of open actions

| Code | Description | Assigned to | Status | Further comments |
| --- | --- | --- | --- | --- |
| 03/01 | Clarify position of Sweden wrt to deployment. | Emir Imamagic, Tiziana Ferrari | IN PROGRESS |  |
| 03/02 | Accounting should be implemented by the end of April. Krzysztof to update on status of accounting. | Krzysztof Kurowski | IN PROGRESS | Accounting is almost finished, person responsible is on 2 weeks leave. New deadline is |
| 03/03 | Monitoring probes should be integrated in SAM Update-18. Emir to update on status of monitoring. | Emir Imamagic | IN PROGRESS | Moved to Update-19 |
| 03/04 | EGI-PRACE F2F meeting will be organized end of April, beginning of May. Tiziana to inform the list if the meeting high level or should task force members participate in it. | Tiziana Ferrari | DONE |  |
| 03/05 | Organize next meeting. | Emir Imamagic | DONE |  |

Accounting is almost done, person responsible is now on 2 weeks’ vacation. New deadline is end of June. Testing will be done during June.

JG: there is testing APEL instance which can be accessed with SSM. Testing of semantics is needed.

## Update from EGI-PRACE meeting

Accounting

JG: Accounting in EGI is done by VO. We expect that PRACE will publish only subset of accounting data relevant for VO and publish it to EGI APEL in a similar way as OSG. PRACE does not need to install APEL, using client SSM is sufficient.

IS: Same principle can be used for preproduction MAPPER site?

JG: Yes.

JG: MAPPER could have separate accounting database and publish summaries to EGI APEL. Problem is if a site running QCG has other CEs (e.g. CREAM-CE). In that case it would be better to use APEL parser.

TP: Is it possible to define from which middleware accounting came?

JG: Not at the moment, it is being discussed as part of new usage record. CE information is there.

TP: QCG accounting solution will send information for each job.

Monitoring

IS:  monitoring metrics need to be discussed within MAPPER, send update

## Monitoring integration update

## Support

IS: PRACE and IGE are using RT. IGE RT is already integrated with GGUS. On technical level it shouldn’t be problems to integrate these systems.

Action EI & TP: request QCG technology provider Support Unit will be crated in GGUS

Action IS: send report on MAPPER support unit.

## Update from NGIs on MAPPER deployment

NGI_PL: 5 sites all support advanced reservation. New QCG cluster with advanced reservation is being deployed, deadline is 2 weeks.

NGI_UK:

- Brunel is installing local cluster, not ready yet.

- Glasgow interested, but no update yet.

- Manchester is interested in advanced reservation, but no firm commitment.

- Queen Mary not interested anymore, don’t want to run two middlewares in parallel.

No deadlines for three interested sites.

## Next meeting

Agreed to have the next meeting at the beginning of July.

# Open actions

| Code | Description | Assigned to | Status | Further comments |
| --- | --- | --- | --- | --- |
| 03/01 | Clarify position of Sweden wrt to deployment. | Emir Imamagic, Tiziana Ferrari | IN PROGRESS |  |
| 03/02 | Accounting should be implemented by the end of April. Krzysztof to update on status of accounting. | Krzysztof Kurowski | IN PROGRESS | Accounting is almost done, person responsible is now on 2 weeks leave. New deadline is end of June. Testing will be done during June. |
| 03/03 | Monitoring probes should be integrated in SAM Update-19. Emir to update on status of monitoring. | Emir Imamagic | IN PROGRESS |  |
| 04/01 | Provide update on monitoring metrics relevant for MAPPER. | Ilya Saverchenko | NEW |  |
| 04/02 | Submit request for QCG support unit in GGUS. | Emir Imamagic Tomasz Piontek | NEW |  |
| 04/03 | Provide update on helpdesk solution for MAPPER. Most probably VO support unit will be sufficient. | Ilya Saverchenko | NEW |  |
| 04/04 | Organize next meeting at the beginning of July. | Emir Imamagic | NEW |  |