## Slide 1: Introduction
OMB, 28-08-2012
T. Ferrari/EGI.eu

## Slide 2: UMD Updates
UMD 1.8.1 ready to be released
  WMS 3.3.5-2 (aka 3.3.7 in UMD) - emi.wms.sl5.x86_64, fixing vulnerability
UMD 2.2.0 – 08 Oct 2012 to include EMI updates due in Sep 2012
  high priority components NOT yet in UMD2:
    ARC (CE/Clients/infosys)  ARC PT fixing issues identified during verification in the Sep EMI update
    CREAM-SGE  under verification, tests ok but not in time for UMD 2.1
    dCache  v. 2.2 expect in Sep
  Also under verification: BDII-core, GFAL-lcg, Gridsite -LB/Trustmanager, globus components

## Slide 3: Middleware retirement policy: introduction
high risk vulnerability affecting Workload Management System (both gLite 3.1 and EMI-1 versions) detected on 31-07-2012
  gLite3.1 WMS end of life: 30-04-2012
  48 gLite 3.1 WMS instances still deployed by NGIs at the time the vulnerability was reported
Many unsupported gLite 3.1/3.2 products still deployed in production
  must be decommissioned by end of Sep 2012!
  The deployment of unsupported software exposes to risks the whole infrastructure and for security reasons can cause delays in the release of patches for supported products

## Slide 4: Current security policy
Deployment of unsupported software only partially addressed by the current Service Operations Security Policy
  “You should follow IT security best practices that include pro-actively applying software patches, updates or configuration changes related to security. When notified by the Infrastructure Organisation or any Resource Centres involved of software patches, updates or configuration changes required for security, you shall apply these to your Services within the specified time period.”
Extension needed

## Slide 5: Software retirement policy – PMB approved
Proposal
  Unsupported software must be retired no later than 1 month after its end of life
    With the proviso that after this date, if a critical vulnerability were to emerge, EGI CSIRT can request the service to be turned off immediately
EGI Operations will periodically monitor the status of software reaching end of life and negotiate extensions to the security support calendar to ensure that a suitable alternative is available and properly documented

## Slide 6: gLite 3.2 UI and WN
End of life of gLite 3.2 UI/WN
  Currently scheduled at the end of Sep 2012
  gLite 3.2 WN: requested extension of support until 31 Dec 2012
    Some problems with VO applications still being fixed
  gLite 3.2 UI: requested extension of support until 30 April 2013
    gLite 3.2 UI needed by SAM until it is migrated to EMI-UI

## Slide 7: Membership of IRTF to OPS
Current OPS AUP
  limits EGI CSIRT membership to “two people member of EGI CSIRT (who are running the security monitoring system)”
Proposal
  Include all EGI-CSIRT members that participate to Incident Response Task Force shifts to all OPS groups (about 12 people)
  Purpose: simplify testing activities, especially when a test has to be manually run after a patch was applied

## Slide 8: OMB Calendar
OMB October meeting 23/10  move to 30/10? (clash with EUDAT conference)

## Slide 9: NGI Actions
Open ACTIONS
  By 07/09 provide information about national and site-specific resource allocation policies. https://wiki.egi.eu/wiki/Operations/Resource_Allocation
  By 07/09 report experience about VOs running on EMI WN https://wiki.egi.eu/wiki/NGI-VO_WN_tests
  By 07/09 reply to survey on NGI sustainability status after May 2014 (see instructions)
  By 28/08 provide comments about the proposed accounting profile so that document can be discussed with developers for implementation. Comments to OMB through the mailing list (proposal: slides)