## Slide 1: Middleware retirement process and policy
T. Ferrari/EGI.eu
SCG, 19/07/2012

## Slide 2: Objectives of this call
Define a retirement calendar and policy for gLite 3.2 unsupported software
Plans for EMI 1 retirement  EGI procedure and policy for retirement of unsupported softare

## Slide 3: Some background information
Support calendars (https://wiki.egi.eu/wiki/Middleware#Technology_Providers)
  gLite 3.1: completely unsupported (includes lcg-CE)
  gLite 3.2: partially supported
  EMI1 eol: 01 May 2013
  EMI2 eol: undefined, depends on individual PT plans

## Slide 4: gLite 3.1
Retirement calendar: 01 October 2012
  OMB decision (Feb 2012)
Retirement policy [EGI-ADV-20120716], 16 July
  https://wiki.egi.eu/wiki/EGI_CSIRT:Advisory
  gLite 3.1 end-points must be updated or switched off by 01 Oct 2012
  Sites hosting gLite 3.1 end-points after 01 Oct 2012 will be suspended

## Slide 5: gLite 3.2
Status of support
  Unsupported: Argus, CREAM, LB, BDII, Torque/SGE/LSF utils, glite-MPI, VOMS, APEL, SCAS, glite-CLUSTER
  Supported until Oct 2012: FTS, gLExec, LFC, DPM, UI (extension to be requested), WN
  Supported until Apr 2013: VOBox

## Slide 6: gLite 3.2 unsupported products
Original proposal
  Same retirement calendar and policy as gLite 3.1  01 October
Motivation
  Unsupported software exposes the entire infrastructure to vulnerability
Problems
  Major portion of the infrastructure to be updated
  Problems reported by various NGIs (July OMB)
  EMI 2 CREAM and LB not released in UMD yet (VOMS in UMD 2.0)
  EMI 2 WN end of support on 01 Oct
    No information on gLite 3.2  EMI migration impact on VOs
    No EMI 2 WN yet released in UMD. Sl6 desirable to replace gLite 3.2 WNs

## Slide 7: Conclusions
Proposed gLite 3.2 retirement calendar/policy is likely to have a major impact on production infrastructure and Vos
  Revise calendar?
  Just revise policy?