## Slide 1
First Ops Tools Long Term Sustainability F2F
David Collados

## Slide 2: Contents
Tool and PT Description
DoW Checkpoint
RT Checkpoint
Effort Evaluation
Future Involvement
Future Evolution

## Slide 3: Tool and PT Description 1/2
SAM overview
  Monitoring and reporting system for large-scale production grids
  PT composition:
    Development: CERN, srce (NCG)
    Operations:
      CERN (MyEGI, DBs, Msg brokers)
      srce (Msg broker)
      AUTH (Msg broker)

## Slide 4: Tool and PT Description 2/2
SAM overview
  Allocated effort in PMs for the 4 years:
    TSA1.4E: Infrastructure for Grid Management 59, 11.2
    TJRA1.2 Maintenance and development of the deployed operational tools 12, 12
    TJRA1.3 Supporting National Deployment models 6, 3
  Allocated effort in PMs for PY3:
    TSA1.4E: Infrastructure for Grid Management 14.8, 2.8
    TJRA1.2 Maintenance and development of the deployed operational tools 3, 3
CERN
SRCE

## Slide 5: Tool Components
  ATP: SQL, Python, Oracle, MySQL
  POEM: SQL, Python, Oracle, MySQL
  NCG: Perl
  MRS: SQL, Python, Oracle, MySQL
  ACE: SQL, Python, Oracle
  MyEGI: Python, Django
  Libs & clients for messaging & probes: Python, Perl
Statistics: | SQL | Python | Shell | Perl | HTML | Javascript
LOC: 200 K | 42 K | 76 K | 20 K | 24 K | 20 K | 18 K

## Slide 6: DoW Checkpoint 1/2
DoW requirements met
  WP4 TSA1.4
    migration of monitoring infrastructure to a regionalized model
    deploy and run central instances for monitoring (MyEGI and SAM central DBs)
  WP7 TJRA1.2.6:
    MyEGI portal (moving from ROCs to NGIs, maintenance of portal integrating new resources and middleware components)
    NCG to maintain the Nagios configurator to deal with new probes

## Slide 7: DoW Checkpoint 2/2
DoW reqs under development
  None
DoW reqs that can be met by EOP
  None
DoW reqs that won’t be met by EOP
  None

## Slide 8: RT Checkpoint
RT Checkpoint
  Main RT requirements met
    RT-2792: Multi VO SAM Nagios instance
    RT-2793: SAM Run Custom Probes
  Under development
    RT-79: System to monitor operation tool availability
  Can be met by the end of the project
  Need discussion

## Slide 9: RT Checkpoint
RT Checkpoint
  Probably won’t be met by the end of the project
    RT-988: Handling virtual sites for sam
    RT-502: SAM/GOCDB/OPSPORTAL: Handling virtual sites
    RT-2791: SAM to monitor services and sites not in gocdb

## Slide 10: Effort
Effort Evaluation and Splitting
  Development vs Maintenance effort
    Dev (0.75) + Maint (2.85) = 3.6 FTE
  Effort to run the service
    2.4 FTE
  Effort needed to address main rt or dow requirements that cannot be met due to lack of effort
    Handling Virtual Sites: 28 PMs
    Monitor Services and Sites not in GOCDB: 24 PMs
    Support Glue 2.0 and Multiple Serv. Endpoints in GOCDB: 12 PMs

## Slide 11: Effort
Effort Evaluation and Splitting
  Deviations between the provided effort and the InSPIRE funded effort
    InSPIRE funded effort (totals over 4 PYs):
      77 PMs: SA1 (59), JRA1 (18)
    Provided effort: ~6 FTE per year
      ~288 PMs total over 4 PYs

## Slide 12: Future Involvement
Involvement after EGI-InSPIRE
  Is current PT interested in continuing developing/maintaining the tool after EGI-InSPIRE?
    Yes, the complete tool
  If you have an estimation of the effort considered minimal to continue the development/maintenance please report it
    6 FTE for development/maintenance/support/coordination without new requirements

## Slide 13: Future Evolution
Evolution after EGI-InSPIRE
  How would you like to evolve the tool?
    Probe execution:
      Target other granularities than service endpoints (space tokens, workflows)
      VO probes to focus more on VO meta-services/activities rather than services, site usability, etc.
    Results aggregation:
      Accept test results produced by external monitoring systems through messaging
    Results computation:
      correlating final status, availability, and reliability figures with data from other systems or probes, such as job submission, storage elements, data transfer services, etc.

## Slide 14: Future Evolution
Evolution after EGI-InSPIRE
  How would you like to evolve the tool?
    Results computation:
      Full regionalisation, including availability computations
    Results visualization:
      Common pluggable visualization interfaces
    Site Monitoring:
      Common multi-VO SAM for sites to locally understand site performance

## Slide 15: Future Evolution
Evolution after EGI-InSPIRE
  Describe any major changes that you consider advisable for the tool in order to improve usability, availability, sustainability
    Technology changes: No
    Components removal/addition: None
  Think about evolution and uptake from other projects – EC will not fund what is already developed