## Slide 1: GGUS
First Ops Tools Long Term Sustainability F2F
T. Antoni, E. Buttitta, H. Dres, O. Dulov, G. Grein

## Slide 2: Contents
Tool and PT Description
DoW Checkpoint
RT Checkpoint
Effort Evaluation
Future Involvement
Future Evolution

## Slide 3: Tool and PT Description
Quick tool overview
  GGUS is the central EGI Helpdesk System
  PT composition and duties (in terms of partners)
    GGUS is developed and maintained at KIT
    the central instance and xGUS is run at KIT
    Allocated effort
      1 FTE for operation (SA1) 25/25/50%
      1 FTE for development (JRA1) 25/25/50%

## Slide 4: Tool Components
Tool components overview
  Main tools components
    Database backend
      Oracle 10.2.0.4 / MySQL 5.1.52
    Logic layer
      BMC Action Request System 7.6.04 SP 2
    Web front end
      Programming language: PHP
      Development Environment: PhpStorm
      Version Control: SVN

## Slide 5: DoW Checkpoint
DoW Checkpoint
  Main DoW requirements met

## Slide 6: DoW Checkpoint
DoW Checkpoint
  Main Dow requirements under development
    Fine tuning of xGUS, Techology Helpdesk
  Main DoW requirements that can be met by the end of the project
    All
  Main DoW requirements that probably won’t be met by the end of the project
    None

## Slide 7: RT Checkpoint
RT/Shopping List Checkpoint
  Main RT requirements met
    Report Generator (Prototype)
  Main RT requirements under development
    Report Generator (Production)
    DB Abstraction layer
    Consolidation of Support Units
    Restructuring of TPM
    On-going revision of usability
    System high availability (ARS splitting, Interfaces)

## Slide 8: RT Checkpoint
RT Checkpoint
  Main RT requirements that can be met by the end of the project
    All so far
  Main RT requirements that need discussion
    Security workflow for CSIRT
    PRACE/EUDAT interface
  Main RT requirements that probably won’t be met by the end of the project
    None so far

## Slide 9: Effort
Effort Evaluation and Splitting
  Development vs Maintenance effort
    DB: around 50%/50%
    Logic layer: around 50%/50%
    Web front end: around 50%/50%
  Real effort tends more towards 2.5 FTE that the funded 2 FTE

## Slide 10: Future Involvement
Involvement after EGI-InSPIRE
  Is current PT interested in continuing developing/maintaining the tool after EGI-InSPIRE? (provided that a funding mechanism will guarantee a certain amount of effort available)
    Yes, for the complete tool set (GGUS, xGUS)
  If you have an estimation of the effort considered minimal to continue the development/maintenance please report it
    See above

## Slide 11: Future Evolution
Evolution after EGI-InSPIRE
  How would you like to evolve the tool?
    Vision for the tool
      “People who have visions should go see a doctor!” (Helmut Schmidt, former German Chancellor)
      GGUS as integration platform between UCs, DCIs, TPs
  Describe any major changes that you consider advisable for the tool in order to improve usability, availability, sustainability
    Technology changes
      None foreseen
    Components removal/addition
      None foreseen