## Slide 1: JRA1.4 New Types of Accounting
First Ops Tools Long Term Sustainability F2F
John Gordon

## Slide 2: Contents
Tool and PT Description
DoW Checkpoint
RT Checkpoint
Effort Evaluation
Future Involvement
Future Evolution

## Slide 3: . Tool and PT Description
Quick tool overview (1 slide max)
  Quick description
  PT composition and duties (in terms of partners)
    who is developing/maintaining
    Who is running the central instance (in case of central tools)
    Allocated effort (Daniele and Tiziana can provide effort numbers per partners)

## Slide 4: Tool
No tool, all developments of new tools or extensions of existing APEL client and repository
Partners
  STFC, CESGA, Hannover, INFN

## Slide 5: Tool Components
Tool components overview (2 slides max)
  Main tools components
  Technology used for each component
    Programming Language
    DB types
    Web framewor used
    Etc...

## Slide 6: DoW Checkpoint
DoW Checkpoint (2 slides max)
  Main DoW requirements met
  Main Dow requirements under development
  Main DoW requirements that can be met by the end of the project
    Assuming that no big roadmap changes approved by governing bodies
  Main DoW requirements that probably won’t be met by the end of the project
    State why

## Slide 7: DoW
Billing – No progress
Application Usage – little progress
Data Usage – gathering requirements
Capacity and Cloud - progress
Storage - progress

## Slide 8: RT Checkpoint
RT Checkpoint(3 slide max) – focus on high impact requirements
  Main RT requirements met
  Main RT requirements under development
  Main RT requirements that can be met by the end of the project
    Assuming that no big roadmap changes approved by governing bodies
  Main RT requirements that need discussion
  Main RT requirements that probably won’t be met by the end of the project
    State why (missing effort, technical incompatibilities...)

## Slide 9: RT
3495 Requirement for bandwidth accounting
  Related to DoW Data Usage
  Needs a lot more research
  Asked T1s and EU-DAT for requirements, none received yet.
???? Storage Accounting
  Under development, will be done.
???? MPI Accounting
  Under development, will be done.

## Slide 10: Work Done
MPI
  collection agreed, APEL ready, EMI-3 client.
  Visualisation under discussion
Storage
  StAR agreed, under deployment for dcache, StoRM, DPM
  Visualisation to be agreed
Cloud
  VM prototype in use on EGI Testbed
  Visualisation to be agreed

## Slide 11: Achievable work
By end of project we should have production MPI, storage and cloud/VM accounting.
We could have some form of application and charging
Data Usage – needs requirements before we can evaluate how and where to measure usage.

## Slide 12: Effort
Effort Evaluation and Splitting (2 slides max)
  Development vs Maintenance effort
    Try to split per component if possible
  Effort to run the service (if the PT is running the central instance)
  Try to evaluate the missing effort needed to address the main rt or dow requirements that cannot be met due to lack of effort
  If exist, state the deviations between the provided effort (how many FTEs are working for the tool in real life) and the InSPIRE funded effort

## Slide 13: Effort
Effort Underbooked
Effort sufficient for repository to receive new types of UR
Lack of direction to other partners
Shortage of available effort for some partners, not lack of funding.

## Slide 14: Future Involvement
Involvement after EGI-InSPIRE (1 slide max)
  Is current PT interested in continuing developing/maintaining the tool after EGI-InSPIRE? (provided that a funding mechanism will gurantee a certain amount of effort available)
    The complete tool or only some components?
  If you have an estimation of the effort considered minimal to continue the development/maintenance please report it

## Slide 15: Future Involvement
STFC interested. Part of larger involvement in accounting
Not polled the other partners

## Slide 16: Future Evolution
Evolution after EGI-InSPIRE (2 slides max)
  How would you like to evolve the tool?
    Vision for the tool (if any and different from the one already available from the DoW or RT)
  Describe any major changes that you consider advisable for the tool in order to improve usability, availability, sustainability
    Technology changes
    Components removal/addition
  Think about evolution and uptake from other projects – EC will not fund what is already developed
    be ambitious in this slide, in particular focus on engagement with other projects

## Slide 17: Future Evolution
By the end of Inspire we will have an infrastructure capable of handling different types of UR and will be familiar with the process of including new ones.
Ready to include further new URs
Do not underestimate the effort involved in gathering requirements and agreeing a UR. Standardisation takes even longer.
Engage with other and new projects to develop and support their specific accounting needs.