# UNICORE Integration Task Force, 11.9.2012

Participants: Krzysztof Benedyczak (KB), John Gordon (JG), Emir Imamagic (EI), Mathilde Romberg (MR), Serge Salamanka (SS)

NGI participants: NGI\_DE, NGI\_PL, NGI\_UK, NGI\_UA

## Review of open actions

**Monitoring of new service types**

Monitoring of new service types:

* org.ogf.bes.BESFactory
* unicore6.Catalogue
* unicore6.CISInfoProvider
* unicore6.CISRegistryPortType
* unicore6.GridBeanService.

KB: Probes are available for unicore6.CISInfoProvider and unicore6.CISRegistryPortType by EMI team, for others someone else will need to provide them if needed. NGI\_PL will maybe provide probe for unicore6.Catalogue, service is still new.

MR: NGI\_DE does not use these services, need to double check with partners from Karlsruhe.

SS: NGI\_UA at this point does not use these services.

ACTION (EI): Open a SAM JIRA ticket for adding available CIS probes into next SAM release.

**Updated**

Starting from **November 1st 2012** new leader of task force will be Malgorzata Krakowian.

## Monitoring updates, EI

For details see closed action points from June meeting.

Integration with operations portal should be implemented at **October 1st 2012**.

## EMI UNICORE progress update, KB

**Monitoring**

Probe for integrated UNICORE job test has been refactored and it should be scalable. It could be deployed with SAM. First it will be tested in Poland.

ACTION (EI): Open a SAM JIRA ticket for integration of the new version of complex job test.

New version of monitoring probes packages passed EMI QA and should be available in EMI repository this or next week. It would be good if the packages included into SAM repository are from the EMI production repository.

**Accounting**

Formal deadline is EMI 3, early next year (current schedule is last day of February). Release candidates will be available this year, but production services will wait for the official release.

JG (via email):

SSM 2 protocol only required by Unicore right now. Others happily using old version. SSM2 will be used by apel client in EMI-3 but server will support it before then so unicore client could publish earlier. No hard date yet though.

**Information system**

Some UNICORE services will be able to push information to EMIR.

**Authorization**

It will be possible to use Argus for AuthN/AuthZ in EMI 3.

## Update from NGIs on UNICORE deployment

NGI\_DE (MR): Nothing changed, some sites upgraded to EMI 2. Karlsruhe upgraded SAM instance to Update-17, EI to check the status. (ACTION)

NGI\_PL (KB): Not involved into operations, knows that some sites upgraded to EMI 2.

NGI\_UA (SS): Need to do update of Update-17, nothing to report. Planning to add UNICORE sites to GOCDB by **the end of September**. (ACTION)

## Next meeting

Next meeting will be at **the beginning of December**.

## AOB