# Globus Integration Task Force, 10.9.2012

Participants: John Gordon (JG), Helmut Heller (HH), Emir Imamagic (EI), Malgorzata Krakowian (MK), Ilya Saverchenko (IS), Daniel Waldmann (DW), Peter Solagna (PS)

NGIs: NGI\_DE, NGI\_HR, NGI\_UK

Apologies: Steve Crouch, Tilo Eißler, John Robinson, Mischa Salle, NGI\_NL

## Opening and actions review

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Code** | **Description** | **Assigned to** | **Status** | **Further comments** |
| 01/01 | Move probes to IGE repositories. | Daniel Waldmann | DONE |  |
| 01/03 | Find out GLUE 2.0 support plans in WMS. | Tiziana Ferrari | IN PROGRESS | No updates, Peter Solagna will check |
| 01/04 | Modify certification procedure for Globus sites. | Emir Imamagic | IN PROGRESS | Transferred to Malgorzata Krakowian. |

Starting from November 1st 2012 new leader of task force will be Malgorzata Krakowian.

## Integration of Globus tests into Operations portal, Emir Imamagic

Integration of probes will be done on **October 1st 2012**.

## IGE monitoring probes discussion (transition, packaging), Daniel Waldmann

**Decisions**:

* GridProxy-Valid|Get will remain part of SAM distribution.
* Probes will go first to Fedora and then to EPEL (Mattias Ellert proposed this way).
* Create package for each probe.
* Installation should use standard plugins directory /usr/lib64/nagios/plugins/
* Change namespace from hr.srce to org.globus, leave the suffix as it is
* ACTION (EI): check the status of integration of sgutils perl library into epel repository
* ACTION (HH): check what is the best location to put probe source code

## IGE Information system update

IS: Timeline is **before Christmas 2012**.

## IGE authorization status update (cancelled)

Update from Mischa Salle:

I can inform you that we have delivered the revitalized LCMAPS database interface plugin for the upcoming IGE release (LCMAPS plugin jobrep). The package comes with updated documentation. Its wiki still needs some updating, which is work in progress. I don't know the status of integration of this plugin with GridSafe.

A second point which might be of interest is that we have done some more in debt testing of the GSISSH with LCMAPS due to a problem found at the Fraunhofer institute (which we haven't been able to reproduce), but have done a lot more testing about how LCMAPS and GSISSH work together. The same LCMAPS installation is behind both the sshd, the gridftp and the gatekeeper.

## IGE accounting status update (cancelled)

Update will be sent to the list.

## Update from NGIs on Globus site registration

NGI\_DE (DW): There are problems with gsissh, will be investigated.

NGI\_HR (EI): 5 GRAM5 services added.

NGI\_UK (JG): Have number of Globus sites running VDT release, they are planning to migrate to GRAM5.

## Next meeting

Next meeting will be **first 2 weeks of November (5th – 16th)**, will be agreed over the mailing list.

## AOB