## Slide 1: SR Feedback from JRA1
D.Cesini (INFN/IGI)

## Slide 2: JRA1 and SR
JRA1 is very interested in the staged rollout
  as an extension of the internal test phase
    Limited manpower
    Difficulties in having independent testing
  To be applied only to regionalised tools
Written procedure (MS402) seems reasonable to us, but…
…probably we tried it too early…

## Slide 3: SR test
Tried the SR with 3 NAGIOS Updates
Step1: the software provider creates a new ticket in the “staged-rollout” RT queue in the state “Certified”:
  https://rt.egi.eu/rt/Ticket/Display.html?id=155 (NASIOS-Update2)
  https://rt.egi.eu/rt/Ticket/Display.html?id=252 (NASIOS-Update3)
  https://rt.egi.eu/rt/Ticket/Display.html?id=293 (NASIOS-Update4)
We received no central coordination from the tickets

## Slide 4: RT communications
We tried to coordinate on our own with the EA using the RT tickets
  As the RT queue is set at the moment communication is difficult
    Need to manually CC people
    Not clear who can/should update the ticket
    Developers cannot have an SS0 account
  Ticket should be visible outside the staged rollout group and maybe world readable
For NAGIOS-Update-2 the EA was on holiday so no communication at all

## Slide 5: Repo Synchronization
Repo synchronization steps were not performed
  is the infrastructure ready?

## Slide 6: Emergency Release
Emergency release definition and timeline
  How to deal with configuration changes or changes that should be applied as soon as possible, as the “CA test” update
  Can we use the emergency release each time?
  Will the 1 day timeline for emergency release be respected?
    EA redundancy
  Is it a better option to avoid SR in those cases?

## Slide 7: Conclusion
JRA1 is interested in having SR for regionalised tools
We couldn’t follow the whole procedure up to now
  but when we managed to have even an embryonic SR we got some benefits
We are happy to help in testing and fine tuning the procedure in the next months