Minutes JRA1 phone 14/10/2010

[Minutes JRA1 phone 14/10/2010 1](#_Toc274826013)

[Attendance 1](#_Toc274826014)

[Review of Open Actions 2](#_Toc274826015)

[Milestones and Deliverables 2](#_Toc274826016)

[PM2 Milestones: 2](#_Toc274826017)

[PM3 Milestones: 2](#_Toc274826018)

[Quarterly Report 2 2](#_Toc274826019)

[Nagios CA test 3](#_Toc274826020)

[NAGIOS monitoring of new m/w 3](#_Toc274826021)

[Code license 3](#_Toc274826022)

[Q2 Metrics 4](#_Toc274826023)

[AOB 5](#_Toc274826024)

[Decision on the f2f 5](#_Toc274826025)

[requests to m/w ticket 331 5](#_Toc274826026)

[Nagios VC 5](#_Toc274826027)

[VO feeds documentation 5](#_Toc274826028)

[cern mailing list in from field of the broadcast tool 5](#_Toc274826029)

[next SAM release 5](#_Toc274826030)

[New DownCollector 5](#_Toc274826031)

[UMD REPO MIRRORING input needed 5](#_Toc274826032)

[Next Meeting 5](#_Toc274826033)

[ACTION to be OPENED 6](#_Toc274826034)

# Attendance

CERN:

SRCE: Emir Imamagic (E.)

EGI:

INFN: *Daniele (D)*

AUTH: *Christos T.* ( C)

KIT: Torsten (T)

CESGA: Sergio (S.)

STFC*:*

CNRS: Cyril(Cy)

GARR:

# Review of Open Actions

75 - no news

76 - Situation still the same.

79 and children –

Acc and Metrics Portal: work in progress

Ops Portal – work in progress

GGUS – work in progress

**Timeline end of the year fine for everybody**

201,306,390 – see point of the agenda

284: Should be released today

295: E. – work in progress, the installation part can be already included on the documentation links – action on Daniele.

302: discussed last phone, proposed solution seems to be fine- need an sa1 final official opinion

# Milestones and Deliverables

## PM2 Milestones:

**MS703:** Operational Tools regionalisation work plan. Specify a work plan identifying the upcoming releases and associated functionality. (CERN)

First cycle completed

## PM3 Milestones:

**MS704:** Roadmap for the maintenance and development of the deployed operational tools (KIT)

Accounting repo missing, will provide end of the week

## Quarterly Report 2

Quarterly Report 2

Final deadline Nov 10th

Contribution deadline 31 Oct

Q1 as template:

<https://documents.egi.eu/secure/ShowDocument?docid=45>

Daniele to provide the skeleton with initial content and the all the others to modify/improve it – everybody agrees

Daniele start collecting metrics. Will ask help if needed.

# Nagios CA test

D.: Is it possible to have an automated test that does not require probes update when new ca version is released? This in the short term (means before the next ca update that should be end of November), then we hope that EMI will take care of the probes. The other possibility is to update the probes each ca release but at least the date in which the test start failing should not be hardcoded.

E: we already have automatic probes for ca, need to be integrated – will verify tomorrow at the internal meeting – action on Emir

# NAGIOS monitoring of new m/w

https://rt.egi.eu/rt/Ticket/Display.html?id=201

https://rt.egi.eu/rt/Ticket/Display.html?id=306

<https://rt.egi.eu/rt/Ticket/Display.html?id=390>

Report from Emir, we are kind of stuck since it seems that multi clients cannot be installed in the glite-UI. This is an urgent request to EMI, if the nagios box should be able to submit to all the m/w we need an UI that can do it

Since EMI should provide probes they should be also responsible for solving dependencies issues of the probes themselves.

We started with arc that already provided packaged probes but we are stuck on this – we prefer to implement and define the procedure with arc and then pass to other m/w.

D. I added this on the m/w request to be reported to EMI from operations (ticket 331) and I’d like the TCB to deal with this, there will be collocated with OGF on the 25th

Action on Daniele to present the situation to the project management

E: we also need to move the long term glite probes management from the nagios team at cern to emi – this is becoming urgent because the developer that is following this is leaving cern

D. added also this in the ticket 331 and will be reported

# Code license

Mail from the technical director:

”As a first step, would you please send me:

For written/adapted software,

- The source code access means (e.g. anon CVS, authenticated/SSA-based SVN, etc) for written software

- The copyright statement, and license statement that prepend each source code file

For any software \*used\* in your activity (whether written or used as 3rd party software)

- The copyright and license under which you use that software (not applicable to software written in your activity)

- short description of each software product used or written in your activity

- links to documentation of each product

The goal is to provide that sort of information in an overview on the Wiki and provide that as auxiliary information to the Commission.

If necessary, we may need to adjust licenses and copyrights to have them all compatible”

Discussed tool by tool and everybody to provide the license prepended to Daniele after having done the needed checks – possibly before the 26th when there will be the sa2 f2f – Action on everybody

Cy: there should be a global license under EGEE that was used by default in all developed piece of code. Daniele to check.

# Q2 Metrics

<https://documents.egi.eu/secure/ShowDocument?docid=55> (pag 27)

Ops portal:

https://forge.in2p3.fr/projects/opsportaluser/issues?set\_filter=1&tracker\_id=1

need indication of detection area

Cyril will verify it and send to Daniele.

GGUS:

https://savannah.cern.ch/support/?group=esc

D: only request present not bugs ?

T: Issues generally reported by mail, no critical bugs in period

Issues in general deals with network problems or email chain broken somewhere but almost no critical bugs received - enhancements requests tracked in shopping list – we should address what is a critical bug

GOCDB:

https://savannah.cern.ch/bugs/?group=gocdb

need indication of detection area

Daniele will contact offline Gilles/cristina

ACC repo:

bugs in savannah glite m/w group?

https://savannah.cern.ch/projects/apel contains only tasks

Daniele will contact offline Gilles/Cristina

Acc/Metrics Portal

D: I don't have the cesga rt access

Sergio to check with Javier and report back to Daniele.

NAGIOS:

D. had mail exchange to have hints on how to extract information from JIRA

(subject: bugs statistics in jira)

# AOB

## Decision on the f2f

(http://doodle.com/w3ptfeahyfn65eii) cern, gocdb missing

No strong indication from the doodle – decided to wait until the OTAG survey results are out next week, and possibly collocate with the OTAG: JRA1 present live and ngis on the phone – Location should be amsterdam

## requests to m/w ticket 331

If there tools requests to m/e provider we can add them on this ticket

## Nagios VC

(<https://wiki.egi.eu/wiki/EGI-InSPIRE:UMDQualityCriteria:Monitoring>)

D: I circulated on the jra1 ml the input request for NAGIOS verification criteria but received no comments

Emir to check if this reached the cern team and in case provide feedback asap

## VO feeds documentation

D: I cannot find documentation on this

C: <https://twiki.cern.ch/twiki/bin/view/Main/ATPVOFeeds>

* C: I’ll check if it is up-to-date. Action on C.

## cern mailing list in from field of the broadcast tool

D: there are complains about the fact that broadcast has a cern address in the from field

Cy: this is done to have posting rights on some cern mailing list (such as VOs lists) – I’m editing a list of thos mailing list and ask cern it to change the acl, giving permission to an egi.eu address.

D: yes , we should change the address communicate this to cern and they need to change acl if they want broadcast. This is our point

## next SAM release

D: Will the 22nd of October reported in JIRA will the date be respected?

E & C: Date should be respected. If some issues will not be solved will be passed to the next update.

## New DownCollector

E: new Enoc downcollector release – some urls have changed – Daniele to check and send an announcement asking for possible problems to the tools

## UMD REPO MIRRORING input needed

C: UMD repository managers need inputs on how to monitor tools reporsitory

D: Up to now only nagios repo should be monitored, I already sent the yum repo configuration from a production box to Enol and Kostas

Action on C. to check if something else is needed

## Next Meeting

**D: Next meeting in one week on Thursday 28/10/2010 at 10.00.**

**C. :public holiday in greece**

# ACTION to be OPENED

**Action on Cyril: to check the mailing list issue with CERN (414)**

**Action on Cyril: provide a mean to have bug detection area on bug tracking system (415)**

**Action on Daniele:**

* **collect the licence prepend text to code for every tool and also chech the egee global license (416)**
* **Prepare the qr2 skeleton (417)**
* **Collect metrics for qr2 (418)**
* **to present the situation to the project managements about the multiclients UI and glite probes long term maintenance to be passed to EMI (419)**
* **Contact Gilles and Cristina on bug metrics collection for acc repo**
* **Change nagios installation link to point to confluence (420)**
* **Verify and announce new enoc downcollector in order to get possible dependencies problems (421)**

**Action on Emir – discuss tomorrow at the internal nagios meeting the ca probes issue, the VC for SAM feedback and the license to be provided to sa2 – (already sent to daniele the ncg.pl license) (422)**

**Action on Christos: to check if it’s VO feeds documentation is updated (423) (**[**https://twiki.cern.ch/twiki/bin/view/Main/ATPVOFeeds**](https://twiki.cern.ch/twiki/bin/view/Main/ATPVOFeeds)**)**

**Action on Christos: to check if more information are needed from us to the UMD repository managers (424)**