Grid Operations meeting

| Meeting: | Grid Operations meeting |
| --- | --- |
| Date and Time: | 22nd October 2012 |
| Venue: | Phone meeting |
| Agenda: | https://wiki.egi.eu/wiki/Agenda-22-10-2012 |

Participants	2

AGENDA BASHING	2

Middleware releases and staged rollout	2

Update on EMI release activities	2

Staged Rollout update	2

Operational issues	4

Decommissioning of unsupported software	4

Monitoring issues for WN SL6	5

Dependency problem with gridsite and Globus	5

New service types in GOCDB in production	6

AOB	7

UserDN publication	7

Next meeting	7

# Participants

Alessandro Paolini

Alessandro Usai

Apostolos Voglis

Dmitry Nilsen

Emir Imamagic

Joao pina

Mario David

Mathilde Romberg

Małgorzata Krakowian

Pavel Weber

Peter Tylka

Sven Gabriel

Tadeusz Szymocha

Tiziana Ferrari

Vasileios Karavasilis

Peter Solagna

# AGENDA BASHING

## Middleware releases and staged rollout

### Update on EMI release activities

Cristina (EMI) sent apologies for this meeting. The products listed in the previous meeting are all confirmed, and currently have successfully passed the EMI certification.

### Staged Rollout update

Mario David reports on the UMD release activities.

UMD 1.9.0 release date is 29 October (next week), and freeze date is tomorrow (allow until tomorrow for arrival of late staged rollout reports):

- Ready for the release:

  - BDII Core 1.4.0

  - CREAM 1.13.5 (note that due to mismatch in version this corresponds to EMI release 1.13.4)

  - WMS 3.3.8

  - GFAL/lcg_utils 1.13.0

  - IGE Gridway 5.10.2

- Waiting for verification and/or staged rollout reports that should arrive between today and tomorrow:

  - ARC 1.1.1 (all components), SR submitted waiting for verification

  - IGE SAGA 1.6.1

UMD 2.3.0 release date is mid November. It includes several components from EMI2 not included in the previous UMD releases. The plans are to include also some components from this week update, as well as from IGE 3.0 release. The current status is the following:

- Products in staged rollout that already have reports completed:

  - AMGA 2.3.0

  - CREAM 1.14.1

  - EMIR 1.2.0

- Products under verification:

  - FTS 2.2.8

  - dCache 2.2.4

- Products to be verified:

  - All components from IGE 3.0

The UNICOREX/6 is actually only the unicore nagios probe, Nagios probes are tested and verified within the SAM releases verification process. They are not tested stand-alone.

Expecting from this week EMI update, Clients (UI and WN) containing the new GFAL/lcg_utils 1.13.9, WMS 3.4 and LB 3.2.9

Other components from this update, we will try to also include in the next UMD, since most of the process can go in parallel.

## Operational issues

### Decommissioning of unsupported software

COD is currently opening GGUS ticket vs sites deploying unsupported gLite middleware. Tickets have been opened vs sites with critical alarms in the custom security dashboard.

#### Timeline of the process

- Between October 8th and October 10th COD opened the first batch of tickets

  - Some sites solved the problem generating the critical alarms in few days (upgrading or decommissioning the service), therefore the ticket was closed by COD

- On October 15th a new probe has been put in production to monitor unsupported CREAM services (some CREAM instances did not publish correctly the version). COD opened tickets to sites with new alarms but without a ticket in a open status.

  - This unfortunately meant a new ticket submitted for some sites with the previous one closed.

- On October 19th a new probe to check WMS instances was released in production

  - COD team will update the tickets already opened to warn site managers that there is a new problem detected in the site

- On October 19th the false positives caused by CONDOR installations have been removed

- Today the GGUS ticket template is being updated, the next tickets opened will contain more information about the workflow expected for these tickets

- In the coming days a probe for dCache is expected

#### Additional information about the tickets

Software version information for the site is extracted from BDII, hence the accuracy of the monitoring infrastructure depends on it. False positives may be detected in case of erroneous publishing of gLite 3.1/3.2 information by service end-points. If this applies to you, you are kindly requested to report the problem in this ticket. Probes will be fixed accordingly.

Please provide information about you upgrade plans following the template provided in the ticket

Site administrators who provide information about their upgrade plans MUST NOT t close a ticket until the alarm disappears in the site Security Dashboard. Plese keep it in status "in progress" until all unsupported products are either decommissioned or upgraded.

COD opened also tickets about the VOMS services. Older VOMS versions are not publishing in the information system. Site managers are asked to provide information about the version of VOMS installed in their site.

A page containing the unresponsive sites is linked in the agenda.

### Monitoring issues for WN SL6

SAM Update 17.1 fails to monitor some sites that are deploying UMD2 WN on SL6. The problems (segfault) are described in these tickets:

- GGUS ticket

- SAM team ticket

Emir produced a new build for the WN probe, and the patch will be made available soon for the NGI Nagios administrators. This patch fixes the problem for SL6 WN, but it makes impossible to monitor Lcg-CE and in general 32bit CEs.

Lcg-CE must be decommissioned, but to avoid to cause alarms or A/R issues to sites still deploying the service, Emir proposed to remove from the profiles ROC_OPERATORS (generates alarms in the dashboard) and ROC_CRITICAL (used for the A/R calculation) the lcg-CE flavor.

### Dependency problem with gridsite and Globus

gridsite-apache

The following UMD2 products:

- DPM

- LFC

have dependencies on gridsite-apache, while the latest update of gridsite obsoletes gridsite-apache. Both the updates repository of EMI and UMD contain the latest version of gridsite without any gridsite-apache package and breaking the lcgdm-dav-server coming with DPM and LFC.

Solutions:

- Disable UMD update repository before installing DPM or LFC.

- If a site manager wants to install the latest libraries from UMD update repository, another workaround could be:

  - Exclude the gridsite package, insert the following into /etc/yum.conf: exclude=gridsite

  - yum update should now work

globus-gass-copy-progs

The following UMD-2 packages:

- emi-UI

- emi-WN

Have a dependency with the globus-gass-copy-progs package which is not in the UMD repositories but it comes from EPEL. The globus-gass-copy-progs package has dependencies with other globus libraries which are part of IGE components currently released in UMD.

A recent EPEL updgrade released a new globus-gass-copy-progs package, with updated dependencies to newer libraries (released in EPEL as well), the Globus libraries in UMD are unfortunately too old. UMD repositories protect from EPEL and yum cannot download the newer libraries, and it fails.

globus-gass-copy-progs requieres globus-gass-copy(x86-64) = 8.6-1.el6 and UMD repository contains globus-gass-copy-8.4-1.el6.x86_64.

Solutions:

- SA2 is evaluating to include the globus-gass-copy(x86-64) = 8.6-1.el6 into UMD, after proper testing.

- The next UMD update will have to include the new products released by IGE also in order to inject the correct dependencies.

### New service types in GOCDB in production

The following service type will be put in production in GOCDB:

- CUSTOM.pl.plgrid.Bazaar - SLA negotiation system between users and resource providers from NGI_PL grid

- CUSTOM.pl.plgrid.BazaarSAT - Bazaar Site Admin Toolkit from NGI_PL grid

- CUSTOM.pl.plgrid.BAT.agent - Service for collecting accounting data from NGI_PL grid

- CUSTOM.pl.plgrid.QStorMan.UserInterface - A service to provide a user of the grid system with a certain level of quality, from NGI_PL grid

- CUSTOM.pl.plgrid.KeyFS - Key File System service, installed on UI machines to provide a user with the grid credentials, from NGI_PL grid

- pl.cyfronet.InSilicoLab - InSilicoLab portal instance.

These service types were removed from GOCDB because ATP was not able to handle them (Nagios configuration returned errors). SAM 17.1 update patches the problem, and now ATP properly handles the new service types. Please upgrade the SAM instance if your NGI is still deploying an older version.

To allow Nagios manager to upgrade their instances the service types will be in production in one week time. NGIs should communicate to COO as soon as possible if it is not possible to upgrade to SAM17.1 within one week.

## AOB

### UserDN publication

There are still sites not publishing the UserDN in the usage records: Missing UserDN 22 Oct 2012, (83 sites). Please, follow up with these sites to fix their APEL configuration.

### Next meeting

Proposed date for the next meeting: Monday November 5th  h14:00 Amsterdam time