## Slide 1: JRA1 Accounting Status Update
John Gordon, Alison Packer, Will Rogers
STFC

## Slide 2: CPU Accounting
  Additional external Clients migrated to using new APEL System (INFN/DGAS, NDGF, CH (sites are UNIBE-LHEP, UNIBE-ID & UNIGE-DPNC)/SGAS)
  IGE/GridSAFE – successfully tested sending records to new APEL system test server
  CAR (Compute Accounting Record) XML format can now also be received by SSM and loaded, in addition to the APEL message format
  Packages required for regional APEL server defined
  Sites who were not publishing UserDNs have started republishing data for the last year – this requires additional effort to coordinate

## Slide 3: Other Accounting
Cloud – 7 clients sending records (OpenNebula & Openstack) to EGI Testbed
Storage – Test database in place, SSM and record loader running. Tested with sample records
Parallel jobs – data collection agreed, defined in CAR and code used by DGAS to collect data from batch logs received for comparison and reviewed

## Slide 4: CPU Accounting – next quarter
  Migrate IN2P3 to new APEL server
  Database schema improvements will be implemented
  Regional APEL server coding will be completed and packaged for testing to begin at STFC and Hannover
  Continue coordinating republishing effort from sites who did not publish UserDNs
  Continue work with external clients publishing to new server (UNICORE, EDGI, GridSAFE, MAPPER etc. as requested)

## Slide 5: Other Accounting – next quarter
Cloud – test setup of SSM sending records from STFC to CESGA
Storage - test receiving StAR from dcache/StoRM/DPM
  Parallel Jobs - client record data processing and visualisation planning