## Slide 1: Introduction
OMB, 22-01-2013
T. Ferrari/EGI.eu

## Slide 2: EGI-InSPIRE QR11
EGI-InSPIRE QR11: Nov 2012 – Jan 2013
  User support report
    https://wiki.egi.eu/wiki/EGI-inSPIRE_SA1#User_support_reports
  Operations report
    https://wiki.egi.eu/wiki/EGI-inSPIRE_SA1#Operations_reports
  Deadline: 01-02-2013

## Slide 3: Evolving EGI workshop
https://indico.egi.eu/indico/conferenceDisplay.py?confId=1252
Main operations themes
  Resource application and allocation
  EGI Service Portfolio
  EGI Global tasks prioritization
    I Critical for the daily running of the production infrastructure
    II Desirable to avoid degradation of service over time
    III Desirable to ensure continuation of service, improvement of quality of service and expansion

## Slide 4: Global task roadmap of the EGI Council
Action number | Deadline | Activity (https://documents.egi.eu/document/1533)
1 | Workshop in January 2013 | Identify and prioritise the current operational EGI Global Tasks and associated activities that can be continued and the new activities that need to be sustained on the available resources to maintain an operational infrastructure that is open to all research communities.
2 | EGI Council April 2013 | Discussion of possible different funding models and levels of participation fee coming from the EGI Council. Review the EGI2020 Strategy accordingly.
3 | EGI Council April 2013 | Define the process by which EGI Global Tasks are going to be delivered after the EGI-InSPIRE project will be selected.
4 | July 2013 | Request and assess proposals from the EGI Community to provide the post EGI-InSPIRE EGI Global Tasks using the approved selection process.
5 | EGI Council September 2013 | Prepare a transition plan for any EGI Global Tasks that will be migrating in April 2014 and define a timeline relating to their migration that can be reviewed regularly by EGI.eu.

## Slide 5: Operations Sustainability
Requested additional actions (D4.7 Operations Sustainability)
  https://documents.egi.eu/document/1471
Deadline | Activity
January 22 2013 (OMB) NGI Operations Sustainability | Participate to the survey on Federation of NGI services and central coordination https://wiki.egi.eu/wiki/Operations_Surveys#Federation_of_NGI_services_and_central_coordination
March 2013 NGI Operations Sustainability | EGI Council members: reassess sustainability of NGI International Tasks, level of commitment to each task, and identify the tasks that are at risk from not being continued
March 2013 | Assessment as to the level of 3rd level support provided for critical components by the Technology Providers

## Slide 6: GLUE Validator Nagios Probe 1/2
Glue-validator is a command which checks whether the information published by a service is compliant with Glue 1.3 or Glue 2.0.
Aimed at any system administrator managing middleware services that are published in the information system
  Installed by default with the BDII core product
  glue-validator documentation
    Sys admin guide: https://tomtools.cern.ch/confluence/download/attachments/983044/EMI_BDII_sysadmin.pdf
    https://tomtools.cern.ch/confluence/display/IS/Glue+Validator+Guide

## Slide 7: GLUE Validator Nagios Probe 2/2
  Can be run as SAM Nagios probe, integration requested received in Dec 2012 from the PT (https://rt.egi.eu/rt/Ticket/Display.html?id=4789)
The nagios probe is a new version of the glue-validator that will implement the EGI profile for GLUE 2.0. The documentation will have to be updated as well.
  DEADLINE: 31-01-2013
  If approved
    Technical evaluation by nagios probe WG
    integration in SAM Update 22 (March/Apr 2013)

## Slide 8: GLUE 2 profile
New version of EGI GLUE 2 profile expected for the end of January taking into account the comments received from Technology Providers
EMI
IGE

## Slide 9: EGI.eu OLA
No comments received about the EGI.eu OLA
Next steps
  Revision of Availability/Reliability targets of the operations tools according to the history of performance from Nov 2012
  Release of V1.0
  Availability/Reliability reports generation  MyEGI (https://grid-monitoring.egi.eu/myegi/sa/?view=2&graph=1&vo=37&profile=61&filters-value-Regions_or_Tiers=114283&filters-value-Sites=&dateorperiod=pd&period=pM&startdate=23-12-2012&enddate=22-01-2013)

## Slide 10: Retirement calendars
https://wiki.egi.eu/wiki/Software_Retirement_Calendar
All other gLite product version being monitored in the security dashboard from 1-10-2012
All ARC CE production instances upgraded to EMI
Products | Retirement deadline | Alarms in dashboard
gLite 3.2 WN, DPM, LFC and dCache | 31-01-2013 | From beginning of Dec 2012 (operations dashboard)
EMI 1 | 30-04-2013 | As of 01-03-2013

## Slide 11: gLite upgrade status update
 | 12 Dec | 16 Jan
Services involved Excluding DPM, LFC, WN | 82 | 26
Number of sites deploying unsupported middleware Excluding DPM,LFC,WN tickets | 44 | 15
DPM, LFC and WN alarms are handled on the operations dashboard
  DPM: 32
  LFC: 2
  WN: alarms are raised vs CEs, but there could be many CEs pointing to the same cluster (92)
DPM, LFC and WN not upgraded must be in downtime starting from 01 February unless technical problems prevent the site from upgrading (e.g. availability of EMI WN tarball)

## Slide 12: Accounting Portal new view: InterNGI Consumption Report
Reports  EGI InterNGI Consumption Report
  https://accounting.egi.eu/repinterngi.php
  Aggregation of users per CA
  Matrix showing the relative consumption of resources between NGIs
  Matrix of foreign UserDN publishing

## Slide 13: User Community Board 1/2
Coordination of User Community Board will be handed over by S. Brewer/EGI.eu to Operations (T. Ferrari/EGI.eu)
  https://wiki.egi.eu/wiki/UCB
  NEW Mandate: focus operational issues raised by user community representatives and integration issues
  Membership: extended OMB with user community representatives and NGI representatives
  Terms will be updated

## Slide 14: User Community Board 2/2
Meetings
  1 OMB meeting/month (as usual)
  1 UCB meeting/month (new) from Feb 2013 - tentatively
  1 Monday operations meeting/month (frequency reduced)

## Slide 15: Handover
EGI-InSPIRE SA1.3 Staged Rollout coordination
  From M. David/LIP to Joao Pina/LIP as of Jan 2013
EGI-InSPIRE SA2 coordination
  From M. Drescher/EGI.eu to P. Solagna/EGI.eu as of Jan 2013