## Slide 1: Operations Roadmap 2013
Task SA1.4
Emir Imamagic

## Slide 2: Milestones not accomplished
Using ALARM GGUS tickets for central operational tools
  GGUS team made initial assessment
  postponed for 2013 (SA1.6)
Improvement of sam-MSG-ops portal synchronization
  implemented on VO Dashboard, prototype Operations Dashboard
  implementation in production - Q2

## Slide 3: Milestones not accomplished
MSG: security implementation
  X509 AuthN for APEL clients
  discussion with SAM team started
  full implementation by Q4

## Slide 4: Messaging
Enhance monitoring tools for PROD MSG network
  investigate Ganglia or similar tool
  usage of brokers (number of messages, connections)
  Q4

## Slide 5: Operations Portal
Availabilities and reliabilities report system
  Q2
Refactoring dashboards
  code review & optimization for all dashboards (VO, Operations, Security)
  Q2

## Slide 6: Operations Portal
Continuous integration with available tools
  mobile & tablet version
  Q4

## Slide 7: GOCDB
GOCDB v5
  new PI (Doctrine)
  introduce more non-exclusive scope tags
  Q2
Automatic DNS switching to failover instance
  Q2

## Slide 8: SAM
Integration of EMI probes
  requires reinstall of all SAM instances
  Q4