## Slide 1: Operations Roadmap 2013
Task SA1.3
João Pina

## Slide 2: Completed Activities and Milestones
Although the number of Eas didn’t increase, a larger number of components have been covered, namely for EMI2 and IGE.
  Nonetheless, some new EAs committing to new IGE products.
SW provisioning workflow has been improved, it has been simplified and made more flexible.
Help in the campaign to decommission of glite 3.1 and 3.2 services in favor of EMI 1 and EMI 2 services.
Development and implementation at LIP of a web application to record the staged rollout tests. This is used in the quarterly report metrics.

## Slide 3: Milestones not accomplished
Missing Early Adopter teams for some middleware components:
  EMI Products:
    VOMS_Oracle Status: no verifiers
    HYDRA Status: no verifiers
    Wnodes Status: no verifiers
    Pseudonymity Status: no verifiers
  IGE Products:
    SAGA-SD Status: no verifiers
    SAM Status: no early adopters
    OGSA-DAI Status: no early adopters

## Slide 4: Plans for 2013
Milestone N. | Description | timeline 2013 Q1/Q2/Q3/Q4
1 | Providing support to the current UMD-1 and UMD-2 releases. | Q1
2 | Making a final effort to get EA to the missing components list | Q1
3 | Continuing to follow the Virtualization and Cloud Task Force, and assess it's implications to the SW provisioning. | Q1-Q2
4 | Preparation of UMD-3 to include EMI-3 and IGE final releases. | Q2
5 | Help in the campaign to decommission UMD-1 in favor of UMD-3 services (whenever possible) | Q2
6 | Start to evaluate and propose changes in order to Stage rollout in order to scope with the end of EMI/EGI projects ( this will not affect workflow). Close collaboration with SA2 team. | Q2-Q3
7 | Implementation of proposed changes to the Staged Rollout workflow to the Post-EMI/IGE scenario | Q4