## Slide 1: Monitoring of SHA-2 Compliance
T. Ferrari/EGI.eu
28-05-2013

## Slide 2: SHA-2 support in UMD
  Wiki page with the current middleware baseline for SHA-2 support
  Wiki page with the results of the tests performed during verification
  Almost all the EMI products support SHA-2 starting from the first EMI-2 release, exceptions:
    VOMS v2.0.9 (EMI2)
    WMS from v.3.5.0 (EMI3)
    dCache to be confirmed
      The SHA-2 support will be ported to both EMI2 and EMI3 releases
      Still not confirmed the version

## Slide 3: SHA-2 Monitoring Plan
Monitoring based on product version number
  version information extracted from top-BDII (where available)
  Ad-hoc probes to be developed (E. Imamagic) and deployed on midmon Nagios (following procedures already in place for gLite and EMI-1 decommissioning)
    ARC-CE: extract information directly from service instance
    UNICORE: SHA-2 compliant as of EMI-1
    GLOBUS: auth probe available from SAM which can be run manually against GLOBUS service instances
    QosCosGrid: TBA with PL-Grid
    FTS: under WLCG coordination
Only monitor EMI-2 versions to avoid duplication of alarms
  EMI-1 under decommissioning until end of May 2013
Proposed start of monitoring as of 01-07-2013

## Slide 4: SHA-2 Monitoring Plan: Actions
P. Solagna/URT: collect EMI and IGE minimum version information (in progress)
E. Imamagic: develop probes