## Slide 1: APEL Status and Plans
Cristina del Cano Novales, John Gordon

## Slide 2: Current Status
General
  APEL SAM tests replaced with NAGIOS
    Still running both in parallel
APEL Parsers
  No current issues
  Still supporting PBS, LSF, SGE and Condor
    Issue of who supports these batch systems is believed to have been addressed in WLCG

## Slide 3: Current Status
APEL Publisher
  glite-APEL released into production in June
  glite-APEL to replace glite-MON
  Transport of records based on ActiveMQ (replacing RGMA)
  ActiveMQ broker currently installed at RAL
  No changes to functionality
  One update to glite-APEL released

## Slide 4: Current Status
APEL Publisher (cont.)
  Beta testing for glite-APEL node first half of year
    IN2P3-LAPP, IN2P3-CPPM and GRIF in France
    GR-04-FORTH-ICS in Greece
    Australia-ATLAS
  Currently 30 sites publishing via ActiveMQ
  Still ~190 sites publishing with RGMA

## Slide 5: Current Status
Migration to ActiveMQ
  Need to test resilience of infrastructure in a controlled way
  Migration in steps
  Start with a few ROCs
  So far contacted Spain, France, Serbia and UK
  Very slow progress – summer?

## Slide 6: Roll-out Plans
Tried targeting a few NGIs to migrate all their sites.
Failed – only a few sites in each
  Plus a few sites we asked to migrate due to RGMA problems.
Continuing with a timeline of NGIs will take too long
Propose all NGIs start to migrate and manage their own sites
  i.e. Learn from experience and help their own sites

## Slide 7: RGMA
Propose to close central R-GMA registry at end of 2010
No risk to accounting. MON boxes will continue to collect data and store at sites until glite-APEL is installed and starts to publish.
Start planning now.

## Slide 8: Future Plans
APEL Server
  RGMA to be decommissioned – end of 2010
  APEL to use the production network of brokers
  Automation of processes – new topology database for Tier1 / Tier2
  Internal work on database/processes
    Increasing number of records

## Slide 9: Regionalisation - Plan
All regions to publish via ActiveMQ
Provide regional accounting system
Allow regions to continue using central system
Collect records from other grids/tools via same interface

## Slide 10: Regionalisation – Current Status
Currently no regional system ready
All sites using APEL publishing directly to central system
Other grids/subgrids using direct insertion into the APEL database
  NDGF
  OSG
  INFN
  IN2P3

## Slide 11: Regionalisation – Next Step
First step moving other grids to use ActiveMQ client
Region C sites only publish summaries

## Slide 12: Future Plans
Publisher
  Implement summary publishing – regionalisation
    Region C (other existing accounting systems)
  Develop distributed repository
Parsers
  Provide MPI support

## Slide 13: Questions?
APEL-SUPPORT@JISCMAIL.AC.UK
http://goc.grid.sinica.edu.tw/gocwiki/ApelHome