## Slide 1: Accounting task force
T. Ferrari/EGI.eu

## Slide 2
Activities recently focused on
  Handling different formats of user DNs in APEL (RFC compliant and the current format)
  Enabling publishing of user DNs at a sites
    Not publishing sites: reduced to 42 (https://wiki.egi.eu/wiki/List_of_sites_not_publishing_userDN)
    Republishing of historical data from sites requested stopped because of load issues in the central DB
  userDN publishing policies
    Legal issues in Romania, Serbia
    EGI has no policy currently that makes this mandatory

## Slide 3: SSM1 – status of adoption
In production
  CERN
  OSG/gratia sites
  NGI_IT/DGAS sites
  NGI_NDGF/SGAS sites
Testing
  IN2P3 (testing successfully completed)
  NIKHEF (testing successfully completed)
  IGE/GridSafe (testing in progress, no VO information being sent)
QCG, ARC and UNICORE
  Sites deploying multiple middleware stacks cannot publishing using SSM and non-SSM at the same time  problem with the creation of the summaries
  UNICORE  SSM2

## Slide 4: SSM2 - testing
UNICORE
  initial testing of their own implementation of the new SSM protocol
  received messages from them this week
  testing is ongoing.

## Slide 5: OSG - APEL
APEL proposal
  OSG implement SSM to receive records from APEL repository so that summaries can be sent to them
  this solution is currently in development at STFC
  Delivery expected in March 2013.