Grid Operations meeting

| Meeting: | Grid Operations meeting |
| --- | --- |
| Date and Time: | 3rd December 2012 |
| Venue: | Phone meeting |
| Agenda: | https://wiki.egi.eu/wiki/Agenda-03-12-2012 |

AGENDA BASHING	2

Middleware releases and staged rollout	2

Update on EMI release activities	2

Staged Rollout update	3

Operational issues	4

Decommissioning of unsupported software	4

Updates from DMSU	5

AOB	6

Next meeting	6

# AGENDA BASHING

## Middleware releases and staged rollout

### Update on EMI release activities

Cristina (EMI) updated about the EMI release activities (external link).

Recent releases:

EMI-1 update

- Released an update for VOMS API, fixing a security vulnerability. It had to be imported also to EMI-1.

- LB L&B, v. 3.2.9, critical bug fixes.

- GridSite, v. 1.7.23 (used by L&B, WMS, UI, WN) bug fix

EMI-2 Update 6

- DPM & LFC v. 1.8.5 (used by DPM, LFC, UI, WN)

- Full ARC stack (CE, Clients, InfoSys, Core, GridFTP server), v. 2.0.1 – solving the problems between client-server

- dCache (dcap component), v. 2.2.5 (used by UI, WN)

- GridSite, v. 1.7.24  (used by: L&B, UI, WN, WMS)

- VOMS v. 2.0.9-1 (used by  VOMS, ARGUS, Cluster, CREAM, FTS, gLExec_wn, STORM, UI, WN, WMS)

Future plans:

The next EMI update is expected for December the 20th, no certified product teams yet, but they will start to update tasks between today and tomorrow.

EMI1:

- DPM bug fix

- Gridsite: Fix of a bug that caused rejection of some Digicert proxy certificates.

EMI2:

- DPM: bug fix

- CREAM: CREAM Torque repackage (maui-client dependency)

- Gridsite: as in EMI-1

Planned updates for January:

- VOMS bug fixes

- WMS fix for the problem that currently prevents WMS to submit the latest ARC version (only repackaging with dependencies with new version of condor).

- Revision update of gfal lcgutils, expected products in EMI-1 repackaged with the VOMS Java API.

Currently Cristina is pushing product teams to provide fixes for the Nagios probes, FTS will provide in January the fix for the issues.

EMI3:

Cristina is collecting deployment reports for the EMI-3 versions of the products, until the first week of January changes are still being commited at code level, for late implementations.

### Staged Rollout update

Mario David reports on the UMD release activities.

- From EMI1 there are the products to be included in the next UMD1 update:

  - VOMS java api 2.0.9 to be verified, affects at least the ui and wn

  - Gridsite 1.7.23 under staged rollout

  - LB 3.2.9 has been released in UMD2 already

- From IGE3 there are several products:

  - To be verified:

  - See the dashboard

  - In staged rollout:

    - Globus gridftp 5.2.2

    - Gridway 5.12.0

- From EMI2 there are several products:

  - To be verified:

    - ARC 2.0.1

    - DPM and LFC 1.8.5

    - dCache 2.2.5: this only includes the dcap library solving some problems with the gsidcap access

    - glite-MPI 1.4.0

    - VOMS 2.0.9

  - In staged rollout:

    - Gridsite 1.7.24

    - WMS 3.4.0 - see below for more on this

## Operational issues

### Decommissioning of unsupported software

Middleware services planned to be upgraded by end of November

There are currently (last check Dec 1st) 28 sites, who declared a plan to upgrade their services by the end of November, still with unsupported middleware, without a downtime on those services.
By today EGI Operations will open a new batch of NGI GGUS tickets, asking:

- To open a downtime for the unsupported services by Friday COB

- Sites with late plans (beyond November) should be already in downtime, if any of these sites have not done so they must open the downtime as soon as possible, possibly today COB

- Sites with CLASSIC SE service types registered in GOCDB will be asked to remove those services.

[edit] Unsupported VOMS

VOMS is a critical services for the VOs, VOMS tickets status will be assessed one by one. Never the less sites deploying unsupported VOMS must provide an upgrade plans, or the technical reasons to delay the upgrade.

[edit] DPM LFC and WN

The middleware services that are unsupported since the end of November will raise critical alarms on the ROD dashboard by the end of this week. The probes are ready, currently the testing is being finalized, and Operations portal team is working for their integration in the operational dashboard.

ROD teams have to follow the following escalation procedure, to follow up with the unsupported middleware alarms. The overall procedure for the unsupported middleware decommissioning is PROC16.

ARC unsupported middleware

There are still unsupported old versions of ARC in the infrastructure. They should be removed as well.

### Updates from DMSU

Alessandro Paolini reported about middleware issues handled by DMSU.

FTS jobs abort with "No site found for host xxx.yyy" error

Details GGUS #87929

From time to time, some FTS transfers fail with the message above. The problem was reported at CNAF, IN2P3, and GRIDKA, noticed by Atlas, CMS, and LHCb VOs. The problem is appearing and disappearing in rather short and unpredictable intervals.

Exact reasons are not yet understood, we keep investigating. Reports from sites affected by similar problem will be appreciated.

Update Nov 20: The user reports that both problem disappeared, probably fixed together.

LCMAPS-plugins-c-pep in glexec fails at RH6 based WNs

Details GGUS #88520

Due to replacement of OpenSSL with NSS in the RH6 based distributions, LCMAPS-plugins-c-pep invoked from glexec fails on talking to Argus PEP via curl.

This is a known issue, as mentioned in EMI glexec release notes however, the workaround is not described in a usable way there.

Once we make sure we understand it properly and that the fix works, it will be documented properly at UMD pages and passed to the developers to

- fix the documentation

- try to deploy the workaround automatically when NSS-poisoned system is detected

UPDATE Nov 19th: the fix is now well explained in the known issues section and it will be included in a future yaim update

WMS does not work with ARC CE 2.0.1

Details GGUS #88630, further info Condor ticket #3062

The format of jobid changed in in the ARC CE release 12. This is not recognised by Condor prior to version 7.8.3. However, current EMI-1 WMS uses Condor 7.8.0. This breaks submission from WMS to ARC CE.

The problem hence affects CMS SAM tests as well as their production jobs.

Hence updates to ARC CE 12 should be done carefully before the Condor update is available from EMI.

UPDATE Nov 26th: on a test WMS it was installed Condor 7.8.6, and the submission to ARC seemed to work fine; since this WMS isn't available any more, further deeper tests should be performed, perhaps using the EMI-TESTBED infrastructure

## AOB

UMD documentations

Alessandro Usai (NGI_CH) reported complains from site managers about the documentation for the installation of middleware components. One particular example is the BDII, the documentation provide some information about the yaim configuration variables, but there is no link to a more detailed manual about the use of yaim, how the variables should be set. This problem must be reported to the product team (GGUS ticket), asking them to improve the documentation.

Also the UMD repository pages must be more user friendly, providing the information needed by site managers, first of all, who are installing the products.

### Next meeting

Proposed date for the next meeting: January 7th h14:00 Amsterdam time