Grid Operations meeting

| Meeting: | Grid Operations meeting |
| --- | --- |
| Date and Time: | 11th February 2013 |
| Venue: | Phone meeting |
| Agenda: | https://wiki.egi.eu/wiki/Agenda-11-02-2013 |

Participants	2

AGENDA BASHING	2

Middleware releases and staged rollout	2

Update on the status of EMI updates	2

Staged Rollout	2

Operational Issues	3

Middleware upgrade status	3

Updates from DMSU	4

AOB	5

Next meeting	5

# Participants

Peter Solagna

Alessandro Paolini

Peter Tylka

Vasileios Kolonias

João Pina

Alessandro Usai

Jacques Garnier

Jan Astalos

Nikola Grkic

Linda Cronwall

Emir Imamagic

Peter Zlicik

# AGENDA BASHING

## Middleware releases and staged rollout

### Update on the status of EMI updates

Cristina sent her apologies for today. She reported

### Staged Rollout

- Final preparation of the UMD 2.4.0

  - Over 15 products will be ready to be released Full list

    - Some important security vulnerabilities

      - VOMS: important update in VOMS Java APIs

      - DPM & LFC, important update

      - UNICORE/X6 -> still in verification

    - GFAL 1.14.0 will solve the ATLAS data transfer problems: timeout issues in lcg_util and/or GFAL commands. In particular: lcg-cp fails with files over 5 GB GGUS ticket

- updates for UMD-1

  - L&B 3.2.9

  - Security updates for UMD-1

    - DPM & LFC 1.8.6 and VOMS 2.0.10-1

- Middleware products verified for the support of SHA-2 proxies and certificates

  - List of Products (being filled in the coming hours)

    - For the coming releases the products will be likely tested only for sha-2

- Several NGI's demonstrated there interest on the EMI WN tarball.

  - Work being done by Matt Doigge from Lancaster UK

  - For reference the GGUS tickets are regarding the wn tarball status:

    - Tickets: 91032 ; 91145 ; 91007

## Operational Issues

### Middleware upgrade status

Status of the tickets opened by COD

- Still there are 11 sites raising alarms

  - Two sites (NGI_RU) with missing scheduled downtime

Status of WN/DPM/LFC/dCache tickets

- On 08 Feb 2013: 26 sites with unsupported deployed middleware (8 NGIs)

- 5 Sites waiting for the WN tarballs

- 17 sites in downtime

### Updates from DMSU

list-match problem with EMI2 WMS

Details GGUS #90240

Some CEs have enabled only a group or a role in their queues, not the entire VO:

GlueCEAccessControlBaseRule: VOMS:/gridit/ansys GlueCEAccessControlBaseRule: VOMS:/gridit/ansys/Role=SoftwareManager

so, when your primary attribute is:

attribute : /gridit/ansys/Role=NULL/Capability=NULL

if you use an EMI-2 WMS, you cannot match those resources (instead you can if use EMI-1 WMS)

It seems that the problem is in the value of WmsRequirements contained the file /etc/glite-wms/glite_wms.conf: the filter set in that variable is different from the one used in the EMI-1 WMS. The developers are investigating on it

UPDATE Jan 31st: the fix will be released in EMI-3. However, the developers provided us a rpm, glite-wms-classad_plugin-3.4.99-0.sl5.x86_64.rpm, which we have installed on our EMI-2 WMS servers, and the issue has been fixed

LFC-Oracle problem

Details GGUS #90701

The error is occurring with EMI2 emi-lfc_oracle-1.8.5-1.el5 and Oracle 11:

#lfc-ls lfc-1-kit:/grid  send2nsd: NS002 - send error : client_establish_context: The server had a problem while authenticating our connection lfc-1-kit:/grid: Could not secure the connection

Experts suspect it is due to the use of Oracle 11 client when the LFC code has been compiled against the Oracle 10 API. The LFC developers expect to provide rpms built against Oracle 11 shortly.

UPDATE Feb 5th: solved by applying the work around with:

add in /etc/sysconfig/lfcdaemon: export LD_PRELOAD=/usr/lib64/libssl.so:/usr/lib64/libglobus_gssapi_gsi.so.4

the Oracle 11 build wasn't tested because the service is in production

## AOB

### Next meeting

Proposed date for the next meeting: 4th March 2013 h14:00 Amsterdam time