Grid Operations meeting

| Meeting: | Grid Operations meeting |
| --- | --- |
| Date and Time: | 04th March 2013 |
| Venue: | Phone meeting |
| Agenda: | https://wiki.egi.eu/wiki/Agenda-04-03-2013 |

Participants	2

AGENDA BASHING	2

Middleware releases and staged rollout	2

Update on EMI release activities	2

Staged Rollout update	4

Operational issues	5

Relevant sessions at the EGI Technical Forum	5

AOB	7

Next meeting	7

# Participants

Alessandro paolini

Alessandro usai

anders waananen

Emir Imamagic

Joao Pina

Mathilde Romberg

Nikola Grkic

Peter Slizik

Renato Santana

Serge Salamanka

Stuart Purdle

Ulf Tigerstedt

Paschalis Korosoglou

Peter Solagna

# AGENDA BASHING

## Middleware releases and staged rollout

### Staged Rollout update

- On the 28 of February Released UMD-2 2.4.0

  - 16 products released:

    - Security-integration

    - Globus-default-security; Globus-rls; Globus-myproxy

    - Glite-mpi

    - Gridway

    - Cream; Cream-torque

    - Arc-ce; Arc-clients; Arc-infosys

    - Voms

    - Gridsite

    - DPM

    - LFC

    - Gfal-lcg_util

- On the 19 of February Released UMD-1 1.10.0

  - 5 products released:

    - VOMS 2.0.10-1 security update

    - DPM 1.8.6 security update

    - LFC 1.8.6 security update

    - LB 3.2.9 security update

    - Gridsite

- EMI released update 9 (EMI-2)

  - Cream, Cream Torque / LSF

  - WMS (wms-ui)

- EMI 3 Early Adopter Campaign

### Priorities for the inclusion of EMI-3 components in UMD

EMI-3 is being released on March 7th. The UMD update containing EMI-3 components is scheduled for the second half of April, after the community forum. The following table contains the proposed prioritization for the inclusion in UMD.

| Product | Expected release by EMI | Priority | Comments |
| --- | --- | --- | --- |
| APEL parser/ssm | March 7th | High | Major release, implementation of SSM-2 |
| CREAM | March 21st | High | Major release, CANL support |
| WMS | March 7th | High | Fixes the ARC submission issue, removed some client functionalities, Argus authorization |
| LB | March 7th | High | Major release, backward incompatibilities in the lib clients |
| VOMS | March 7th | High | Important release adding VO management functionalities |
| Storm | March 7th | High | Intorducing CANL and SHA-2 support |
| UI | March 7th | High/Medium | NA |
| WN | March 7th | High/Medium | NA |
| Argus | March 7th | Medium | Major update, CANL support, VOMS library v3 support |
| BDII | March 7th | Medium | Minor update |
| CREAM_GE | March 21st | Medium | Minor |
| CREAM_LSF | March 21st | Medium | Minor |
| CREAM_Torque | March 21st | Medium | Minor |
| dCache | March 7th | Medium | Major update |
| DPM | March 7th | Medium | Revision update, bug fix |
| LFC | March 7th | Medium | Repackaged version of EMI-2 release |
| EMIR | March 7th | Low | NA |
| GFAL/lgc_util | March 7th | low | Repackaged version of EMI-2 release |
| Torque_server/wn | March 7th | Low | Repackaged version of EMI-2 release |
| AMGA | March 7th | Low | Minor |
| Amga Manager | March 21st | Low | First release |
| Hydra | March 21st | Low | Minor |
| Unicore* | March 7th | Verification performed by EAs | Major update |
| ARC_CE | March 7th | Verification performed by EAs | Major |
| ARC_Clients | March 7th | Verification performed by EAs | NA |
| ARC_Core | March 7th | Verification performed by EAs | NA |
| ARC_Gridftp | March 7th | Verification performed by EAs | NA |
| ARC_InfoSys | March 7th | Verification performed by EAs | NA |
| FTS | March 21st | Verification performed by EAs | NA |

The High and Medium priority products are expected in the first UMD update, if there is time also some 'Low' priority products will be released.

Important: if there are missing products considered critical please contact SA2 (Peter Solagna) before March 15th (it's possible to release quicker if NGIs contribute to verification).

### UMD major releases plan

So far UMD cut a major release as the technology providers released a new major release.
SA2 is proposing the same workflow for EMI-3, products from EMI 3.* will be released in UMD 3.0 and further updates. This choice has pros and cons:

- Pros:

  - Sites will be able to install new instances of EMI-2 products from the UMD repositories, if needed

  - Updates for EMI-2 will be released also in UMD, in parallel with the EMI-3 updates

  - Make easier to handle the future decommissioning of EMI-2

  - There are backward incompatibilities, at least two products with changes in client-libraries.

- Cons:

  - Sites will have to change the repository configuration for new services

  - UMD will have - likely - to cut another major release between the END of EMI/IGE and the end of the year

Important: feedback about this proposal must be provided by March 15th. The work of the verifiers is depending also to the repository configuration.

## Operational issues

### VOMS and Argus must be published by the site-bdii

VOMS and Argus must be published by the Site-BDII as any other service.

- VOMS has the information provider implemented for all the EMI releases

- ARGUS has the information provider enabled starting from EMI-2

Please make sure that sites are properly configured, and that they have these two services listed in their Site-BDIIs.

### Configuration tools survey still open

- Deadline was last Friday, results will be analyzed Wednesday/Thursday

  - Survey will be open at least until the end of the week for late submissions

- Please, ask sites to provide their contribution if they haven't yet participated to the survey

- All information are available in the broadcast sent to the sites

## AOB

### Next meeting

Proposed date for the next meeting: Wednesday March 20th h14:00