Grid Operations meeting

| Meeting: | Grid Operations meeting |
| --- | --- |
| Date and Time: | 20th March 2013 |
| Venue: | Phone meeting |
| Agenda: | https://wiki.egi.eu/wiki/Agenda-20-03-2013 |

Participants	2

AGENDA BASHING	2

Middleware releases and staged rollout	2

EMI release activities updates	2

Staged Rollout update	4

Operational issues	4

Reports from DMSU	4

AOB	5

Next meeting	5

# Participants

Alessandro Paolini (DMSU & NGI_IT)

Alessandro Usai (NGI_CH)

CristinaA

Feyza Eryol NGI_TR

Georgios Kaklamanos

Georgios Kaklamanos (GR-01-AUTH)

Goncalo (LIP)

Joao Pina (LIP)

Joao Pina (LIP)

LIP

Luís (NGI_FI)

Luís (NGI_FI)

Mathilde Romberg

Nilsen

Paschalis Korosoglou

Pavlos Daoglou

Peter Solagna

Peter Tylka

Renato - ROC-LA

Renato ROC-LA

Ulf

Vanessa

Vanessa

Peter-So

Peter Solagna

# AGENDA BASHING

## Middleware releases and staged rollout

### EMI release activities updates

Highlight EMI-3

Changes in the products

50 products ready. Usually EMI major releases are snapshots in time one year apart, so it was released what was ready at the moment.

- 28 products reporting major changes (not all backward compatible)

  - All the products have an upgrade path

  - ARC incompatibilities, CE clients and gridftp and information system. All these products have upgrade path from emi-2 as well

  - CANL: still not included in CREAM, but cream will be using trustmanager

  - dCache

  - UI and WN are declared as major as the clients packaged in the clients have declared major changes (ARC clients, gridsite and unicore).

  - L&B tested for upgrade, changes in the DB but there is a conversion script

  - STS new product

  - VOMS: new version of java API and client, the version 2 is still available. VOMS removes support for YAIM. Does not require tomcat, but a standalone service. The ports changed, port forwarding possible, but it would be better to use the correct endpoint.

  - WMS: major release, not yet fixing the ARC issue

    - P.Solagna: UMD will try to release the newer condor version in UMD

- 10 Minor

- 4 revision

- 8 repackaged

ARGUS, CREAM and the related products, expected by the end of the month, currently doing deployment in the testbed: on Thursday 28th March.

Next two updates

EMI-2: Hydra is ready, clients and server. Hydra will make also for the April update in EMI-3 (but only repackage), DPM minor release

EMI-3: Slurm support: accounting an batch system support in April 2013, DPM (aligned with emi-2) minor release

A.usai: Yaim support after the end of EMI

C.Aiftimiei: no there are no use, INFN currently supporting yaim core will likely not support it longer after the end of EMI. Some product teams are migrating away from YAIM, e.g. VOMS. Of course after the end of EMI yaim core will be still there, but not developed. Cristina will provide, before the end of EMI, the YAIM core code in a github or similar repositories.

### Staged Rollout update

UMD-2

- CREAM-torque, GSISShterm 1.3.4, GRAM 5.2.3 under SR

- CREAM and WMS ready for production

UMD-3

Products are prioritized as presented during OMB. First component in Site-BDII was the first component for UMD 3.0 to enter staged rollout. Many major releases, verification is taking time because major releases request full verification.

Still many product team not providing their plans to perform staged rollout for EMI-3.

## Operational issues

### Reports from DMSU

Bug affecting all the L&B releases

Job purged prematurely. Workaround possible, described in the wiki agenda of the meeting.

Details GGUS 90930 and GGUS 92288

CREAM issues with the update from EMI-1 to EMI-2

Three different problems may appear when the CREAM service is reconfigured after upgrade. Details GGUS 92492, and in the agenda.

Workaround available in the agenda.

Gridsite issue when upgrading gridsite depending products from emi-2 to emi-3

Details GGUS 92620 and in the agenda.

Products known to have issues: DPM

ARC jobs stopped in case of data transfer problems

Alessandro Usai: ARC jobs are stopped when data transfer fail. Alessandro wants to bring to the community attention this problem, and he failed a GGUS ticket: 92862

## AOB

### Next meeting

Proposed date for the next meeting: Wednesday April 3rd h14:00