## Slide 1: SAM Update-22 Status
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: SAM Update-22
Deployment of Update-22 on preproduction infrastructure
  in progress
  resolving issues with databases
  grid-monitoring-preprod.cern.ch

## Slide 3: SAM Update-22
Testing phase
  deploying testing NGI and VO instances
  clear out more bugs before the staged rollout
  NGIs are welcome to participate
  around two weeks (depending on number of issues)

## Slide 4: SAM Update-22
Staged rollout
  should be shorter if NGIs participate in testing
Release risks
  issues related to probes might need fixes from PTs
  WLCG validation runs in parallel
Unsupported middleware components
  emi-nagios, glite-yaim-core
  crucial for SAM

## Slide 5: Operations Tests
Renamed tests
  new names will be added to operations tests once the SR begin
  ROD team will need to close old alarms
  http://cern.ch/go/F6Wd
Two sets will coexist until the last NGI SAM instance is upgraded

## Slide 6: Thank you!
Questions?