## Slide 1: Dteam VO migration status
Dimitris Zilaskos,
(AUTH/GRNET)

## Slide 2: Recap of migration
Broadcasts send to production site admins: 12 Nov, 13 Nov, 7 December
For VOMRS interface: 16 and 17 Dec
Wiki updated with some more information and instructions: https://wiki.egi.eu/wiki/Dteam_vo
Still to go: complete removal of CERN VOMS servers from sites, ask gLite to update default yaim template
Evaluation of the situation will take place after CERN reopens and checks its logs
From CERN logs so far, approximately 40 tickets have been opened to NGIs/ROCs
Problems with tickets:
  TPM duplicated some tickets
  First report incorrectly contained the first gocdb host, instead of a sample affected host

## Slide 3: Open issues
Even after some sites reported they updated, that was not the case
  .lsc files not enough, gridmap generation needs update too
  updatings vomscerts rpm not enough either
  Sites complained too much noise from broadcasts (reference to ticket) and cannot followup
  Sites asked for a tool to monitor their status. In the future will try install a nagios to provide that information
    Must be very clear to everyone that this nagios will not have anything to do with the “OPS” nagios, availabilities or official monitoring the infrastructure. It will be used to help site admins and EGI operations avoid manual checks and relying on CERN logs.
  AUP will need an update
  NGI creation procedure point to the wiki for instructions
  NGI appointed Representatives understand their responsibilities
    Only operations people in dteam, for operations work. AUP is very clear.