## Slide 1: SA1 2011 status and roadmap
On behalf of the SA1 Task Leaders
OMB, 24 Jan 2011

## Slide 2: QR1 - SA1 accomplishments
Establishment of contact with individual NGI operations communities
All global operational services established and put in operation successfully
Integration of infrastructures from the BalticGrid and SEE-Grid into EGI
Successfull establishment of new NGIs working as independent operational centres
definition and (ongoing) implementation of a new integrated procedure for staged rollout of middleware services
definition and (ongoing) implementation of an integrated infrastructure for 2nd and 3rd line middleware support
new procedures for monthly availability and reliability performance statistics followup
migration of monitoring infrastructure to Nagios completed
migration of accounting infrastructure to ActiveMQ started

## Slide 3: QR2 - SA1 accomplishments
Security: setup of SVG group, 5 vulnerabilities addressed, 2 security incidents, 6 security advisories, one critical vulnerability requiring mandatory patching in 7 days (no sites suspended)
Deployed middleware
  gathering of NGI input on bug fixing and enhancements for EMI v1.0
  finalization of end-of-support schedule for gLite 3.1
  6 gLite 3.2 component updates successfully passed staged rollout, 3 rejected
Support:
  New GGUS ticket workflow for mw support defined, restructuring of GGUS SU hierarchy
  4 new procedures defined and OMB approved: New NGI creation process coordination, Handling availability/reliability reports, COD escalation procedure and Operations Centre decommissioning
  1st line support: 250 tickets/month
  Network support task force for definition of the EGI network support model
Operations tools and accounting:
  upgrade of GOCDB and Operations Portal central tools in October
  24 Nagios instances in production
  Ongoing migration to ActiveMQ APEL Client, new Nagios APEL probes in production
OLA: OLA task force for drafting of the OLA roadmap for Y1, requested amendment of availability calculation algorithm
Core services: finalization of DTEAM VOMS migration

## Slide 4: QR3 – SA1 accomplishments
Proposal of EGI Operations Architecture
Integration of ARC in staged rollout and Nagios
DTEAM and OPS VO mandatory support
  Completed migration to DTEAM
Revision of Nagios test terminology
Revision of wiki structure, drafting of various new procedures and manuals
Approval of new site OLA
New Operations Centres: Romania, Cyprus, Georgia, Macedonia, Bosnia H., Montenegro, Bulgaria, Armenia
  SEE-ROC ready for decommissioning
  SWE-ROC decommissioned. Plans of other ROCs?
…

## Slide 5: SA1 Tasks leaders
SA1.2 task leader: Mingchao Ma, STFC
SA1.3 task leader: Mario David, LIP; Michaela Lechner, KTH
SA1.4 task leader: Emir Imamagic, SRCE
SA1.5 task leader: John Gordon, STFC
SA1.6 task leader: Torsten Antoni, KIT
SA1.7 task leader: Ron Trompert, SARA
SA1.8 task leader: Christos Kanellopoulos, GRNET

## Slide 6: SA1.2 Secure infrastructure
CSIRT Tasks
Security Incidents Handling manual update PQ6
CSIRT Operational security procedure PQ4
  Complete the critical operational security handling procedure
  Complete the EGI CSIRT/SVG internal detailed procedure for handling critical software vulnerabilities
Ticketing system for security incidents coordination PQ4
Security Dashboard first release PQ7
  CSIRT is currently working with OTAG and operation dashboard developers to implement and integrate a Security Dashboard into the operation dashboard; the security dashboard will allow sites, NGIs and CSIRTs to access security alerts in a controlled manner
Security training at next Technical Forum PQ7
Security service challenge
  Some improvement of the security challange frame which will allow us to scale up the challenge so that more NGIs can participate
  Cross‐NGIs security challenge to check and/or improve the overall coordination capability of EGI CSIRT.

## Slide 7: SA1.2 <2>
Cloud and virtualization
EGI CSIRT will also carry out some background research work in the area of security in the cloud/virtualization environment and IPV6 security.
SVG Tasks
Vulnerability Handling process update PQ6
Vulnerability Assessment for Grid Middleware PQ4
  In collaboration with Members of the University of Wisconsin / Universitat Autònoma de Barcelona Middleware Security and Testing Group
Improve smooth running and efficiency of the issue handling process
Collaborate on Vulnerability prevention
  advising on checking for common vulnerability types in the certification process
  developer education, on usage of safe libraries for carrying out common actions

## Slide 8: SA1.3 Service deployment and validation 1/3
SW Rollout tasks
SW rollout technical implementation in place for EMI 1.0 PQ4
  Work is in progress to implement the required changes and additions in the EGI RT request tracker. It's interface with GGUS and with the EGI SW repositories.
  Trial tests should be performed in the next few weeks with a close collaboration between EGI SA2, selected Technology Providers and Early Adopter sites.
EAs for all sw components deployed in EGI PQ5
  The aim is to have at least two EA teams per component
  Provision of an “Early Adopters” portal
Web page with full information about: schedules, releases , procedure PQ4
  Schedules of near future releases, linked or fetched from the Technology Providers. Versions of components and their state in the process of verification
Involvement SA1.2 PQ6
  Vulnerabilities in the Middleware distributed in the UMD. Ensure that a version of the software where the vulnerability is absent is available in the UMD for installation
  Support in the SW rollout phase to test the fixes of security vulnerabilities
Verify SW rollout phases with TSA1.7 and DMSU PQ6

## Slide 9: SA1.3: Interoperations 2/3
Integration of different MW stacks into the operational tools
  Operational requirements will continue to be collected from NGIs. Periodical Surveys. Input from infrastructure providers planning to operate different middleware stacks
COD/ROD operations procedure applied to ARC sites. PQ6
  The procedure to include ARC tests in the set of Operations test has to be officially released.
  Old ARC tests have to be replaced with the new ones included for availability and reliability calculation
Full ARC integration PQ7
  Further NGIs which are hosting ARC will be contacted on their timeframes to integrate the new ARC probes in their regional Nagioses
  Accounting performed through SGAS (within NGI_NDGF) publishing the accounting records into Active MQ. APEL will produce an interface to insert aggregated data to simplify the process

## Slide 10: SA1.3: Interoperations 3/3
Full UNICORE integration PQ7
  The integration within GOCDB needs to be completed
  With the current prevailing issues we don't foresee UNICORE to be fully integrated within the current year.
Full Globus integration PQ7
  A survey will be conducted in collaboration with the IGE project to understand which Globus resource providers are willing to become part of existing National Grid Infrastructures.
  Integration with GOCDB and APEL. Implementation of Nagios probes.

## Slide 11: SA1.4 Infrastructure for Grid Management
Domain migration of gridops.org to egi.eu PQ4
Definition of operations tools procedures PQ4
  For announcing central operations tools unavailability
  For adding new tests to SAM instances and adding new tests for site’s availability and reliability calculations.
Monitoring of operations tools PQ4
  Specific Nagios instance for monitoring operations tools is deployed. Development of probes for missing tools already started.
  Operations tools availability should be calculated and monthly league tables should be provided
Security implementation in messaging system PQ5
  This work will be done in coordination with EMI messaging team.
Automatic maintenance of ActiveMQ brokers PQ5
  A mechanism for installation and configuration of brokers will be deployed

## Slide 12: SA1.4 2/2
CIC portal decommissioning PQ5
  The main remaining functionalities which need to be migrated to Operations Portal are broadcast and VO ID cards.
  The development of Integrated Operations Portal will start after decommission of the old CIC portal and finalization of Operations Portal.
Central MyEGI portal deployment PQ4
  Central MyEGI instance which provides access to data from all NGIs will be deployed at CERN.
  In addition SAM team will provide specific version of SAM which will enable easy installation of such central MyEGI instance
High Availability for Operational Tools end 2011
  Failover solution for Operation Portal, GOCDB and GGUS
  SAM team will provide release with support for deploying failover instance
Groups implementation for OPS VO PQ4
  At the end of 2010 it was agreed that CERN will continue running the VOMRS service and that the management of VO will be transferred to EGI.
  Scheme with group and manager per NGI, equivalent to dteam VO, will be implemented.

## Slide 13: SA1.5 Accounting
Migration from R-GMA to ActiveMQ PQ3
  Migrate all sites from glite-MON to glite-APEL and close down R-GMA infrastructure.
New Central Infrastructure in production PQ4
  New DB schema for JR deployed at RAL
  Legacy DB to new DB publisher deployed
  Old DB to new DB migrated
  Summariser from JR to SJR deployed
  Summariser (to Portal tables) deployed
Central Server ready to receive new format input PQ4
New APEL publisher (stomp-based) released PQ4
  Activity developed with the collaboration of EMI
Regional accounting server packaged and released to NGIs PQ4
Regional deployment and migration PQ4

## Slide 14: SA1.6 Helpdesk Infrastructure 1/2
M.ware specific workflows prototyping
  DMSU workflow PQ3
  Release announcement workflow PQ4
Report generator remodeling PQ3
  New requirements (e.g. from Middleware groups)
  Output only in further processable formats, e.g. xml (no graphics)
Review of support units PQ4
  Consolidate list of support units
  Get rid of unused legacy support units
  Start in April release

## Slide 15: SA1.6 2/2
MS417 publication PQ5
High availability for GGUS PQ5
  Active – active high availablility concept
  Data layer done
  Logic and presentation layer ready by the end of the first half of 2011
NGI Integration TF’11
  Currently 28 NGIs in GGUS
  3 xGUS instances (DE, CH, AEGIS)
  5 with local ticket system
  Plan to have all NGIs connected by TF’11
  Increase the rate of automatic interface (xGUS or local ticket system)
Application/Community support PQ4 onward
  Improve collaboration with NA3 and SA3: help them to make use of GGUS

## Slide 16: SA1.7 Support Teams 1/2
Grid oversight
Complete the ROC transition to NGIs.
Investigate how to have a Consistent and coherent integration of nonproduction resources in the infrastructure.
New middleware support
  COD need to understand impact on operations support model related to having ARC, UNICORE sites on board.
Find a solution for continuously underperforming NGIs.
  Submitting GGUS tickets to underperforming sites does not really help
Milestone MS415 “EGI Operational Procedure”
COD and OLA. Currently COD is ensuring that only measurable Quality Metric from OLA is meeting its threshold. There are plans to develop OLA in EGI. COD needs to understand its role in that.

## Slide 17: SA1.7 2/2
Network support
Workflow for Network related issues in the GGUS Support system
  to provide support to general network related tickets within the EGI community
Deploy the required local probes for the tool for troubleshooting on demand
  Put the system in production
  Organize basic training for EGI community
  Refine the tool w.r.t.: server-probe communication, users-admin communication form, removing individual rights for users.
Provide the EGI network community with a customized distribution of perfSONAR
  Live CD for bandwidth and delay measurements
  Develop a Graphical User interface
  Periodic reports from the GN3 PerfSONAR community to the EGI Network Support
Further improve the available NetJobs tool
  Network monitoring tool based on the usage of Grid jobs
Integrate all provided tools and documentation for Network Support in the operations portal for EGI.
Produce a survey targeting NRENs
  Will help further developing plans for the Network support

## Slide 18: SA1.8 Core services, reliability and documentation 1/2
Operations tool
  Propose Changes for Operations tools
  Data more readily available to NGIs
  Follow-up with developers for issues that affect accuracy
Produce OLA EGI/NGI PQ4
  And a Core services OLA
  Propose an OLA amendment procedure
Determine OLA main failure reasons PQ5
Determine the impact of increased availability suspension threshold PQ5
  Establish if it is sensible to enforce the increased threshold from the second year of the project
Operational Procedures Manuals
  ROD Procedure Manual
  NGIs and Sites Procedure Manual
  COD Procedure Manual
  Next release in PQ4

## Slide 19: SA1.8 2/2
Best Practices
  More people can join the task
Training Guides – Lead
  Dashboard HOWTO
  Training Guide (beginners)
  Quick Sheets (will commence these in March.)
Document relocation
  Needs to be completed within the next 6 months
  WIKI structure improvement
  Ensure that place holders and structures are set up and working
  Moving data to start by PQ5