## Slide 1: SA3: Heavy User Communities
Jamie Shiers
CERN

## Slide 2: SA3 Overview
9 Countries
11 Beneficiaries
672 PMs
19 FTEs
WP | Task | Beneficiary | Total PMs
WP6-G | TSA3.1 | CERN | 18
WP6-G | TSA3.2 | ARNES | 3
WP6-G | TSA3.2 | CERN | 120
WP6-G | TSA3.2 | CNRS | 30
WP6-G | TSA3.2 | CSC | 18
WP6-G | TSA3.2 | CSIC | 45
WP6-G | TSA3.2 | CYFRONET | 6
WP6-G | TSA3.2 | EMBL | 5
WP6-G | TSA3.2 | INFN | 36
WP6-G | TSA3.2 | TCD (ended 31-12-12) | 17
WP6-G | TSA3.2 | UI SAV (shift 10 to TSA2.6) | 8
WP6-G | TSA3.3 | INFN (shift 24 to CERN, 12 to SA2.6) | 24
WP6-G | TSA3.3 | CERN | 251
WP6-G | TSA3.4 | CNRS | 29
WP6-G | TSA3.4 | EMBL (reclaimed 32 PMS) | 5
WP6-G | TSA3.5 | INFN | 30
WP6-G | TSA3.6 | KIT-G | 27
SA3 Effort
Task ended on 30-04-13 - 95% of total PMs committed have been used
Chart: 
| JRA1 | NA1 | NA2 | NA3 | SA1 | SA2 | SA3
 | 315 | 328.33 | 1251.48 | 291.01 | 4561.24 | 513.6 | 671.9
 | 6.5625 | 6.8402 | 26.0725 | 6.0627 | 95.0258 | 10.7 | 18.6639

## Slide 3: SA3 Objectives
Transition to sustainable support:
  Identify tools of benefit to multiple communities
  Migrate these as part of the core infrastructure
  Establish support models for those relevant to individual communities

## Slide 4: Who are the HUCs?
The communities identified as “Heavy Users” of the grid infrastructure are:
  High Energy Physics (HEP);
  Life Sciences (LS);
  Astronomy & Astrophysics (A&A);
  Earth Sciences (ES);
  Computational Chemistry and Materials ST;
  Fusion.

## Slide 5: Task Breakdown
Community(ies) | Description, Capabilities, Services
TSA3.1 | (Management)
TSA3.2 | Shared Tools & Services: ALL HUCS Ganga; Dashboards; HYDRA, GRelC, MPI, Workflows & Schedulers
TSA3.3 | HEP Analysis Tools, Data Management: “LHC startup woes”
TSA3.4 | LS Medical, biomedical and bioinformatics sector: “health-grids”
TSA3.5 | A&A HPC, HTC, grid and cloud for variety of “telescope” projects
TSA3.6 | ES Wide range of ES applications: seismology, atmospheric modelling, meteorological forecasting, flood prediction etc.

## Slide 6: Achievements

## Slide 7: TSA3.3 – HEP (1/2)
HEP is a highly cohesive community with various bodies coordinating at different levels
  ICFA, European Strategy Group, HEPiX, WLCG, …
Analysis Tools & Support
  HammerCloud (Ganga application)
    Now supported for 3/4 LHC experiments;
    Major performance optimisations + new storage b/e
  CRAB
    CRAB3 deployed in production (key goal);
    Used as basis for work on a common solution for ATLAS, CMS+ others (not foreseen at start of WP)
These tools are now supported by collaborations that use them

## Slide 8: TSA3.3 – HEP (2/2)
Data Management Tools & Support
  Common solutions for data placement, popularity and cleaning across 3/4 LHC experiments
  Re-use at architectural or even code level
  Goes hand in hand with move from a strict tier model to a “mesh”
  Input to future network centric projects?
Tools & support handed over to collaborations that use them
Data Volume in Run1: 70PB (>50% over “nominal”)
See European Strategy for European Particle Physics update, May 2013, Brussels
  See cern.ch/Press or directly at:
    http://press.web.cern.ch/press-releases/2013/05/cern-council-updates-european-strategy-particle-physics

## Slide 9: LHC Timeline

## Slide 10: TSA3.4 – LS
Life Science Grid Community (LSGC) setup in PY1
Web gadgets (LS applications, requirements) added to LSGC wiki;
New tools for monitoring VRC-wise storage usage deployed: anticipate (and allow timely resolution of) space problems;
Upgrade of dedicated Nagios server to deploy new EMI-enabled probes;
Migration to EMI VOMS server; HYDRA released as part of EMI 2;
Creation of EMI UI VM image for tests and deployment by LSGC.
GRelC database interface was used to implement several LS use cases and integration in EMI is planned.
HYDRA: EMI developers recently started to show interest: hopeful signs for future support post-EMI
VAPOR mini-project started and good progress seen in the first phase: the specification phase raised interest from a varied community and a common development framework with the VO admin portal has been agreed.

## Slide 11: TSA3.5 – A&A
Focus on a wide-range of A&A projects, small to large
Virtual Team established (Jan 7 – Jul 7) on Cerenkov Telescope Array (CTA) + wider astro-particle physics community
  Core activities:
    technological study for the design and implementation of Science Gateway systems and a SSO authentication system for the whole CTA collaboration
    Support in finding a proper solution for an Identity Federation for CTA (support by TERENA)
Significant results regarding VisIVO, including MPI version, integration on grid nodes with GPUs, production CUDA-enabled version (parallel computing platform)
Future directions: SKA, EUCLID etc.
  Both 2020+
  Evaluation of the DCIs usage in progress / set up of new dedicated VOs and VRCs
Participation in / collaboration with / involvement of EGI-InSPIRE of utmost importance to foster the adoption of DCIs in big (including ESFRI) astro projects
Gathering campaigns for User Requirements, use-cases, test-beds, etc. in close collaboration with EGI-InSPIRE (the CTA case is just one of the most important examples)
Improvements in grid support plus collaboration of worldwide projects

## Slide 12: TSA3.6 – ES
Covers wide range of activities in the “Earth Science / Earth Observing” arena
Two main areas of work:
  GENESI-Digital Repositories
    New versions of tools / services;
    Re-design of web interfaces with thread support;
    VO for Virtual Earthquake & seismology (VERCE).
  Earth Science Grid federation (EGGF/ESG)
    Support for Climate Model Experiments: numerous detailed improvements to tools and interoperability
Improvements in grid support plus cohesiveness of worldwide communities

## Slide 13: TSA3.2 – Shared Tools
Tool / Service | Result(s)
GRelC | EMI1/2 versions; New version of DashboardDB; GRelC desktop.
SOMA2 | V1.4.1 release; Funds exhausted in September 2012!
GridWay / Kepler | Work on integration of these + development of fault tolerant framework; publication in preparation.
MPI | Improved documentation; new Nagios probes; IS improvements and better batch system support.
Experiment Dashboards | Enhancements to support xrootd transfers (as well as FTS) + “xrootd federations”. Only “grid” (or computing) slide shown during Higgs(-like) day, July 4 2012. All requirements of LHC Run1 successfully met.

## Slide 14: Achievements in Context
As a clear example, we use the case of HEP / support for WLCG
The 3 phases of EGEE (I/II/III) overlapped almost exactly with final preparations for LHC data taking:
  WLCG Service Challenges 1-4, CCRC’08, STEP’09
EGI-InSPIRE SA3 covered virtually all the initial data taking run of the LHC: first data taking and discoveries!
  “Mis-aligned” by just over 1 month at the beginning, plus two months at the end
The transition from EGEE to EGI was non-disruptive
Continuous service improvement has been demonstrated
Problems encountered during initial data taking were rapidly solved
Significant progress in the identification and delivery of common solutions
Active participation in the definition and realization of the future evolution of WLCG
All tasks have contributed to adding cohesion to the respective communities (LS, A&A, ES) and preparing for long-term (post-2020) future

## Slide 15: Review of Objectives 2011
Objective | Status
Supporting the tools, services and capabilities required by different HUCs | Achieved – work continues in PY2 / PY3
Identifying the tools, services and capabilities currently used by the HUCs that can benefit all user communities and to promote their adoption | Several additional items identified and shared across other communities – work will expand and continue in PY2 / PY3
Migrating the tools, services and capabilities that could benefit all user communities into a sustainable support model as part of the core EGI infrastructure | Not started – needs further work and discussion First steps: D6.2 (sustainability) & EGI TF w/s
Establishing a sustainable support model for the tools, services and capabilities that will remain relevant to single HUCs | Collaborative support is the basic model for sustainability that does not depend on individual partners nor specific project funding. A workshop on sustainability at the EGI TF is proposed – work continues and expands in PY2 and PY3. See also D6.2.

## Slide 16: Review of Objectives 2012
Objective | Status
Supporting the tools, services and capabilities required by different HUCs | Achieved – work continues in PY3; support must be handed over prior to WP end!
Identifying the tools, services and capabilities currently used by the HUCs that can benefit all user communities and to promote their adoption | Several additional items identified and shared across communities – work expanded and will continue in PY3. By definition, the work has focused on production use, including enabling new (and old) VOs.
Migrating the tools, services and capabilities that could benefit all user communities into a sustainable support model as part of the core EGI infrastructure | The long-term support of these tools will depend on the communities that require them.
Establishing a sustainable support model for the tools, services and capabilities that will remain relevant to single HUCs | Collaborative support is the basic model for sustainability that does not depend on individual partners nor specific project funding. A workshop on sustainability at the EGI TF 2011 was held and is documented in D6.5.

## Slide 17: Review of Objectives 2013
Objective | Status
Supporting the tools, services and capabilities required by different HUCs | Achieved – support has been handed over prior to WP end
Identifying the tools, services and capabilities currently used by the HUCs that can benefit all user communities and to promote their adoption | Several additional items identified and shared across communities – work expanded and will completed in PY3. (Support also handed over to long-term support teams).
Migrating the tools, services and capabilities that could benefit all user communities into a sustainable support model as part of the core EGI infrastructure | The long-term support of these tools depends on the communities that require them.
Establishing a sustainable support model for the tools, services and capabilities that will remain relevant to single HUCs | Collaborative support is the basic model for sustainability that does not depend on individual partners nor specific project funding. The long-term support plan has now been implemented.

## Slide 18: Objectives – Timeline
April 2010: Initial
April 2011: Repeatable / Defined
April 2012: Managed
April 2013: Optimizing

## Slide 19: Achievements in Context
SA3 has fostered and developed cross-VO and cross-community solutions beyond that previously achieved
  Benefits of multi-community WP
The production use of grid at the petascale and “Terra”scale has been fully and smoothly achieved
  Benefits of many years of grid funding

## Slide 20: Outlook
“HUCs” will continue to be (big) users of e-Infrastructures in the future
A number of major projects are on – or beyond – the (2020) Horizon
  e.g. Square Kilometre Array, High-Luminosity LHC, EUCLID, etc.
Will continue to work together, as well as through official bodies such as e-IRG (& User Forum?) to make requirements known

## Slide 21: Long-Term Impact
SA3 has helped increase internal and cross-community cohesion
  More funding would have improved the latter
It has contributed to a range of collaborative developments and support
Specific technical support – e.g. to the LHC programme – would have been missed
  The recognition at the “Higgs day” might not have happened – justifiably

## Slide 22: Post-SA3 Support?
Future support (funding) could build on successes of SA3, particularly in cross-community support
  e.g. “Big data” users: Elixir, SKA, HL-LHC
Period of “meta-stability” is over: we are all facing major platform-related changes (GPUs etc.) and “beyond Moore’s law” needs
Future e-Infrastructures will still need support: e-IRG message re: User Communities

## Slide 23: Summary
Successfully supported major production computing at an unprecedented scale – both quantitatively and qualitatively
Successfully delivered common solutions in a variety of areas – laid ground for future common developments
Implemented sustainability model (i.e. collaborative development) in all relevant areas
Inter-disciplinary collaboration will continue, in particular (HEP, LS, ES, A&A)

## Slide 24: Conclusions
SA3 has helped ensure that the transition to EGI was smooth and that the needed HUC support was provided
  The “startup issues” of the LHC were rapidly and successfully addressed
It has contributed to the long-term strategies of the HUCs wrt e-Infrastructures and helped improve their coherence