## Slide 1: SA2 – Software Provisioning
Peter Solagna
Operations Manager – EGI.eu

## Slide 2: Agenda
SA2 Overview
Achievements
  Technology Management
  Software Provisioning
  Federated Clouds
Plans for PY4

## Slide 3: SA2 Overview
18 Countries
19 Beneficiaries
514 PMs
43 FTEs
The Netherlands
Spain
Portugal
Czech Republic
Greece
Germany
Italy
Sweden
SA2 Effort
Chart: 
| JRA1 | NA1 | NA2 | NA3 | SA1 | SA2 | SA3
 | 315 | 328.33 | 1251.48 | 291.01 | 4561.24 | 513.6 | 671.9
 | 6.5625 | 6.8402 | 26.0725 | 6.0627 | 95.0258 | 10.7 | 18.6639
WP | Task | Beneficiary | Total PMs
WP5-E | TSA2.1 | EGI.eu | 36
WP5-E | TSA2.2 | CSIC | 35
WP5-E | TSA2.2 | LIP | 35
WP5-E | TSA2.3 | CSIC | 35
WP5-E | TSA2.3 | LIP | 35
WP5-E | TSA2.4 | CESNET | 60
WP5-E | TSA2.4 | GRNET | 95
WP5-E | TSA2.5 | CESNET | 26
WP5-E | TSA2.5 | KIT-G | 12
WP5-E | TSA2.5 | INFN | 29
WP5-E | TSA2.5 | VR-SNIC | 11
WP5-E | TSA2.5 | NORDUNET | 6
WP5-N | TSA2.6 | CESNET | 3
WP5-N | TSA2.6 | KIT-G | 22
WP5-N | TSA2.6 | CSIC | 6
WP5-N | TSA2.6 | CNRS | 10
WP5-N | TSA2.6 | INFN | 22
WP5-N | TSA2.6 | UI SAV | 12
WP5-N | TSA2.6 | STFC (Oxford) | 6
WP5-N | TSA2.6 | FOM | 6
WP5-N | TSA2.6 | UU | 12
TSA2.1: Peter Solagna, EGI.eu | TSA2.4: Kostas Koumantaros, GRNET
TSA2.2: Enol Fernandez, CSIC | TSA2.3: Alvaro Simon, FCTSG

## Slide 4: SA2 Objectives
Establish agreements with software providers
Steer the technological evolution of EGI
Release verified software in the Unified Middleware Distribution repositories for the EGI communities
Notes: EGI technological evolution: Federated Cloud

## Slide 5: Technology Management
Agreements with Technology Providers
  MoU with PSNC
    QosCosGrid: platform for multi-scale complex systems simulations
  MoU with University of Virginia
    Genesis II: platform for HTC and data sharing
  Natural ending of EMI and IGE agreements
    Preparation for the post EMI-IGE
Strategic planning
  Technology Roadmap (D2.33)
  Platform Roadmap (MS514)

## Slide 6: Technology Coordination Board
No changes in the process from PY2
Regular meetings
  7 meetings (3 F2F)
Requirements management
  30 requirements delivered to production
Task Forces
  Accounting (completed)
  Federated Clouds (ongoing)
Notes: Note: link is not public
Discuss about the fate of the requirements now that the middleware projects are done:
  11 queued for post project delivery (EMI, IGE)
  Most of the requirements still opened are defined for specific products, therefore PT can handle them individually

## Slide 7: Software provisioning process
Quality criteria definition
Quality criteria verification
Staged Rollout
UMD Release
New release from the Technology Provider

## Slide 8: Software releases in PY3
Total of 15 UMD updates: 80 product updates
UMD-1, UMD-2: two major releases in parallel
  UMD-1: almost all the products have reached end of support on April 2013
UMD-2: Supporting up to three o.s. per product (SL5, SL6, Debian6)
Notes: 80 product updates not considering products released for multiple platforms, a total of 200 PPAs released

## Slide 9: Quality Criteria Definition
New quality criteria
  User authentication: support for SHA-2 certificates
  Information discovery: publication of GLUE2 based information
  New capabilities introduced by QosCosGrid
Two revisions of the QC Document
  Revision 4: September 2012
  Revision 5: February 2013
  Every revision follows two public drafts peer-reviewed by the technology providers
Consolidation of the How-Tos for the verifiers
  Documentation on wiki with the practical operations to test the criteria requirements
    Uniformity in tests execution
    Reduced verification effort
Notes: The definition of these criteria is important, since these capabilities can’t be easily tested in production, but will be critical during PY4  important to have middleware ready for the changes

## Slide 10: Quality Criteria Verification
New software releases are deployed in a private cloud infrastructure
  Verifiers can autonomously instantiate the VMs through an OCCI interface
  Configuration templates available for many service flavors
  Service installations saved in golden copy to be quickly re-instantiate
Report templates tailored to the service flavors
  Only the applicable criteria are listed
The number of criteria to be verified differs with the type of software update (Major/Minor/Revision)
Notes: Conf. templates include the configuration to use the other test-bed services

## Slide 11: Effort spent in Criteria Verification
Total of ~350 PPAs were processed
  Counting multiple platforms releases
Chart: Total verification effort (hours)
| 1.7.0 | 2.0.0 | 2.1.0 | 1.8.0 | 2.2.0 | 1.9.0 | 2.3.0 | 1.10.0 | 2.4.0
Effort (hours) | 67.3333 | 170 | 223 | 9 | 120.5 | 64 | 235.1667 | 15 | 178
Products | 11 | 26 | 36 | 4 | 23 | 9 | 28 | 6 | 38
Notes: Average effort spent around 5h/product, required effort reduced in PY3, compared to the previous years, this compensated the increment of the number of products verified
UMD 2.3.0 the only big deviation,
During PY2:
130 PPAs
-- 14h/product

## Slide 12: Staged Rollout
Early adoption is a volunteer activity carried out by some EGI production sites
Central coordination provided by SA1.3
Progressive migration, during PY3, of EAs from UMD-1 to UMD-2
  Following the trend of the infrastructure
Staged rollout numbers:
Number of early adopter sites | 78 (PY2 + 30%)
NGIs contributing to SR | 17
Number of SR test performed during PY3 | 232
Notes: Central coordination: distribute the releases to test to the EAs

## Slide 13: Release in UMD
Starting from PY3 every release candidate is tested extensively before moving it to production
  Automatically tested for installation issues. Including all the products in the production repositories
Verification and Staged Rollout reports provide inputs for the release notes
  Installation details, known issues, workarounds
Support infrastructure
  Extended to support multiple major releases
  Support for multiple operating system
  Permanent untested and testing repositories
Notes: Stable repos, started during PY2, but used in production during PY3, proved to be a useful solution that kept the workflow constant for all the products

## Slide 14: Impact of the Software Provisioning Process
Objectives of Verification and SR
  Prevent wide deployment of software affected by major issues or missing features
  Provide additional documentation (known issues, problems workarounds or installation details) to site managers
  Provide quick feedback to developers
13 products rejected during PY3 (7% of the total)
108 GGUS tickets submitted
Chart: GGUS tickets opened during the software provisioning process
| 40909.0 | 40940.0 | 40969.0 | 41000.0 | 41030.0 | 41061.0 | 41091.0 | 41122.0 | 41153.0 | 41183.0 | 41214.0 | 41244.0 | 41275.0 | 41306.0 | 41334.0 | 41365.0 | 41395.0
Low Priority | 6 | 4 | 2 | 0 | 12 | 4 | 4 | 0 | 0 | 2 | 1 | 0 | 1 | 0 | 13 | 5 | 6
Urgent | 2 | 2 | 2 | 0 | 4 | 2 | 2 | 2 | 1 | 3 | 3 | 2 | 0 | 0 | 5 | 1 | 2
Very Urgent | 2 | 1 | 2 | 0 | 2 | 0 | 2 | 1 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Top Priority | 0 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Notes: Developers often fix quickly rejected products
108 GGUS tickets: 20% of the total number of tickets opened VS the technology providers support units
Peaks are related to the number of products tested for major releases

## Slide 15: UMD repositories usage
Chart: Number of product installations
| 41030.0 | 41061.0 | 41091.0 | 41122.0 | 41153.0 | 41183.0 | 41214.0 | 41244.0 | 41275.0 | 41306.0 | 41334.0 | 41365.0
UMD 1 | 332 | 337 | 222 | 415 | 197 | 181 | 446 | 290 | 162 | 305 | 192
UMD 2 | 245 | 370 | 343 | 921 | 703 | 1240 | 752 | 1049 | 949

## Slide 16: EGI Technology Community
PT
PT
PT
PT
UMD
UMD Software provisioning process
PT
PT
PT
PT
PT
PT
Requirements Release schedules Critical bugs Vulnerabilities
Requirements Release schedules Critical bugs Vulnerabilities
Release information
Notes: European funded middleware projects ended in April
So far:
  EMI & IGE acted as a proxy for the communications
    Requirements
    Vulnerabilities and critical bugs
    Release schedule dissemination
  EMI & IGE provided coordination
    Synchronization between PTs updates
    Control of backward (in)compatibilities
    Test of updates coming from EPEL
Maintain some of the coordination activities of EMI to have a smooth transition
Engage directly the products teams who provide critical products for the EGI production infrastructure

## Slide 17: The new technology ecosystem
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
UMD Integrated
UMD Contributing
Community repository
Platform integrator
UMD Software provisioning process
UMD
Release Team
EGI Application Database
Notes: Community repo in production at the end of April. User communities interested, already one customer.
Core platform is pulling the components from the Untegrated repository.

## Slide 18: The new technology ecosystem
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
PT
UMD Integrated
UMD Contributing
Community repository
Platform integrator
UMD Software provisioning process
UMD
Release Team
  Media
  EGCF
TCB
Notes: Community repo in production at the end of April. User communities interested, already one customer.
[Change: create a new slide with a shrank diagram plus the TCB, MEDIA and the platforms `]

## Slide 19: UMD Release Team
Lightweight coordination activity
  Mailing list, wiki pages
  Periodic phone meetings (every 2 weeks)
Why?
  Keep some of the coordination work done within EMI
  Keep active communication channels between PTs
  Open communications between EGI-UMD and PTs
  Aggregate information for the EGI communities
  Keep releasing quality software in UMD
Who?
  Product teams representatives, or groups of PTs representatives
    Independently from having or not direct commitment with EGI and UMD
  Representatives from UMD software provisioning team

## Slide 20: Federated Clouds Task Force
Task Force active from September 2011
  As a EGI-InSPIRE task TSA2.6 from May 2012
70 members from 40 institutions and 13 countries
Test-bed: 14 resource centres actively providing resources
  900 cores, 16 TB Storage
Dedicated VO with 30 active users

## Slide 21: FedClouds Objectives
Define the Cloud Federation layer
  Promote common interfaces (OCCI,CDMI)
  Investigate the capabilities for the federation of clouds within dedicated workgroups
Integrate the cloud services with the EGI core platform
Support the use cases raised by the user communities

## Slide 22: Cloud Infrastructure Platform
EGI Core Infrastructure Platform
Federated AAI
Central Service
Registry
Monitoring
Accounting
EGI Cloud Infrastructure Platform
Cloud Management Stacks
(OpenStack, OpenNebula, …)
VM
Mgmt
Data
Mgmt
Information
EGI Collaboration Platform
Image Metadata Marketplace
Image Repository
OCCI
CDMI
GLUE

## Slide 23: Involving EGI Communities in the Cloud
Live demonstrations, showing the capabilities provided by the test-bed, during the EGI major conferences and other events (e.g. CloudScapeV)
Support the communities use case:
Structural biology – We-NMR: Gromacs training environments.
Linguistics – CLARIN: scalable ‘British National Corpus’ service (BNCWeb).
Ecology – BioVel: remote hosting of OpenModeller service.
Space science – ASTRA-GAIA: data integration with scalable workflows.
Software Engineering – SCI-BUS: simulated environments for portal testing.
Software Engineering – DIRAC: deploying ready-to-use distributed computing systems.
✔
✔
✔
✔
Notes: Excluding W-enmr the other are new user communities

## Slide 24: Use of resources in SA2
Over spending in TSA2.3 has been compensated by under spending in TSA2.2
  Same institutions contributing to both tasks
16A-GRNET under reporting is affected by the hiring stop in Greece
  Expected new hiring during PY4
 |  | Project Period 3 |  |  | Project Period 1-2-3 |  | 
Task | Partner | Worked PM Funded | Committed PM | Achieved PM % | Worked PM Funded | Committed PM | Achieved PM %
TSA2.1 | 1-EGI.EU | 6.8 | 9.0 | 76% | 24.0 | 28.5 | 84%
TSA2.2 | 12A-CSIC | 6.6 | 8.8 | 76% |  |  | 
TSA2.2 | 29-LIP | 8.8 | 8.8 | 101% |  |  | 
TSA2.2 | Total | 22.2 | 26.6 | 83% | 46.6 | 52.5 | 89%
TSA2.3 | 12A-CSIC | 2.9 | 4.5 | 64% |  |  | 
TSA2.3 | 12B-FCTSG | 7.4 | 4.3 | 175% |  |  | 
TSA2.3 | 29-LIP | 8.8 | 8.8 | 100% |  |  | 
TSA2.3 | Total | 19.1 | 17.6 | 108% | 57.6 | 52.5 | 110%
TSA2.4 | 9-CESNET | 13.1 | 15.0 | 87% |  |  | 
TSA2.4 | 16A-GRNET | 8.6 | 14.0 | 61% |  |  | 
TSA2.4 | 16B-AUTH | 0 | 3.3 | 0% |  |  | 
TSA2.4 | 16E-IASA | 6.2 | 3.3 | 190% |  |  | 
TSA2.4 | 16F-ICCS | 6.0 | 3.3 | 186% |  |  | 
TSA2.4 | Total | 33.9 | 38.9 | 87% | 95.8 | 116.3 | 84%
TSA2.5 | 9-CESNET | 2.5 | 2.8 | 90% |  |  | 
TSA2.5 | 10D-JUELICH | 0.7 | 1.3 | 53% |  |  | 
TSA2.5 | 21A-INFN | 5.1 | 3.2 | 159% |  |  | 
TSA2.5 | 38B-LIU | 1.0 | 1.2 | 84% |  |  | 
TSA2.5 | Total | 9.3 | 8.5 | 109% | 78.0 | 93.1 | 84%
SA2 Total: |  | 84.6 | 91.3 | 93% | 224.0 | 249.8 | 90%

## Slide 25: Plans for next year
Strengthen cooperation with middleware providers through URT and TCB
Gradually migrate from the current monolithic UMD structure to the Integrated/Contributing/Community architecture
  Focusing on the support of the critical components of the infrastructure
Start to offer cloud services in the EGI production infrastructure

## Slide 26: Summary
Consolidated processes proved to be efficient during PY3
Needed changes are under deployment to adapt to the new technology ecosystem
Federated Clouds platform proved to be able to support the use cases proposed by the research communities and that the EGI core infrastructure can integrate Cloud resources
Notes: Statistics about downloads ?