# URT Meeting June 10th 2013. Minutes.

Agenda: https://wiki.egi.eu/wiki/URT:Agenda-10-06-2013

## Participants

Peter Solagna (EGI)

Shiraz Memon (EMIR)

Tomasz Piontek (QCG/PSNC)

Kostas Koumantaros (EGI SA2)

Anders Wäänänen (ARC)

Christian Bernardt (dCache)

Maria Alandes Pradillo (CERN DATA/InfoSys)

Björn Hagemeier (UNICORE)

Shiraz Memon (EMIR)

## UMD releases status

### Next UMD releases

- UMD 3.1.0: 17~20 June 2013

- UMD 2.5.1: Probably this week

- UMD 2.6: End of the month (2.5.1 and 2.6.0 could be merged in a single one)

### Status of products verification/staged rollout

The meeting agenda contains an extensive report about the status of the product updates released by EMI and IGE and in the UMD software provisioning process.

## Updates from the product teams

Maria updated the agenda with informations about DPM, BDII, LFC, GFAL and FTS:

Data management products, release planned in one month:

- DPM LFC, expected in month time.

- DPM LFC moving into a new build infrastructure, therefore there may be delays

- Gfal is in EPEL already, likely to be released in production in EPEL in 3 weeks time.

- FTS 3, pilot ongoing for several months, under preparation to be reviewed in EPEL

- BDII security vulnerability to be released by the end of July, including also improvements from the todo-list.

BDII will be released in EMI, since not all the packages are in EPEL. For the release in EMI, the Data management team will decide upon a release in EMI together with EPEL.

Christian updated about dCache:

- v.2.6 is the current golden release of dCache. It hasn’t released in EMI nor in UMD. There may be some dependencies issues for the release in EMI repos, Christian updated the agenda adding additional information. EGI SA2 to check if the dependencies can be an issue for the release in UMD (Maven 3, openjdk7 missing in debian)

- dCache can backport the SHA-2 support to the previous golden release (v.2.2) if needed by the infrastructure

- EGI could check the need for the previous golden release to be extended to support SHA-2.

Björn updated about the status of UNICORE releases. Released Unicore HILA 2.4.1. This release likely superseded the previous one in the UMD queue.

## SHA-2 Readiness

The information in the table: https://wiki.egi.eu/wiki/SHA-2_support_middleware_baseline is being used to implement the sha-2 readiness probe to monitor the EGI infrastructure. PT may not be able to edit the wiki page, if there are modifies needed, please contact Peter.  Table is going to be considered final by next URT meeting.

Maria reported that the information for Data Management products and information system are correct.

## Products ID cards

Please, if there are missing information, update the wiki page.

https://wiki.egi.eu/wiki/SHA-2_support_middleware_baseline

## Quality criterion: SHA-2 support to be critical

Next version of the Quality Criteria document is due for September, in that version the sha-2 support criterion will be mandatory.

- Middleware not supporting sha-2 will be unusable starting from October, UMD must provide this capability before the deadline.

Proposal:

- All the products already in the UMD queue will consider the SHA-2 requirement as non-critical

  - If the product fails the SHA-2 test, it will be specified in the release notes with a disclaimer for the Site Administrators.

- For every new product submitted to UMD - starting from today - the SHA-2 requirement will be considered mandatory.

  - RT ticket creation date >= 10 June 2013

Current situation:  in the recent verifications only Globus GSISSHTERM failed the SHA-2 test.

## Next meeting

Next URT meeting is scheduled for Monday June 24th  h15:00 CEST

Agenda available next week.