## Slide 1: GLUE 2 status
2013 QR 2,3
  Validation of information providers (EMI, IGE) under the coordination of M. Alandes/CERN
  Definition of strategy for GLUE information validation in production
    Central EGI testing, critical errors generate alarms into the operations dashboard
2013 QR4
  Glue validator: start of operations as of 01 Oct
  All sw stacks checked against EGI GLUE2 profile

## Slide 2: GLUE 2 migration plan
Oct 2013
  Sanity check of information published
2013 QR4/2014 QR1
  GLUE 2 information consumption testing, e.g. WMS, in collaboration with user communities
  If no blocking issues found
    Stop of support of GLUE 1 as of May 2014
Issues
  Not all operational tools are GLUE 2 compliant (e.g. gstat)