## Slide 1: Message Brokers & SAM Migration Status Update
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: Message Brokers
Prepared new version of ActiveMQ
  CentOS 6
  ActiveMQ 5.8
  BDII from UMD repo
  deployment with Ansible, Yaim not needed
Connected new instance with test network
  message brokering works fine

## Slide 3: Message Brokers
Next phase
  deploy two production instances & connect with broker network
  following 2 weeks

## Slide 4: SAM
Test instance at CNRS operational
  a lot issues solved during January (DB setup, package dependencies, …)
Production instance deployment in progress
  the best scenario – deployed by the end of the week
  the worst scenario – deployed within 15 days

## Slide 5: SAM
New alias for central instance added
  mon.egi.eu
  SAM documentation updated