Fortnightly meeting of NA3 task and subtask leaders, 03/11/2010:

Participants:

  - Steve Brewer EGI.eu (chair)

  - Gergely Sipos EGI.eu (minutes)

  - Claire Devereux STFC

  - Ignacio Blanquer UPV

  - Marios Chatziangelou IASA

  - David Fergusson, UEDIN

  - Gonçalo Borges, LIP

Agenda with decided actions:

1) NEERI2010 MEETING REPORT by SB about interaction with CLARIN and DARIAH

2) software licences - what are people using?

- ACTION: DF and MC: Please collect and send the list of licences that are used within, by, with your tools.

3) Google analytics code for web sites - is this is in place on our web sites now?

- Already integrated into AppDB but with difficulties due to specific libraries used by AppDB.

- UEDIN will integrate as soon as possible. The lack of developer is a blocker at the moment for a few weeks.

- ACTION: GS send the related Analytics code to DF

4) Synchronisation of web sites with EGI website style files with automated machanisms:

- The styling of AppDB is currently very different from the rest of EGI webpage. This will be rethought as part of the next development cycle.

- UEDIN will integrate as soon as possible. The lack of developer is a blocker at the moment for a few weeks.

- ACTION: GS circulate info or code about the required solution.

5) QR2 - status update: GS

- ACTION: All partners, especially DF and MC check if activities on technical services are all reported. Draft to check: has been sent to the list by GS on the 25th of October.

6) MS305 - User Feedback and recommendations - do you have any?

- ACTION: All partners: Check and comment on the draft sent by GS to the list today. Integrate your input before Monday morning.

7) EGI User Forum - call for papers now open

- ACTION: All partners: distribute the call on your local channels.

8) NA3 face to face meeting - end of February/early March 2011: demonstrate latest versions of services and review requirements

- Attendance at least from NA3 sub-task leaders are expected. We can open the meeting by inviting representatives e.g. from the biggest NGI User Support Teams; from VRCs; from other activities; . This will be decided after the date, location and focus of the meeting are fixed.

- ACTION: GS: Setup doodle to gather preferences on time and list of attendance.

9) status of technical services today (bug fixing, installation etc.)

- AppDB: bugs will be fixed in a day or two. Notification will be sent to UCST. Once this version is validated it can go oinline, UCST can inform NGIs, can invite NGI representatives to obtain write access.

- VO services: GGUS SU is up. This is the place where VOs should ask for services. 
ACTION: Connect this to the Operation Portal, inform communities who would benefit from the service.
Oracle is a blocker to install Dashboard for new communities. Plans to integrate Dashboard to other, non-commercial databases? 
Action: SB to discuss this with Jamie Shiers

10) 6 month plans: training, appsDB, VO services, web site, wiki

- ACTION: UEDIN to define the first 6 month plan for the training services based on the training requirements document received from UCST.

- ACTION: UCST to circulate template by which tool providers can define their plans.