## Slide 1: VT-GPGPU Working Group
First Conference Call

## Slide 2: Agenda
VT-GPGPU Goals/Objective review
Committed effort and resources
Current RC integration practice
Early (stage1) GPGPU applications and access requirements:
  Case-studies & Call for resources
GLUE2 plugin development (stage2)
EGI CF demo

## Slide 3: Item 1 - Objectives
Following slides (4 -> 9) presented to OMB (Sept).
Propose an additional early integration stage:
  Can handle early App integration/testing
  Simple resource discovery
  Discussed later.

## Slide 4: Objectives
Integration of GPGPU/Computational Accelerators as 1st class grid resources
  GlueSchema
  Batch System Integration
  Service Discovery
  Testing/Monitoring
  Accounting
  GOCDB
Realistic priority – items 1-3

## Slide 5: The Working Group
Group follows-on from GPGPU-VT
  Duration: Sept 13 -> May 14 (Approx)
Activity co-ordination
  John Walsh (TCD) & Miroslav Ruda (Cesnet)
    Coord activity is somewhat delayed, but shouldn’t affect timelines. Other sub-task leader volunteers welcome.
  Central EGI Operations
Use same mailing list as first VT-GPGPU team:
  vt-gpgpu@mailman.egi.eu
Wiki:
  https://wiki.egi.eu/wiki/GPGPU-WG
Notes:     Will reconfirm members to ensure active participation

## Slide 6: Resource Centres/User Communities
Resource Centre
  Czech Republic, France, Poland, Spain, UK, Ukraine
    Would like to cover a range of batch systems
    Would like a broad range of M/W CE types
Testbed in Ireland (TCD)
  Not likely to be available on EGI
  Uses self-signed CA certs
  Can be used to deploy simple prototypes.
Communities:
  Cosmology, CompChem (GROMACS),EUMED ...
  DTEAM?
Notes: Can we target EUMED user community? They publish a GPU related item in InfoSys.

## Slide 7: Actions/Tasks (I)
  T1 - GlueSchema Description (M1 – M5)
    Resource description
      Recommended GLUE2 ExecutionEnvironment
    Agree on community standard
      Eg Software Tags (CUDA/OpenCL versions etc)
  T2 - Batch System Integration (M1 – M5)
    Best Practices + Knowledge Base (Wiki)
    Resource state/usage
    Information System Plugins
Notes: Refinement in later months may be required as user requirements become clearer.

## Slide 8: Actions/Tasks (II)
T3 – Site/Resource Testing
  Volunteer Resource Centres
  User Communities
T4 – User Community Demo
  Target for Helsinki Forum
T5 – Coordination
  Weekly Reports and Group Coordination
  Final Group Report
  Helsinki Forum Presentation

## Slide 9: Task Dependency
T5
T1
T2
T3
T4
T5

## Slide 10: Item 2 – Committed Resources and Application Areas
Committed Resources
  https://wiki.egi.eu/wiki/GPGPU-WG#Testbed
  Please update if this has changed
Applications:
  Cosmology
  GPGPU-enabled GROMACS (CompChem)
  If others available, please update wiki

## Slide 11: Item 3 – best practice
Still not clear about GPGPU batch integration best-practice
Can RCs comment on this? EG. provide info on current setup and any batch system considerations in the Wiki?
E.g Use separate CE for GPGPU nodes?

## Slide 12: Item 4 - Stage 1 Testing?
Provide simple consistent way to advertise resources with no GLUE changes
Quick deployment at sites
Actions by RCs:
  Create queue with GPGPU resources
    Queue uses gpgpu or phi in queue-name
    Normal VO access policies apply
  Advertise Software Environment Tags
    Eg. CUDA, CUDA_5_0_0, OPENCL, OPENCL_DEVEL_”MAJOR”_”MINOR”, GPGPU, PHI,
    GPGPU enabled software (e.g. GPGPU_GROMACS)
  Simple JDL can match against these tags & queue-name patterns
No GPGPU resource enumeration
Notes: Discuss, do we have any volunteers

## Slide 13: Application Areas
Miguel and Oleksandr discuss two “ready-to-go” GPGPU applications.
  Can resources be provided these within VT?
  Use “Stage1” to facilitate this?
Would like some feedback on expected application runtime etc.

## Slide 14: Item 5 – GLUE 2 (I)
Major effort, will discuss within group after new year.
  Plugin development required
Expect to use GLUE2 Schema
  Discussed at EGI TF (Madrid)
  See Steven Burke presentation (EGI CF 2013)
GLUE2 WMS
  Must be enabled? See: https://wiki.italiangrid.it/twiki/bin/view/WMS/WMS35ExtendedReleaseNotes
  If so? Any RCs interested in providing this?
  GLUE2 testing from mid->late February?
Notes: Can anyone provide further information on this?

## Slide 15: GLUE2 (II)
ExecutionEnvironment
  Proposed by Steven Burke at EGICF 2013
  Nominally describes CPU, but can be reused for GPGPU
ApplicationEnvironment
  Allow has support for other interesting data:
    Bestbenchmark
    FreeSlots etc
  Can we use these?
Can already query GLUE2 in BDII (o=glue)
JW will report on this for next meeting

## Slide 16: Item 6 – Community Forum Demo
http://go.egi.eu/CF2014-CfP
  Demo Proposals deadline 16th March
  Or, “Hackaton” proposal 16th Feb?
    Show users GPGPU code porting?
Demonstrate work and applications of VT
  Based on case-studies