## Slide 1: WorkPlan
EGI – DIRAC Collaboration
(R. Graciani)
Jan 14th 2014

## Slide 2
Outcome of 8 hour meeting
  EGI – DIRAC – Communities
  Agenda:
Different use cases
  Grid
  Cloud
  Data Management
Different time lines
  Ready to go
  Development/validation required
  Under study

## Slide 3: Ready to go
WeNMR portals (A.B. / R.G – A.T.)
  Similar case to CREATIS in France-Grilles
  Will use command line to submit tasks to grid
  Explore the usage of Clouds / Desktop Grids
  Next iteration end of Jan in Utrech
  Target date mid Feb
CAVIGRID (I.B. / V.M.)
  VMs ready
  Will be validated in FedCloud
  Next iteration end of Jan in Valencia
  Target end of February

## Slide 4: Require validation
I-Marine (P.P. / R.G.-A.T.)
  VMs Brokering for external JobServer
  VMs ready
  Legal issue
  Next iteration: FedCloud Use case
INRIA (I.B. / V.M.)
  Engineering use case in FedCloud
  Pending VO / user certificate

## Slide 5: To be studied
EISCAT – EISCAT3D (I.H. / M.K. – S.)
  Metadata registration
  Data access
  Next virtual iteration end of Jan
  Community meeting 6-7 Feb (Cardiff)
Auger (G.R. / R.G.)
  MC Simulation + Post processing on Grid
  EGI Webminar
  CTA Tutorial 13-14 Feb (TBC)
  Next iteration end of Feb in Granada

## Slide 6: To be studied
CFD-Online / Brain studies (I.B. / V.M.)
  Data access
  Legal issues
  Realtime requirements
  Next iteration end of Jan in Valencia

## Slide 7: To be defined
GRNET (K.K. / )
  Cloud use cases
  Could not attend F2F meeting
  Next iteration during Feb Follow up meeting
COMSs (D.L. / V.M.)
  Workflow paralelization framework
  Next iteration: FedCloud Use case