## Slide 1: SA4: Advancing EGI’s Strategic Goals
Michel Drescher
Technical Manager, EGI.eu
Michel.Drescher@egi.eu

## Slide 2: Outline
Introduction
Achievements
Conclusions
Notes: Approximate schedule
Brief introduction to why mini projects and which (5’)
Highlights of select mini projects (10’ – 15’)
Conclusions (2’)
Questions & Answers (10’)

## Slide 3: Outline
Introduction
Achievements
Conclusions

## Slide 4: SA4 Overview
12 Countries
13 Beneficiaries
PY4 effort
103 PMs
8.6 FTEs
Total effort
113 PMs
9 FTEs
Task started April 2013
The Netherlands
Croatia
Czech Republic
France
Greece
Germany
Hungary
Italy
Portugal
Spain
Sweden
UK
WP | Task | Beneficiary | Total PMs
WP8-S | TSA4.1 | EGI.EU | 1
WP8-S | TSA4.2 | SURF | 13
WP8-S | TSA4.3 | MTA SZTAKI | 3
WP8-S | TSA4.3 | EGI.EU | 0
WP8-S | TSA4.3 | INFN | 2
WP8-S | TSA4.3 | CESNET | 5
WP8-S | TSA4.4 | CESNET | 8
WP8-S | TSA4.5 | UU (KTH) | 6
WP8-S | TSA4.6 | CNRS | 7
WP8-S | TSA4.7 | CSIC (FCTSG) | 18
WP8-S | TSA4.8 | KIT-G (JUELICH) | 4
WP8-S | TSA4.8 | CESNET | 4
WP8-S | TSA4.9 | CNRS | 12
WP8-S | TSA4.2 | EGI.EU | 0
WP8-S | TSA4.10 | GRNET | 7
WP8-S | TSA4.10 | SRCE | 5
WP8-S | TSA4.11 | STFC | 6
WP8-S | TSA4.12 | CNRS | 5
WP8-S | TSA4.12 | CYFRONET | 10
Chart: 
| JRA1 | NA1 | NA2 | NA3 | SA1 | SA2 | SA3 | SA4
Committed PMs | 315 | 328.33 | 1084 | 291.01 | 4384.63 | 510.3 | 651 | 119
Transfer of budget between Beneficiary 14-CNRS and Beneficiary 1 EGI.eu in order to perform activities related to task TSA4.6 “Dynamic Deployments for OCCI Compliant Clouds”
Notes: Why mini projects?
VTs are voluntary/unfunded
Best effort, thus timelines not assured
Topics tend to be “nice to have”
11 mini projects funded (out of 29 submissions)

## Slide 5: Mini projects overview
TSA4.9: VO Administration and operations PORtal (VAPOR)
TSA4.10: A new approach to Computing Availability and Reliability Reports
TSA4.11: GOCDB Scoping Extensions and Management Interface
TSA4.12: Tools for automating applying for and allocating federated resources
TSA4.4: Providing OCCI support for arbitrary Cloud Management Frameworks
TSA4.5: CDMI Support in Cloud Management Frameworks
TSA4.6: Dynamic Deployments for OCCI Compliant Clouds
TSA4.7: Automatic Deployment and Execution of Applications using Cloud Services
TSA4.8: Transforming Scientific Research Platforms to Exploit Cloud Capacity
TSA4.2: Massive Open Online Course Development
TSA4.3: Evaluation of Liferay modules
Diego Scardacci,
Operational Tools
Michel Drescher,
EGI Federated Clouds
Gergely Sipos
UCST
Notes: Mini projects
Focus in strategic pillars & EGI Objectives
  Provide Enabling Services to Researchers
    TSA4.3 Liferay, TSA4.9 VAPOR
  Provide Flexible Virtual Research Environments
    TSA4.7 AppDeployment
  Operate an Unprecedented European Capability for High Throughput Data Analysis
    TSA4.4 OCCI, TSA4.5 CDMI, TSA4.6 DynOCCI,
    TSA4.10 A/R Comp, TSA4.11 GOCDB tags, TSA4.12 e-GRANT
  Develop the human capital
    TSA4.2 MOOC, TSA4.8 CloudCaps
Outcome of a clear gap analysis
Shepherds assigned for each target domain

## Slide 6: Mini projects structure
Formal integration with EGI-InSPIRE
  Inherit management and funding schemes
  Administrative WP management
  Mini projects treated as project tasks
Domain shepherd leadership
  Oversee progress & manage deviations from plans
  Ensure prompt integration of results in target platforms
  Facilitate cross-pollination between mini projects and platforms
Mini project management
  As much freedom as possible
  Minimal invasive formal requirements
Notes: Similar to matrix management in corporations
Line management ( WP admin and reporting)
Project management ( shepherd)
Guidance and steering by shepherd,
While teams decide for themselves *how* they want to deliver

## Slide 7: Mapping to EGI strategic pillars
TSA4.11
Service
Registry
TSA4.10
Monitor/SAM
TSA4.4.8
Cloud Patterns
TSA4.12
e-GRANT
TSA4.7
Contextualisation
TSA4.5
Data Mgmt.
TSA4.4
VM
Mgmt.
TSA4.3
Evaluating Liferay
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale
Notes: Selection along strategy pillars and platforms

## Slide 8: Outline
Introduction
Achievements
Conclusions

## Slide 9: Highlighting selected achievements
TSA4.11
Service
Registry
TSA4.10
Monitor/SAM
TSA4.4.8
Cloud Patterns
TSA4.12
e-GRANT
TSA4.7
Contextualisation
TSA4.5
Data Mgmt.
TSA4.4
VM
Mgmt.
TSA4.3
Evaluating Liferay
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale
Notes: A select number to highlight (time constraints)
Grouped by platforms
All referenced in slides

## Slide 10: Core Infrastructure: Virtual Organisation support
TSA4.12
e-GRANT
TSA4.4
VM
Mgmt.
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale

## Slide 11: TSA4.9: VO Administration and operations PORtal (VAPOR)
Objectives
  Develop web-based portal for small/medium VOs
    VO membership administration
    VO resource status dashboard
    VO data management
Outcomes
  Portal deployed for early adopters (Nov ‘13)
    Resource status dashboard
    Operational reports
  VAPOR in production since January 2014
  VO membership administration NOT implemented
Impact
  Expand EGI’s solution portfolio for small & medium VOs
  Reduce TCO of integrating / making use of EGI infrastructure
  Already in use by 6 Virtual Organisations
    Biomed, compchem, enmr.eu, shiwa-workflow.eu, vlemed, vo.france-grilles.fr
Notes: Problem:
VOs often left alone with too little information
We’re not able to proactively manage the allocated resources
VO membership service issue:
Hired developer did not have the expected expertise in SW engineering
VO resource dashboard development took longer than expected
  JSAGA & firewall issues
  Lavoisier integration more challenging than expected

## Slide 12: Core Infrastructure: Resource Allocation service
TSA4.12
e-GRANT
TSA4.4
VM
Mgmt.
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale

## Slide 13: TSA4.12: Tools for automating applying for and allocating federated resources
Objectives
  Develop service backing the Resource Allocation Task Force
Outcomes
  First version operational in November 2013
    Used for first round of resource requests (http://go.egi.eu/resreq-1)
  Version 1.5 deployed in January 2014
    Integrated with EGI AAI and GOCDB v5
  Version 2 deployed in March 2014
    Includes resource brokering, SLAs
Impact
  Single point of contact for users and providers: https://e-grant.egi.eu
  Reduced TCO for users & providers of the EGI infrastructure
  5 Virtual Organisations have already used it
    Peachnote, eli-beams, biomed, SAGrid, compchem
Notes: Problems:
Difficult for users to find resources (one, or among more)
RPs have no resources to do “business development”
VOs having used the tool:
Peachnote (SSO user viro)
Eli-beams (klimo)
Biomed (fmichel)
SAGrid (bbecker)
Compchem (sergio_maffioletti)
??? (SSO user yocto)

## Slide 14: Core Infrastructure: other
TSA4.10: A new approach to Computing Availability and Reliability Reports
  To replace existing, but aging calculation engine
  Runs under production conditions, transition planned for 1Q15
  Greater reporting flexibility for EGI at less TCO
TSA4.11: GOCDB Scoping Extensions and Management Interface
  To allow custom tagging of resources in Service Registry
  In production since October 2015
  Flexible grouping of resources in any aspect possible

## Slide 15: Cloud Infrastructure: Interoperable OCCI framework
TSA4.12
e-GRANT
TSA4.4
VM
Mgmt.
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale

## Slide 16: TSA4.4: Providing OCCI support for arbitrary Cloud Management Frameworks
Objectives
  Provide Cloud interoperability framework through OCCI
  Provide flexible CMF backend integration
Outcomes
  Completely rewritten modularised framework
  Concrete tools and services in production
    OCCI cli, OCCI server
  Available in EGI’s AppDB
  OCCI CLI already used in different use case integrations
Impact
  Reference implementation for federated OCCI in EGI
  Many different backend integrations possible/underway
    E.g. Apache CloudStack, VMWare vServer, StratusLab
  EGI Federated Cloud uptake
    rOCCI Server: 85 AppDB visits, 7 FedCloud provider deployments
    rOCCI Client: 90 AppDB visits, 7 confirmed integrations
Notes: Problem/Gap:
Production-quality OCCI implementation missing
Seeding uptake of OCCI
FedCloud providers
FCTSG (ES)
CESNET (CZ)
GWDG (DE)
INFN Catania (IT)
KTH (SE)
MTA SZTAKI (HU)
UKIM (MK)
rOCCI client users:
II-SAS (SK) UI integration
JSAGA adaptor
VMDIRAC
CSGF (Catania Science Gateway Framework)
COMPSs
Slipstream connector
Peachnote

## Slide 17: Cloud Infrastructure: Elastic & multi-site Cloud usage
TSA4.12
e-GRANT
TSA4.4
VM
Mgmt.
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale

## Slide 18: TSA4.6: Dynamic Deployments for OCCI Compliant Clouds
Objectives
  Provide services for complex & multi-site VM deployments
  Provide auto-scaling capabilities for users
Outcomes
  Production quality connector for Slipstream 2 in final testing
    Incl. preliminary OCCI connector for Slipstream 1.x
  Successfully deployed HelixNebula ESA use case
Impact
  EGI Federated Cloud architecture validated through high-profile use case
  Initiated Broker capability development in EGI Federated Cloud
  Enables EGI as first class e-Infrastructure provider in the Helix Nebula Marketplace (http://hnx.helix-nebula.eu)
    C.f. Pay for use pilot activities
    C.f. e-Grant & central resource allocation , TSA4.12
Notes: Problem:
Not many (if at all) automated solutions exist for automated VM deployments
EGI seeks a way to remedy this
OCCI connector planned for production release end of June 2014
HNX Marketplace is an EGI pioneering activity for Cloud Marketplaces
HNX marketplace for big science, others for the long tail

## Slide 19: Cloud Infrastructure: other
TSA4.5: CDMI Support in Cloud Management Frameworks
  Provide interoperable CDMI SDK
  CDMI SDK in Python; CDMI service deployed in EGI Federated Cloud
  Reference implementation for federated CDMI in EGI
TSA4.7: Automatic Deployment and Execution of Applications using Cloud Services
  OCCI-based contextualisation capability
  Reference service and OCI specification extensions deployed
  Scalable, standards-based contextualisation across EGI

## Slide 20: VRE support: Scalable user training on EGI services
TSA4.12
e-GRANT
TSA4.4
VM
Mgmt.
TSA4.2
User Training
TSA4.9
VO Portal
TSA4.6
Cloud
Autoscale

## Slide 21: TSA4.2: Massive Open Online Course (MOOC) Development
Objectives
  Prepare and conduct a MOOC on Grid Computing and storage services
  Provision for assignments, grading and certification
Outcomes
  Course successfully conducted (Nov’ 2013 – Jan ‘14)
  Course material available on YouTube
    Use cases: http://go.egi.eu/MOOC-UseCases
    Lectures: http://go.egi.eu/MOOC-Lectures
  350 participants, with 30 final certifications
    Life sciences, Astronomy, Engineering, Computer Science
    Netherlands, Italy, Greece, Russia, United Kingdom
Impact
  Leverages massive and parallel education
  No immobile facilities to achieve tuition
  Self-tuition possible in the future
  IEEE Intercloud committee interested in re-conducting the course
Notes: Problems:
Lecturers are a scarce resource when teaching F2F
Resources were too limited to reach out properly

## Slide 22: VRE support: other
TSA4.3: Evaluation of Liferay modules
  Evaluate Liferay for EGI back-office & VRE support service
  Liferay 6 incl. plugins may be offered as a VRE support service
  Extend EGI service portfolio for small & medium virtual organisations
TSA4.8: Transforming Scientific Research Platforms to Exploit Cloud Capacity
  Explore and document Cloud Computing best practices for researchers
  Most common and representative patterns documented and implemented as a reference
  Support ERA scientists in designing and maintaining efficient VREs

## Slide 23: Outline
Introduction
Achievements
Conclusions

## Slide 24: Effort consumption
Task | PM Declared | Committed PM | Achieved PM
TSA4.1 | 0,0 | 0,4 | 0,0%
TSA4.2 | 14,5 | 12,0 | 120,6%
TSA4.3 | 6,9 | 9,0 | 76,5%
TSA4.4 | 7,9 | 6,9 | 115,0%
TSA4.5 | 3,2 | 5,1 | 63,1%
TSA4.6 | 4,3 | 6,0 | 71,3%
TSA4.7 | 21,1 | 15,4 | 137,0%
TSA4.8 | 8,8 | 6,9 | 128,1%
TSA4.9 | 11,7 | 10,3 | 113,8%
TSA4.10 | 12,4 | 13,3 | 93,2%
TSA4.11 | 5,2 | 4,3 | 120,6%
TSA4.12 | 15,0 | 13,3 | 113,1%
Total: | 111,0 | 102,9 | 107,9%
Long & incompatible update cycles in Liferay and modules
Overreporting of effort skewed planning
One partner unable to deliver, Subcontract with SixSq for remaining effort
Notes: TSA4.1 – Management (but discontinued)
TSA4.2 – MOOC
TSA4.3 – Liferay
TSA4.4 – OCCI for CMF
TSA4.5 – CDMI for CMF
TSA4.6 – DynOCCI
TSA4.7 – AppDeployment
TSA4.8 – CloudCaps
TSA4.9 – VAPOR
TSA4.10 – A/R calculation engine
TSA4.11 – GOCDB extension
TSA4.12 – e-Grant

## Slide 25: Impact
EGI Federated Clouds infrastructure
  Key to its success
  Some outcomes on roadmap for inclusion
Reduced TCO for engaging with EGI
  Supports evolving EGI into a one-stop-shop for researchers
  Single point of contact for key services
  Lowering the barrier for users
Reduced time to market for EGI services
Notes: Services to be included/funny included:
TSA4.5 CDMI
TSA4.6 Dynamic OCCI / Slipstream
TSA4.7 Application Deployment
TSA4.10 VAPOR

## Slide 26: Lessons learned
Carefully manage voluntary contributions
  Needs proactive risk management
Clear closure for project duration
  Closure reports for all mini projects (D8.1)
  360° retrospection for team members and administration
Shepherds provided continuous scope
  Very close to SCRUM Product Owner
  Potential agile template for VT programme
Notes: Clear scope
Clear goals per mini project
Methodology worth pursuing for within EGI

## Slide 27: Summary
Clear scope, clear goals, clear duration
  Blueprint for future activities, and VTs
Strategic contributions to EGI’s service portfolio
  Filling gaps in existing platforms
  Improving EGI’s user experience
Funding & cost analysis
  Effort consumption under control
  Might include partners beyond original project consortium in the future

## Slide 28: Questions
Members of the EGI-InSPIRE collaboration thank the EC for supporting EGI