## Slide 1: UMD 2 / EMI 2 Decommissioning Status
Cristina Aiftimiei
EGI.eu

## Slide 2: Overview
UMD 2:
  Decommissioning Calendar
  Status Update

## Slide 3: Decommissioning Calendar
EMI 2 EOL– April 2014
Since Nov. 2013 – raise the awareness of the approaching End of Security Support of UMD(EMI) 2 services and the need to plan a massive decommissioning/migration process:
Official Calendar
  https://wiki.egi.eu/wiki/Software_Retirement_Calendar%23EMI_2
  end of Jan 2014
    05/02/2014 - broadcast was sentto sites
      https://operations-portal.egi.eu/broadcast/archive/id/1080
    ROD alarm template was provided:
      https://wiki.egi.eu/wiki/ROD_MW_alarm_template%23EMI_2_retirement_campaign
    And the list of affected middleware versions
  end of Feb. 2014
    12/03/2014 – started to raise alarms for UMD 2 services
      https://ggus.eu/?mode=ticket_info&ticket_id=101888
    description of SAM probes was provided
      https://wiki.egi.eu/wiki/MW_Nagios_tests%23EMI-2_tests
  end of May 2014 - possible suspension of sites providing unsupported services

## Slide 4: Status Update
Number of instances to be decommissioned:
Service Type | As of March 7th | As of April 7th
ARC-CE | 11* | 0
BDII_site | 159 | 68
CREAM | 220 | 87
DPM | 127 | 67
StoRM | 4 | 2
VOMS | 9 | 7
WMS | 7 | 6
Sites with WNs | 130 | 94

## Slide 5: UMD2 Relevant Services
Relevant services:
  using specific SAM probes
    ARC, DPM, STORM, WN
  using generic SAM probe (MiddlewareVersion=2.*)
    ARGUS, BDII, CREAM, LB, LFC, MyProxy, VOMS, WMS
Exception:
  dCache 2.2.x supported until July 2014

## Slide 6: No of endpoints per NGI
Ref:
  http://bit.ly/EMI2_NGI_07042014

## Slide 7: Trends (I)

## Slide 8: Trends (II)

## Slide 9: Conclusions
ON schedule
Sites are responsive and no blocking issues were reported