## Slide 1: EGI-INSPIRE JRA2 Work Package
30 May 2014

## Slide 2: JRA2 WP
Run in EGI-InSPIRE PY5 (May-December 2014)
  TJRA2.1 (CNRS, GRNET, SRCE) – Service Availability Monitoring (Leader C. Kanellopoulos, GRNET)
  TJRA2.2 (CESGA, STFC) – Accounting (Leader S. Pullinger, STFC)
  TJRA2.3 (GRNET) – Application Database (Leader M. Chatziangelou, GRNET)
  TJRA2.4 (CYFRONET) – e-GRANT (Leader T. Szepieniec, CYFRONET)
DoW available in the document server: https://documents.egi.eu/document/2115

## Slide 3: TJRA2.1 (CNRS, GRNET, SRCE) – Service Availability Monitoring
Evolution of the current Service Availability Monitoring framework towards a more lightweight and sustainable solution.
The work of this task will rely on the outcome of the mini-project TSA4.10 executed during project year 4.
Activities foreseen are:
  the development of a new web user interface, replacing MyEGI, based on the Lavosier service
  the extension of the WebAPI delivered by TSA4.10 in order to support also status and metric results as well the aggregation factors
  the extension of the Sync Components in order to store also the raw data of the metric results
  the creation of a lean monitoring instance that will be supported in a easier way
  the removal of the Oracle database dependency for large scale central installations.

## Slide 4: TJRA2.2 (CESGA, STFC) – Accounting
Advancement of the EGI.eu accounting tools
The activities includes
  support of new resource types as the GPGPU
  evolution of the cloud accounting towards a production system (in collaboration with SA5)
  improvement of CPU, parallel jobs and storage accounting (OGF Usage Record v2)
  support TNA5.2 to implement the Pay-for-Use proof of concept
  The portal will be update to support the new features
The usage record will be extended to include GPGPU usage information and a prototype based on LSF will be developed.
Cloud accounting will be improved to cover storage accounting for transient cloud storage and data usage accounting by the virtual machines.

## Slide 5: TJRA2.3 (GRNET) – Application Database
Developments of the Application DB to support use cases for the EGI Federated Cloud
The activity will be mainly focused on the Virtual Appliance Marketplace extension ensuring that:
  the Virtual Appliances extension of the Applications Database satisfies the SA5 requirements
  is interoperable with the services of the EGI Federated Cloud platform
The service will be fine tuned based on the feedback received from the Federated Cloud use cases.

## Slide 6: TJRA2.4 (CYFRONET) – e-GRANT
e-GRANT is the new EGI Resource Allocation Tool developed in TSA4.12 during PY4
Evolve the prototype to
  to improve the resource allocation procedures currently supported
  handle additional types of resources offered through the EGI federated cloud
New features:
  Service Level Agreement management
  enable the editing of the report on resource utilisation
  provide links to related publications and open research data

## Slide 7: JRA2 - Reporting
JRA2 section in the EGI-InSPIRE PY5 annual report (no JRA2 deliverable and MS)
PPT & Timesheet
  Please send to me and Sjomara (sjomara.specht(at)egi.eu ) the list of persons (institution and PMs) involved in your task
Weekly report
  Wiki page to be filled by each Tuesday 17:00 CEST
  I’ll send you the link to the wiki page as soon as it is available

## Slide 8: Software Releases & Testbed
Each tool has to manage software release in a proper way:
  Associate a number to each release
  Create a release note for each release and put it in a public wiki page
  Deploy on production only well documented and numbered releases
Each tool has to deploy a devel version
  To be used to test & validate new release
  To be used in the EGI integration testbed to test the dependencies with the other tools

## Slide 9: JRA2 - Documentation
Documentation for each tool in the EGI-InSPIRE wiki
Ops Tools main wiki page:
  https://wiki.egi.eu/wiki/Operational_tools_information
  appDB and e-GRANT: add a line for your tool in the table and a link to your current wiki

## Slide 10: JRA2 - RT
New JRA2 available in https://rt.egi.eu/rt/index.html
  To trace JRA2 actions
New software requirements will be added to the “requirements” queue
  e-GRANT added in the Operational Tools category