## Slide 1: Accounting Status
Stuart Pullinger
John Gordon

## Slide 2: Overview
EMI2 to EMI3 Migration
MPI Accounting
Accounting Repository Changes
Cloud Accounting
Application Accounting
Message Broker Changes
Storage, Pay for use & Failed Jobs
Roadmap

## Slide 3: EMI2 to EMI3 Migration
EMI2 Security updates ended April 2014
152 Sites publishing to EMI3/SSM2
  Up from 74 at last report
  Additionally 4 ‘sites’ publishing to SSM1.2
64 Sites publishing via EMI2
  Down from 156 at last report

## Slide 4: EMI2 to EMI3 Migration
Migration document and script
Some sites experienced problems
  Duplicate entries in client database
  Causes Nagios Sync errors
  Fix available
    Presented at EGI CF
    Working with sites via GGUS

## Slide 5: MPI Accounting
Collect data on
  Number of cores
    Processors field
  Number of worker nodes
    NodeCount field
Apel EMI3 Parser support
  LSF
  PBS
  SLURM
  SGE (Processors only)

## Slide 6: MPI Accounting
External client support
  ARC
  QCG
  EDGI
Data is being collected (new schema)
But…
Delayed by backend work
  To support Globus accounting data
  To enable transition of SSM1.2 sites

## Slide 7: Cloud Accounting
15 sites sending data
  OpenStack: 10
  OpenNebula: 4
  Stratuslab: 1
20,729 VMs accounted for since 15th March 2013

## Slide 8: Cloud Accounting
Externally developed scripts extract accounting data
  Older OpenStack: osssm
  Newer OpenStack: ceilometer2ssm
  OpenNebula: cloudacc
All use SSM2 to send to repository

## Slide 9: Cloud Accounting in Production
Using production infrastructure
Schema developments
  VO accounting priority
  Some work needed for externally developed scripts
  In progress

## Slide 10: Application Accounting
Account for application usage
Uses LD_PRELOAD
  Loads altered ‘fork()’ implementation
  Logs all calls to ‘fork()’
Parser code written & integrated with APEL code repo
Database schema is done
Prototype shown at EGI CF

## Slide 11: Message Broker Changes
All cloud sites transitioned to PROD brokers
  Only 1 site using SSL currently
Test CPU queue now on PROD brokers

## Slide 12: Storage, P4U & Failed Jobs
Storage
Pay For Use
  Working group
  Presented at EGI CF
Failed Jobs
  JG has gathered a batch-system working group
  Will be considering
    Failed Jobs
    MPI/Multicore

## Slide 13: Roadmap
 | PQ16 | PQ17 | PQ18 | PQ19
Confirm Storage Accounting schema | X |  |  | 
Storage Accounting Summaries to Accounting Portal | X | -> X |  | 
Cloud Accounting to production | X |  |  | 
Send MPI data to portal | X | -> X |  | 
Application accounting prototype |  | X |  | 
Application Accounting usage record finalised |  |  | X | 
Publishing summaries from Accounting Repository to other sites (OSG/DGAS) |  |  | X | 
Send all accounting data (including MPI data) to portal in production using the new schema |  |  | X | 
Migrate sites from SSM1.2 to SSM2 |  | ? < | ? < | X
Storage Accounting in production |  |  |  | X
GPGPU accounting prototype |  |  |  | X
Improvement of the cloud accounting to cover storage accounting for transient cloud storage and data usage accounting by the virtual machines |  |  |  | X
Adoption the OGF Usage Record v2 |  |  |  | X
Support to implement Pay-for-Use proof of concept |  |  |  | X