## Slide 1: e-GRANT – status and plan for EGI Y5
Tomasz Szepieniec, Roksana Różańska

## Slide 2: Status of e-GRANT.egi.eu
Tool is operational and use for daily RA
Result of mini-project that ended April 2014
Unlock the potential of EGI.
Apply for access to our computing resources now.

## Slide 3: Plan for Y5
Release Y5.1: end of June `14
  FedCloud requesting
  FedCloud pool specification
Release Y5.2: July `14
  FedCloud brokering
  Improvements in pools management
Release Y5.3: September `14
  Extentions needed to for efficient resource allocation
  Adding real document SLA
Release Y5.4: November `14
  Display offers to users option
  Self-composing of resources
+ some functionality for pay-per-use will be added after clarification from

## Slide 4: Request from eGRANT operation team
Secret link for requests (all elements?) which provide access without authentication
  can be used to advertise request to encourage more providers
Smart (aproximate) pool matching
  in case not all parameters are exactly fixed
  introduce "aproximity" metric for pool matching
  SLAs for part of time
Solving problems with expiring pools
Changes in agreed SLAs, including terminating SLA before its end
Link for GGUS tickets