## Slide 1: Accounting Status
Stuart Pullinger
John Gordon

## Slide 2: Overview
EMI2 to EMI3 Migration
MPI Accounting
Cloud Accounting
Storage, Pay for use & Failed Jobs
Roadmap

## Slide 3: EMI2 to EMI3 Migration
EMI2 Security updates ended April 2014
XX Sites publishing to EMI3/SSM2
  Up from 152 at last report
  Up from 74 at previous report
  Additionally 4 ‘sites’ publishing to SSM1.2
    2 of which are now testing with SSM2
31 Sites publishing via EMI2
  Down from 64 at last report
  Down from 156 at previous report

## Slide 4: MPI Accounting
Data is being collected (new schema)
But delayed by backend work
  To support Globus accounting data
  To enable transition of SSM1.2 sites
New schema and code tested successfully
In production in next week or two
First stage of sending MPI data to portal

## Slide 5: Cloud Accounting
15 sites sending data
  OpenStack: 10
  OpenNebula: 4
  Stratuslab: 1
20,729 VMs accounted for since 15th March 2013

## Slide 6: Cloud Accounting in Production
Using production infrastructure
Schema developments
  VO accounting priority
  3 main externally developed scripts now can send basic VO membership
    No Group or Role yet
  Move to sites to upgrade

## Slide 7: Storage, P4U & Failed Jobs
Storage
Pay For Use
  Sites to update GOCDB with storage pricing
Failed Jobs
  JG has gathered a batch-system working group

## Slide 8: Roadmap
 | PQ16 | PQ17 | PQ18 | PQ19
Confirm Storage Accounting schema | X |  |  | 
Storage Accounting Summaries to Accounting Portal | X | -> X |  | 
Cloud Accounting to production | X |  |  | 
Send MPI data to portal | X | -> X |  | 
Application accounting prototype |  | X |  | 
Application Accounting usage record finalised |  |  | X | 
Publishing summaries from Accounting Repository to other sites (OSG/DGAS) |  |  | X | 
Send all accounting data (including MPI data) to portal in production using the new schema |  |  | X | 
Migrate sites from SSM1.2 to SSM2 |  | ? < | ? < | X
Storage Accounting in production |  |  |  | X
GPGPU accounting prototype |  |  |  | X
Improvement of the cloud accounting to cover storage accounting for transient cloud storage and data usage accounting by the virtual machines |  |  |  | X
Adoption the OGF Usage Record v2 |  |  |  | X
Support to implement Pay-for-Use proof of concept |  |  |  | X