# URT Meeting June 23, 2014. Minutes.

Agenda: https://wiki.egi.eu/wiki/URT:Agenda-23-06-2014

## Participants

Mattias Ellert

J. Pina

Zdenek Sustr

Jon Kerr Nilsen

Christian Bernardt

Oliver Keeble

Mischa Salle – not able to participate, sent updates on LCMAPS & EES (see agenda)

C. Aiftimiei

## UMD releases status

- Joao - in agenda one can find:

  - details of the UMD 3.7.0 Update:

    - https://wiki.egi.eu/wiki/URT:Agenda-23-06-2014#Released

  - details on the products entering the UMD software provisioning: dCache, Gfal2, CREAM, STORM, L&B, WMS

### Next UMD-3 releases

Next updates

- Mid July

- October

## Updates from the product teams

Details  are present in the agenda:

https://wiki.egi.eu/wiki/URT:Agenda-23-06-2014#Updates_from_the_product_teams

- ARC – Jon :

  - Tagging release 13.11u2

  - Testing will be done this week

  - To be release next week, also in EPEL testing

- dCache – Christian:

  - new srmclient will be uploaded today in AppDB

- DPM – Oliver

  - dpm-dsi – 1 package fixing 1 bug, already in EPEL

- GFAl/lcg_utils – Oliver

  - New version of DAVIX, already in EPEL

    - Oliver will send the list-of-packages (after the meeting – link provided in the agenda was updated to contain the list)

  - Joao – asked if it is would be possible to find sites for the verification & StagedRollout of GFAL2

    - Oliver – will ask for the availability of CERN colleques

  - Cristina – before including the dependency on gfal2-util on UI & WN would like to have the issue on SL5 solved

    - Oliver – it is already solved at the code level (trunk), under testing

- FTS3 – Oliver

  - Joao – it is still not released because of missing EA

    - Oliver – asks if it wouldn’t be possible to remove FTS3, from the agenda and staged-rollout queue, as it is a service that will not be deployed on large-scale, just locally at CERN

    - Cristina/Joao – have to talk with EGI/Peter

- L&B – Zdenek

  - New version (4.1.2) is expected by the end of the month

- GridSite – Zdenek

  - There could be a new version 2.2.5 by the end of June

    - Cristina – we will take into consideration the last one (2.2.5) and merge the release notes of 2.2.4 & 2.2.5

    - Zdenek – ok

- caNl – Zdenek

  - new release for end of June

- CREAM – Cristina (for CREAM PT)

  - All info-providers, CREAM [LSF|TORUQ|SLURM|GE] modules will be updated by the end of June

- Globus – Mattias

  - Globus Toolkit version 6.0 in alpha2 phase- won’t be ready before autumn

  - Important - The Grid Packaging Tools (GPT) will be dropped in favour of standard autotools

    - If there are products depending on GPT should move to pkg-config, if not already done

Other topics:

- PTs software support calendar

  - Cristina - UMD products ID cards was updated with what was received from the PT

- UMD packages signing

  - Cristina – tests are on-going

## Next meeting

July 7, 15:00 CET on Adobe Connect