## Slide 1: SAM/ARGO Update
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: Overview
SAM Update-23
OPS VOMS Configuration
WN Framework Future

## Slide 3: SAM Update-23
Contains probe updates & bugfixes
  https://github.com/ARGOeu/sam-probes/issues
Input from SAM Nagios probes refactoring taskforce
Planned for the November

## Slide 4: SAM Update-23
OMB approved changes
  FTS probes will be replaced with new ones
  GSTAT probes will be replaced with GLUE2 validator
  all LFC tests on WNs will be removed (org.sam.WN-Rep* and org.nordugrid.ARC-CE-LFC*)

## Slide 5: SAM Update-23
Actions done
  FTS and GSTAT probes removed from profiles
  successfully tested SAM with UMD-3 client libraries
  testing of new probes in progress

## Slide 6: OPS VOMS Configuration
Old OPS VOMS servers to be decommissioned
Instructions sent to tool-admins
  16 NGIs already done
Deadline November 10th

## Slide 7: WN Framework Future
Enables execution of Nagios tests on WNs through WMS
Complex state machine enabling long timeouts (e.g. 6 hours for job execution)
Payload (probes/config/Nagios) goes with the WMS job
Not maintained

## Slide 8: WN Framework Future
Removal of WN framework
  additional PY5 activity (i.e. Update-24)
Affected tests
  CREAM-CE WN tests (emi.cream.CREAMCE-JobSubmit, emi.wn.WN*)
  MPI tests (e.g. eu.egi.mpi.EnvSanityCheck)
  gLExec tests (emi.cream.glexec.CREAMCE-JobSubmit, emi.cream.glexec.WN-gLExec)
  sec-mon tests (eu.egi.sec.WN*)

## Slide 9: WN Framework Future
Integrate new CREAM-CE probes
  Review if WN tests are needed
  Remove all bits and pieces related to WN framework from SAM
  https://wiki.italiangrid.it/twiki/bin/view/CREAM/DjsCreamProbeNew
Help other teams with the transition
  documentations & examples