## Slide 1: EGI FedCloud User Support coordination meeting Support process for use cases
30 July 2014

## Slide 2: Outline
Support process for new use cases
Use cases status
Higher level tools

## Slide 3: Support process for new use cases (1/3)
New support requests coming from different channels:
  mail to support@egi.eu
  registration to the fedcloud.egi.eu VO
  direct contact
Identify a support team for the new use case
The support team organise a web-meeting with the new users to:
  present them the EGI FedCloud and its capabilities (if needed)
  have more information about the use case and the community
  get use case requirements: VM images, number of core, memory, etc.
  introduce the fedcloud.egi.eu VO and its AUP
As meeting follow-up, the support team:
  sends to the new user the documentation entry point (get a certificate, register to the catch-all fedcloud VO, application porting how to, etc..)
  analyse the use case
  understand if the CLI env or an high level tool should be adopted

## Slide 4: Support process for new use cases (2/3)
The support team selects FedCloud sites able to satisfy the use case requirements:
  all the FedCloud sites support the fedcloud.egi.eu VO (best effort)
  resources available for each site listed in the wiki: https://wiki.egi.eu/wiki/Fedcloud-tf:ResourceProviders
  test the sites before sending the users there
  select at least 2 sites for each use case
VM images:
  Basic VM images with contextualisation support available in the FedCloud sites (fedcloud.egi.eu VO-wide image list: Ubuntu 14.04, 12.04, SL6.5, CENTOS 6, CERNVM)
  New VM images can be added:
    register the VM image in the AppDB (https://wiki.appdb.egi.eu/)
    add to the fedcloud.egi.eu VO-wide image list (wait for VO manager approval)
Inform the users when everything is ready for their tests

## Slide 5: Support process for new use cases (3/3)
Reporting
  Update the FedCloud use cases wiki pages: https://wiki.egi.eu/wiki/Fedcloud-tf:Users:Communities
  Inform ucst(at)egi.eu about the end of all the preparatory steps
  UCST will inform the FedCloud TF about the new users on the weekly meeting
  get use case requirements: VM images, number of core, memory, etc.
  introduce the fedcloud.egi.eu VO and its AUP
Moving to production
  Start this process when the users complete all the tests and integration work
  Agree a new VO name with the users
  Support users in the VO process creation
  Ask FedCloud sites to add the support for the new VO

## Slide 6: EGI FedCloud use cases
Full list available at: https://wiki.egi.eu/wiki/Fedcloud-tf:Users:Communities
4 different phases:
  Starting: new support request just received
  Preparatory: when the users and the support team starts to prepare the environment to execute tests on the EGI FedCloud (configure cli env, identify fedcloud sites, upload vm images, etc...)
  Test & Integration: users are accessing the FedCloud through the FedCloud VO to execute tests and integrate their applications
  Moving to production: test & integration successfully completed. Working on creating the production VO.

## Slide 7: EGI FedCloud use cases
Use Case | P.I. | Cloud sites | Status | Open Actions
RNA-sequencing: RNA-sequencing analysis of data to understand different biological features and behavior. | Konrad Foster (University of Wurzburg) | GWDG, CESNET | Moving to production | Prod VO created: highthroughputseq.egi.eu VO Add new VO in GWDG site Send instructions to configure the new VO in the CLI env to the PI
JAMS: it is an java-based, open-source software platform designed to address the demands of a process-based hydrological model development | Christian Fischer (Friedrich Schiller University Jena) | INFN Bari | Test & Integration | Data transfer issue with INFN Bari Identify new site to support the use cases
DCH-RP: a FP7 project launched to look at best practice for preservation standards | Claus-Peter Klas (FernUniversitat in Hagen) | 100% IT INFN Catania | Preparatory | VM images The PI has to test his CLI env
BSIM2: molecular dynamics simulations, chemoinformatics applications & workflows, and 3rd party licensed software for windows/linux | Bruno Victor (BSIM2) | T.B.D. | Preparatory | PI has to request his certificate

## Slide 8: EGI FedCloud use cases
Use Case | P.I. | Cloud sites | Status | Open Actions
FTK - Research Institute for Telecommunication and Cooperation. Test FedCloud capabilities to run collaborative tools. | Dominic Heutelbeck (FTK) | T.B.D. | Preparatory | Support PI in the CLI env configuration
VERCE (Earth Science): evaluate EGI Federated Cloud capabilities for data analysis and post-processing. | Andre Gemuend (SCAI Fraunhofer) | T.B.D. | Preparatory | Solutions for horizontal scalability
Cranfield University: access the FedCloud to try it out and do some evaluation. | Mark Stilwell (Cranfield University) | UNIZAR/BIFI IFCA | Test & Integration | Verify the PI can successfully access the VMs
DRHIM: Run Hydrology and Hydraulic models on the cloud | Daniele D'Agostino, Giacomo Paschina (CNR) | T.B.D. | Preparatory | Support PI in preparing VMs
Physiome project: web application to compute, store and provide values of parameters of physiological models via API | Tomas Kulhanek (Charles Univerzity in Prague) | CESNET | Preparatory | Support PI in configuring his CLI environment

## Slide 9: EGI FedCloud use cases
Use Case | P.I. | Cloud sites | Status | Open Actions
Carelliance.com (SME): Carelliance is offering (or will do so in the future) a managed service using the Open Source Arvados platform to healthcare and bioinformatics customers in the Netherlands. | Peter Walgemoed, Jos Visser (Carelliance.com) | T.B.D. | Starting | Organise a meeting with the P.I. Policy team will be involved
DCH-RP Happi: Handling Authenticity Provenance and Persistent Identifiers.The SCIDIP-ES HAPPI is a component of the SCIDIP-ES e-infrastructure. Its main role is to provide support for handling Authenticity, Provenance, Integrity and Persistent Identifiers on data objects being preserved. | Luigi Briguglio (ENG), Claudio Prandoni (Promoter) | T.B.D. | Preparatory | Support P.I. in preparing the CLI env

## Slide 10: Existing VOs
VO | Open Actions
fedcloud.egi.eu | Catch-all VO accepted by all cloud sites
demo.fedcloud.egi.eu | VO reserved to the FedCloud TF member for demo and test
eiscat.se | https://wiki.egi.eu/wiki/EGI_ENVRI
highthroughputseq.egi.eu | Adopted by next generation sequencing analysis use case
peachnote.com | https://wiki.egi.eu/wiki/FedCloudPeachnote
physiome.lf1.cuni.cz | https://wiki.egi.eu/wiki/FedCloudPhysiome
All Vos managed by Perun
Grid VOs can be extended to cloud through Perun:
  trasparent for VOMS admins

## Slide 11: Higher level tools
Full list available at:
https://wiki.egi.eu/wiki/Fedcloud-tf:Users:ApplicationPortingHowTo#High_level_brokering_tools_for_Federated_Cloud_users
Infrastructure brokers:
  CSGF
  SlipStream
  VMDIRAC
Application brokers:
  CSGF
  COMPSs
  VMDIRAC
  WS-PGRADE

## Slide 12: References & Common tasks
Documentation review:
  Main page: https://wiki.egi.eu/wiki/Fedcloud-tf:Users
  App porting how to: https://wiki.egi.eu/wiki/Fedcloud-tf:Users:ApplicationPortingHowTo
  Configure the CLI env: https://wiki.egi.eu/wiki/Fedcloud-tf:CLI_Environment
  rOCCI client usage: https://wiki.egi.eu/wiki/Fedcloud-tf:ROCCI-Client_Usage
  High level tools: https://wiki.egi.eu/wiki/Fedcloud-tf:Users:ApplicationPortingHowTo#High_level_brokering_tools_for_Federated_Cloud_users
Test the procedure to setup the CLI env on new system (e.g. Ubuntu 14.04)
Verify that VM images included in the fedcloud.egi.eu VO-wide image list are available in the FedCloud sites
Cloud-init samples: http://cloudinit.readthedocs.org/en/latest/topics/examples.html
  Creating a cloud-init script library