# URT Meeting Aug. 04, 2014. Minutes.

Agenda: https://wiki.egi.eu/wiki/URT:Agenda-04-08-2014

## Participants

Jon Ker Nilsen (ARC)

Oliver Keeble (CERN DataManagement, BDII)

Linda Cornwall (SVG-RAT)

Joao Pina (SA1/SA2)

Mischa Salle (gLExec-wn)

Christian Bernardt (dCache)

Zdenek Sustr (L&B, GridSite, caNl-c)

C. Aiftimiei (EGI, CREAM&co, STORM, VOMS, WMS)

## UMD releases status

- Joao - in agenda one can find:

  - https://wiki.egi.eu/wiki/URT:Agenda-04-08-2014#Status_of_the_products_verification.2Fstaged_rollout

  - details of the UMD 3.8.0 Update

  - Few products in Verification that will soon go in Staged-Rollout

  - No products in Staged-Rollout

### Next UMD-3 releases

Next updates

- October

- At the Sept. meeting more details will be given regarding the schedule for the UMD updates until the end of the year (Action on Cristina)

## Updates from the product teams

Details  are present in the agenda:

- https://wiki.egi.eu/wiki/URT:Agenda-04-08-2014#Updates_from_the_product_teams

- News from the PTs present:

  - ARC – JonKN

    - Some testing issues & holiday delayed the release – hopefully ready by Mid August

  - dCache – ChristianB:

    - New srmclient 2.2.27 & dCache –server 2.6.31 - in AppDB

    - Cristina Q: do you intend to “submit” another release until October UMD release?

      - Christian – yes;  but will also try to have some stage-rollout reports for the 2.6.31

  - DM & DMC – OliverK

    - There are many updates released in EPEL for the DMC components waiting to be included in UMD

      - Actions:

        - Oliver – to update the twiki agenda only with the link to the releases, and the list of components present in EPEL stable

        - Joao/Cristina – start the software provisioning process for the above mentioned components

      - Oliver – for the DMC releases there is also an RSS-feed: http://dmc.web.cern.ch/releases/feed

    - No plans for DPM/LFC updates

    - FTS3 – Oliver

      - Deployment scenario: The LHC experiments will each use a small (<4) number of independent FTSs. Some of these will be shared, so it is expected that the total number to be around 5 or 6. Not a full list yet, but for sure there will be CERN, RAL, FNAL, and BNL in there. This is the WLCG case – but there are also other FTS installations, typically oriented to non-HEP  communities.

      - Cristina: - from the description it’s worth having FTS3 as part of the UMD

      - Oliver – the only concern is not to have to big delay between the version deployed and the one in UMD

      - Cristina – the stage-rollout will be based also on discussing with interested sites regarding the version deployed and issue found/not found.

      - Actions:

        - Oliver – update the agenda with the latest release version of FTS3 (3.1.74 now in EPEL)

        - Joao/Cristina – start provisioning process, collect info for FTS3 in https://wiki.egi.eu/wiki/URT:UMD_products_ID_cards

  - GridSite, L&Bm caNl-c, ProxyRenewal – ZdenekS

    - No new updates for the moment

  - gLExec-wn – MischaS

    - finishing the preparation of EES update, working on the packaging, especially for Debian, more info in Spet after the holiday

  - CREAM, STORM, VOMS – Cristina

    - Info present in agenda, no news, updates under certification

  - CREAM GE utils – Cristina

    - New update of glite-yaim-ge-utils

    - Action: Cristina -  add notes in agenda

  - caNl-java – Cristina (for KrzysztofB)

    - new revision, 1.3.3, and announcement of the end of support for the 1.X branch by the end of 2014. PT should move to 2.X branch

    - Action: Cristina – add details in agenda

Other topics: Cristina

- Java 7:

  - Action: Cristina – to check GGUS tickets about Java 7 issues; check with LNL if they have WN using Java 7; check with other PTs using Java. – still TODO

- EPEL 7

  - Action: Cristina – asks other PTs regarding the support for EPEL 7 –still TODO

- List of open vulnerabilities –

  - Action: Linda - to check and will send an updated list

## Next meetings:

01 Sept, 15:00 CET on Adobe Connect