## Slide 1: Accounting Status
Stuart Pullinger
John Gordon

## Slide 2: Overview
MPI Accounting
Cloud Accounting
Storage, Pay for use & Failed Jobs
Roadmap

## Slide 3: MPI Accounting
Other work delayed sending MPI data to portal
  Significant support effort for EMI2 -> 3 migration
Instructions for portal completed
Expect to be set up asap

## Slide 4: Cloud Accounting
VO field in accounting scripts
  OpenStack
  OpenNebula
  Being rolled out by sites
Discussing
  Benchmarking
  Sub-site/part-of-site level reporting
  Assigning usage to long-running VMs
    month of completion vs usage for each month

## Slide 5: Storage, P4U & Failed Jobs
Storage
Pay For Use
  GOCDB fields for P4U defined.
  Sites to update GOCDB with storage pricing
  Custom portal allows bills to be downloaded
  Discussing incorporating data in eGrants reports.
Failed Jobs
  JG has gathered a batch-system working group

## Slide 6: Roadmap
 | PQ16 | PQ17 | PQ18 | PQ19
Confirm Storage Accounting schema | X |  |  | 
Storage Accounting Summaries to Accounting Portal | X | x | -> x | 
Cloud Accounting to production | X |  |  | 
Send MPI data to portal | X | x | -> X | 
Application accounting prototype |  | X |  | 
Application Accounting usage record finalised |  |  | abandoned | 
Publishing summaries from Accounting Repository to other sites (OSG/DGAS) |  |  | X | -> X
Send all accounting data (including MPI data) to portal in production using the new schema |  |  | X | -> X
Migrate sites from SSM1.2 to SSM2 |  | ? < | ? < | X
Storage Accounting in production |  |  |  | X
GPGPU accounting prototype |  |  |  | Delay?
Improvement of the cloud accounting to cover storage accounting for transient cloud storage and data usage accounting by the virtual machines |  |  |  | X
Adoption the OGF Usage Record v2 |  |  |  | X
Support to implement Pay-for-Use proof of concept |  |  |  | X