## Slide 1: Accounting Status
Stuart Pullinger
John Gordon

## Slide 2: Overview
MPI Accounting
Cloud Accounting
Storage, Pay for use & Failed Jobs
Roadmap

## Slide 3: MPI Accounting
Now sending MPI data to portal
Can be viewed here:
https://accounting-devel.egi.eu/show.php

## Slide 4: Cloud Accounting
Discussing
  Improving information in ImageId field
  Benchmarking
  Sub-site/part-of-site level reporting
  Assigning usage to long-running VMs
    month of completion vs usage for each month

## Slide 5: Storage, P4U & Failed Jobs
Storage
Pay For Use
Failed Jobs

## Slide 6: Roadmap
 | PQ16 | PQ17 | PQ18 | PQ19
Confirm Storage Accounting schema | X |  |  | 
Storage Accounting Summaries to Accounting Portal | X | x | -> x | 
Cloud Accounting to production | X |  |  | 
Send MPI data to portal | X | x | X | 
Application accounting prototype |  | X |  | 
Application Accounting usage record finalised |  |  | abandoned | 
Publishing summaries from Accounting Repository to other sites (OSG/DGAS) |  |  | X | -> X
Send all accounting data (including MPI data) to portal in production using the new schema |  |  | X | -> X
Migrate sites from SSM1.2 to SSM2 |  | ? < | ? < | X
Storage Accounting in production |  |  |  | X
GPGPU accounting prototype |  |  |  | Delay?
Improvement of the cloud accounting to cover storage accounting for transient cloud storage and data usage accounting by the virtual machines |  |  |  | X
Adoption the OGF Usage Record v2 |  |  |  | X
Support to implement Pay-for-Use proof of concept |  |  |  | X