# EGI Operations Meeting Oct. 20 2014. Minutes.

Agenda: https://wiki.egi.eu/wiki/Agenda-20-10-2014

## Participants

J. Ina (SA2/IBERGRID)

Anders Waananen

Bruce Becker (AAROC)

Eric Yen (ASGC)

Gianfranceo Sciacca (NGI>CH)

Jerome Pansanel (NGI_FRANCE)

Miroslav Dobrucky (NGI_SK)

Nicolai Iluiha (NGI_MD, RENAM)

Nokola Grkic (IPB/NGI_AEGIS)

Pavlos Daoglou

Serge A. Salamanka  (NGI_BY)

Vasileios Kolonias (NGI_GRNET)

David Grooks (NGI-UK, Glasgow)

Luis Alves (CSC, NGI_FI)

Cristina Aiftimiei (EGI.eu)

NGI_BA – excused

NGI_IT – excused

# Updates from the URT

Updates were presented as in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#1.1_News_from_URT

# UMD & Staged Rollout updates

Situation presented as in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#1.2_UMD_release

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#1.3_Staged_rollout_updates

# Updates from DMSU

  - no news from the DMSU side

# EMI2 decommissioning

Situation presented as in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#2.2_EMI-2_decommissioning

- 9 NGIs have sites with on-going update of APEL clients

- only 1 ticket solved during the last week.

- KIND REMINDER for the remaining sites to ANSWER the tickets

- The situation of endpoints still providing UMD services is presented on the agenda:

  - AsiaPacific has still sites, unresponsive in the last month – issue was raised with EGI Operations

# dCache 2.2 decommissioning

Situation presented as in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#2.3_dCache_2.2.X_decommissioning

  - Action: NGI_DE, NGI_NL, ROC_Russia, ROC_Canada, are KINDLY REQUESTED to provide upgrade plans of the affected sites

- The latest update from the “2.6” series, dCache 2.6.35, will be made available in UMD with the Oct Update

# new VOMS server for OPS

Peter - NGIs SAM managers- have to switch to the new VOMS for OPS test – request will be sent today, by Emir

- Following-up with the remaining GGUS tickets http://bit.ly/sites_new_VOMS_ops ) - KIND REMINDER  for the NGIs mentioned in agenda to act as requested in  the tickets

- After the “switch” sites with services not configured will have failing tests -> ALARMS

# Resource Centres performance

Details present in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#2.5_Resource_Centres_performance

- The number of site underperforming in Sept. has grown to 86 (was 66)

- The number of sites underperforming for 3 consecutive months is 18 -> NGIs/ROC are kindly requested to keep an eye and help improving the situation

- http://bit.ly/sept14_ava_rel - 13 sites still have to provide reason for underperforming – the responsible NGIs are kindly requested to follow the tickets

# SAM Nagios probes re-factoring

Details present in the agenda:

- https://wiki.egi.eu/wiki/Agenda-20-10-2014#2.6_SAM_Nagios_probes_re-factoring

# MySQL 5.0 EOL

Details present in the agenda:

- https://wiki.egi.eu/wiki/Agenda-06-10-2014#2.4_MySQL_5.0_EOL

  - January 9, 2012

    - MySQL 5.0 covered under Oracle Lifetime Sustaining Support

- Recommendation - site-admins must be made aware to avoid using MySQL v. 5.0, where possible.

- Services that still need a confirmation that work with MySQL>5.0: DPM, L&B, WMS

  - Action: Cristina – to assess the situation by the end-of-week.

# SL/SLC/CentOS 5 Support Lifetime

- Reminder about the EOL for SL5 family

  - EPEL 5 starts to be less maintained; see last update (3.8.1) providing solution for retired/unmaintained  packages

  - Renato (ROC-LA)-  Q: Cristina you're saying that SL5 is almost without support, do we have NAGIOS for SL6?!

    - A - Cristina/Peter:

- We didn’t start a campaign of decommissioning of SL5 just want to raise the awareness about the closeness of its EOL and poor support

- The ARGO/SAM team is well aware and plans to provide an SL6 version with the next major update, first to be delivered in 2015 (reference - https://wiki.egi.eu/wiki/SAM_Nagios_probes_refactoring_TF#SAMUnsuppSoft )

# AOB

Next meeting:

- Nov  17, 2014