# URT Meeting Oct. 27, 2014. Minutes.

Agenda: [https://wiki.egi.eu/wiki/URT:Agenda-27-10-2014](https://wiki.egi.eu/wiki/URT%3AAgenda-27-10-2014)

## Participants

Joao Pina (SA1/SA2)

Andrea Manzi (WLCG MW Officer)

Anders Waananen (ARC)

Jon Kerr Nilsen (ARC)

Mattias Ellert (Globus)

Dave Dykstra (Frontier-Squid) – apologies before the meeting, no news

Tomasz  Piontek (QCG/PSNC)

Christian  Bernardt (dCache)

Zdenek Sustr (L&B, GridSite, caNl-c)

Mischa Salle (gLexec-WN, ARGUS-EES)

C. Aiftimiei (EGI, CREAM&co, STORM, VOMS, WMS)

## UMD releases status

* Joao - in agenda one can find:
	+ [https://wiki.egi.eu/wiki/URT:Agenda-13-10-2014#UMD\_releases\_status](https://wiki.egi.eu/wiki/URT%3AAgenda-13-10-2014#UMD_releases_status)

### Next UMD-3 releases

**Next updates**

* IN preparation the Oct update to be announced early next week
* Products part of this update are listed in the Agenda page:
	+ [https://wiki.egi.eu/wiki/URT:Agenda-27-10-2014#Status\_of\_the\_products\_verification.2Fstaged\_rollout](https://wiki.egi.eu/wiki/URT%3AAgenda-27-10-2014#Status_of_the_products_verification.2Fstaged_rollout)
* Postponed for the Dec Update:
	+ FTS3
	+ qcg-computing, qcg-notifications – SL6 versions

## Updates from the product teams

Details are present in the agenda:

* [https://wiki.egi.eu/wiki/URT:Agenda-27-10-2014#Updates\_from\_the\_product\_teams](https://wiki.egi.eu/wiki/URT%3AAgenda-27-10-2014#Updates_from_the_product_teams)
* News from the PTs present:
	+ ARC – Jon – a new major release is in preparation, but expected next year
	+ DPM/LFC – Andrea
		- v. 1.8.9 is now in EPEL-testing,
		- last change done on 2014-10-20 (EPEL5) and 2014-10-17 (EPEL6) – so if no pb arise will be pushed to stable probably next week
	+ FTS3 – Andrea
		- A new version will be released soon, 3.2.30, but it is not in EPEL
		- Cristina – in UMD we agreed to push the EPEL one
	+ dCache – Christian
		- no news
		- asking about the status of the nagios-probe that was updated as requested
			* Cristina – the probe should be under testing for inclusion in the SAM Update 23; she will ask for more details from the ARGO/SAM team
	+ QCG – Tomasz
		- SL6 StagedRollout for QCG notify & compute not ready – the update for this OS version will be postponed for Dec Update
	+ ProxyRenewal
		- * Zdenek – announced (in the agenda) a repackage update for glite-px-proxyrenewal needed for the new libmyproxy (Globus v. 6.0)
	+ gLExec-wn – Mischa
		- tested all their software on CentOS 7, and also against GT 6.0, and all components are working as expected
		- will announce soon an update of C-PEP plugin, as feedback was received from various testers/testing activities
	+ Globus v. 6 – Mattias
		- GT 6.0 was pushed to EPEL stable on 22.10.2014
		- Cristina – GT6.0 it will soon enter the UMD provisioning queue with the aim to be release in the Dec Update, together with proxyrenewal and wms-ice that had to be repackaged
	+ VOMS- Cristina
		- The update mentioned in the agenda page was announced last week by AndreaCeccanti - <http://italiangrid.github.io/voms/2014/10/24/several-voms-releases.html>

**Other topics:**

* Java 7 & EPEL 7 – wiki’s are available:
	+ [https://wiki.egi.eu/wiki/URT:Java7](https://wiki.egi.eu/wiki/URT%3AJava7)
	+ [https://wiki.egi.eu/wiki/URT:EPEL7](https://wiki.egi.eu/wiki/URT%3AEPEL7)
* SL5 & MySQL 5.0:
	+ Cristina asks Zdenek and Andrea to check if L&B and DPM can be used/configured to use MySQL v>=5.1, on SL5
		- After the meeting – Andrea confirms DPM & LFC work, on SL5 with MySQL 5.1; he also updated the puppet guide with instructions on how to install and configure mysql5.1

## Next meetings:

**10 Nov.,** 15:00 CETon Adobe Connect