## Slide 1: EGI Core Activities OLA Performance Report
Peter Solagna – EGI.eu

## Slide 2: Reporting period
Second performance report for the core activities
1st November 2014 – 30th April 2015
Reports provided by the partners providing the services, monitoring of the OLA metrics based on automatic tools (SAM, GGUS..)
Core activities under the current bid will continue another year (April 2016)

## Slide 3: Accounting repositories
Partners
  STFC
Main activities
  Finalized transition to EMI-3 probes in all EGI sites
  3 releases of the APEL software
  Interface with the Accounting portal for the new data
OLA Performances report
  Availability and reliability: always over 99%
  Support response time: below target only in November
    The breach has been caused by an erroneous re-assignment of the ticket from another support unit
Issues
  The following issues caused data loss:
    Misconfigured site, acting as repository
    Crash caused by another site misconfiguration
  Data was re-published by affected sites, or is being republished
Plans
  Review accounting monitoring tests
  Migrate EMI-2 data in the new repository
  Support for multicore accounting in production

## Slide 4: Collaboration tools
Partners
  CESNET
Main activities
  Provisioning of the egi collaboration tools: wiki, document DB, website, ecc…
OLA Performances report
  Availability and reliability always over 90%
  Support targets achieved
Plans
  Continue the provisioning according to the requirements

## Slide 5: Operations Support
Partners
  CYFRONET
Main activities
  Updating manuals on wiki
  Carrying out upgrade campaigns
  Handling procedures
  Coordination of advisory boards for the ops tools supporting the operations procedures
  Resource allocation process
OLA Performances report
  Targets for support have been achieved during the monitored period
Plans
  Integrate the resource allocation process with the technical outreach activities

## Slide 6: Catch all services
Partners
  GRNET
Main activities
  Dteam VO: administration of the vomses, upgrade of VOMS software
  CA: One new RA established, re-key of one RA. 3 new personal certificates and 6 new server certificates
  Normal administration of the other catch-all services
OLA Performances report
  All the catch all services were above the availability targets during the monitored period
Plans
  Deployment of a web portal for the catch-all CA
  Routine system administration of the services

## Slide 7: Message brokers
Partners
  GRNET, SRCE
Main activities
  Normal maintenance of the message brokers
OLA Performances report
  The combined availability of the distributed brokers have been above the targets during the monitored period
Issues
  A misconfigured APEL client consumed accounting data
    ACL implemented to mitigate this issue
  A misconfiguration at CERN caused one broker to be unresponsive. The clients with automatic failover configuration were not affected, clients without failover capabilities were affected
    Still under investigation with the support of CERN
Plans
  Deploy the ACL features in production

## Slide 8: Monitoring infrastructure(SAM)
Partners
  GRNET, CNRS, SRCE
Main activities
  SAM Update-23 has been released and deployed
  Support
OLA Performances report
  Both the targets for service availability and support were met and exceeded during the monitored period
Plans
  Deployment of ARGO service in production
  Test feasibility for monitoring with central Nagioses

## Slide 9: Monitoring central services
Partners
  GRNET, SRCE
Main activities
  Upgrade of the SAM instances to SAM-23
  Changes in the monitoring probes
OLA Performances report
  The service were available 100% of the time during the monitored period.
Plans
  Normal maintenance of the services

## Slide 10: Software provisioning infrastructure
Partners
  GRNET,CESGA
Main activities
  Maintenance of the software provisioning infrastructure
  Maintenance of the verification testbed for UMD QA
OLA Performances report
  The services exceeded the targets of availability during the monitored period
  The support targets were met all the months but in January, with a response time of 6 days for a ticket. Slightly over
Issues
Plans
  Add support for EL7 repositories and Ubuntu and implement the UMD-4 major release for September 2015

## Slide 11: Security coordination
Partners
  STFC, FOM-Nikhef , SNIC
Main activities
  IRTF handled 5 new security incidents, completed work on 11 old security incidents and issued 4 advisories.
  SVG handled 25 new vulnerabilities and issued 10 advisories. Four of the advisories were assessed as “Critical” risk.
  Policy coordination with IGTF, SIRTIFI, SCI. Evolution of Cloud security
  IGTF Trust anchor regular releases
OLA Performances report
  The support was provided according to the targets during the monitored period
Issues
  Big number of vulnerabilities handled compared to previous periods
    Revision of the SVG issue handling procedure
  Lack of participation to security groups
    Involve cloud providers, for example
Plans
  Involve more resource providers in the activities, as well as other infrastructures such as PRACE and EUDAT.
  New security risk assessment

## Slide 12: GOCDB
Partners
  STFC
Main activities
  Operation of the service
  Two new releases of GOCDB
    Multiple endpoints support, federated identities support
OLA Performances report
  Availability targets were achieved during the monitored period
  Support targets were achieved all the months but in March where one very urgent ticket was handled in 1.25 days, caused by unavailability of staff
Issues
  Unavailability of staff during holidays periods
    One additional staff member is following operational support for GOCDB from April
  Deployment of federated identity support was affected by some issues
    Not directly affecting production features
Plans
  Planned Database migration.

## Slide 13: Acceptance criteria
Partners
  IBERGRID
Main activities
  Quality verification of UMD products (28 products)
    One product rejected
  Started the deployment of an automatic verification framework
Issues
  Security issue found in product was not properly followed up
    Improve communication with security bodies of EGI
Plans
  Implement the automatic verification for all the UMD products
  Start the QA process for the Engage JRA2 software (added by Peter)

## Slide 14: Security Monitoring
Partners
  CESNET
Main activities
  Provisioning of the pakiti service
  Implementation of new probes for vulnerability test
  Development of the clients
  Development in the security dashboard
OLA Performances report
  The services and the support met and exceeded the targets during the monitored period
Plans
  No changes in the service, besides regular maintenance (new vulnerabilities support)

## Slide 15: Helpdesk support
Partners
  CESNET, IBERGRID
Main activities
  Tickets support and redirection to 3rd level support when necessary
OLA Performances report
  There were deviations from the targets for the ticket assignment in four months and one month for top priority tickets handling by 2nd level support
Issues
  The delays in the assignment have been caused by “test tickets”, which in practice should not have been considered in the calculations, mostly
  The delay in handling the top priority ticket by 2nd level support was caused by unavailability of the supported for a large part of the day
    The support team implemented replacement procedures also for non-full day leaves
Plans
  Improvements in the ticket routing guidelines

## Slide 16
Partners
  IBERGRID
Main activities
  Maintenance and support through helpdesk tickets
OLA Performances report
  Availability targets met for all the months but March, due to a failure during a week end
Issues
  Failures during week-end
Plans
  Installation of apache watchdog service
  Study feasibility of a redundant deployment

## Slide 17: Staged Rollout
Partners
  IBERGRID
Main activities
  Support for three UMD releases
  Total of 78 product releases, tested by 38 staged rollout deployments
OLA Performances report
  No violation of the OLA targets
Issues
  Lack of EAs
Plans
  Review Staged rollout framework in the light of lack of EAs

## Slide 18: Helpdesk, GGUS
Partners
  KIT
Main activities
  Support of the helpdesk tool
  Creation/decommission of support units
  Follow up with non-progressing tickets
OLA Performances report
  The service has exceeded the availability targets during the monitored period
Plans
  Development of GGUS, as reported in the release plans

## Slide 19: Operations Portal
Partners
  CNRS
Main activities
  Portal release, upgrade of the system
  Improved release process/testing
OLA Performances report
  The targets for both availability and support have been exceeded during the monitored period
Plans
  Regular deployment in production of the developments done within EGI-Engage, or within the core activity funds, and maintenance of the services

## Slide 20: New bid 2016-2017
Phase II bid for core services
  May 2016 – Dec 2017 (20 months)
  June 29 2015: publishing of new bid
  July 31 2015: deadline
  Sep 2015: council approval of selections and budget
Provisioning starts in May 2016